## Slide 1: Part A: Application Testing-L3
Testing Competency Team
Notes: Welcome to Application Testing 4.1.

## Slide 2: Course Objectives
After completing this course, you should be able to:
  Understand Test Processes and Introduce Optimizations
  Understand and apply the factors that influence Test Strategy
  Apply Risk Based Test Planning and Optimization
  Understand Test Management and Deviation Management
  Depict Requirements as Models
  Apply Lean Methodologies in Testing
  Understand the Test Team Composition
  In-depth understanding of Agile testing
  Basics of Cloud testing and reusability in software testing

## Slide 3: Application Testing 3.2 - Agenda
3
4
Risk Oriented Testing
1
Test Process
2
Test Strategy
Optimizing Development and Test Process
5
Deviation Management
Notes: In this Course we will be covering the following modules.
Fundamentals of Testing
Testing Throughout Software Life Cycle
Test Management
Tool Support for Testing
Test Automation and Execution.

## Slide 4: Application Testing 3.2 - Agenda
8
9
Testing Team Composition
6
Test Management
7
Lean Methodologies for Testing
Requirements Modeling
10
Agile Testing

## Slide 5: Application Testing 3.2 - Agenda
13
14
TBD
11
Cloud Testing
12
Reusability in software testing
TBD
15
TBD

## Slide 6: Test Process

## Slide 7: Test Process
Topics Covered in this lesson are:
  Fundamental Test Process
  Test Planning
  Test Specification
  Test Execution
  Test Logging
  Verification of Test Completion Criteria

## Slide 8: Fundamentals of test process
To perform structured tests, general description of the task is not sufficient
Integrate testing into the development process
Must provide a detailed test procedure
Individual tasks in the procedure may overlap or be performed in parallel
Cont…
Notes: To perform testing effectively, just one-liner statement of what test task to achieve is not sufficient. It needs to have a detail process that explains about what we need to achieve and how we have to achieve. This is called as test process. Anyone in the team will get a guideline on what they are supposed to achieve and how to achieve by looking at the detailed test process. Testing should start as early as possible in the life cycle as soon as the requirements are confirmed and approved
Not necessarily we need to have separate document for test process, it can be even integrated into the overall development process
Why developers are not suited for testing their own product effectively?
The key reason why developers have difficulty testing their own work is they don’t know the exact objectivity of testing.. Testing is nothing but out-of-box testing
Testers play a role of analyzing requirements, designing effective test cases, executing test cases, identifying defects and tracking till closure ensuring quality at all levels.
Testers prepare test procedure document based on the SRS approved by customer which contains all the information about a specific test case, including requirements and the modules to be tested. This is mainly used to track the status at all phases
Exhaustive testing is not practical. Testers perform Smoke, Sanity, Usability Testing..
Mutation Testing is used to find the effectiveness of the test cases designed

## Slide 9
Fundamentals of test process
Start
Planning
Analysis &Design
Implementation and Execution
Completion
End
and
Control
Evaluation & Reporting
Cont…
Notes: The slide which we see typically dictates our STLC (Software Testing Life Cycle) Process. It starts with test planning, then analyzing and test design follows. Then actual implementation and execution follows. In next phase it is evaluated and defects are reported. This gets tracked and closed and the testing process comes to an end when the product reaches a reasonable level of quality. All the phases are controlled during the entire STLC.
Deciding on Completion of testing is again a challenging task. The answer depends on the risk for your industry, contract and special requirements

## Slide 10: Test planning
Pre-Planning Activities
  Success Criteria/Acceptance Criteria
  Test Objectives – understanding of the objectives to be accomplished through testing
  Assumptions – establishing those conditions that must exist for testing to be comprehensive
  Issues – identifying specific situations / products / processes which, unless mitigated, will impact forward progress
  Constraints – limiting factors to success
  Entry Criteria/Exit Criteria – the criteria that must be met prior to moving to the next level of testing
Notes: The test plan includes certain pre planning activities.
It should define clearly the success criteria/acceptance criteria. This enables the stakeholders to understand the customer expectation and under what criteria he/she will accept the product. This is based on the requirements defined
Test Objectives has to be clearly mentioned so that everyone involved will know clearly about what they have to achieve
We have to assume certain things before start of testing. Assumptions include budget, resource availability etc.,
Project issues that are likely to happen. Most times we call this as Risk. This has to be properly identified and mitigated
Constraints include time factor, budget which will be a limiting
to success of the project most of the times
Entry/Exit Criteria basically gives a clear cut idea about the approved inputs and approved outputs at each and every stage of testing tasks

## Slide 11: Test Objectives
The test objectives include testing to assure that the software development project objectives are met
Testing to achieve the mission of the software testing group
Testing the functional and structural objectives of the software is accomplished to meet the quality definition category for “meeting requirements”
Testing to accomplish the needs of the users would fall in the quality definition category “fit for use”
Notes: Looking at the slide we can understand easily the need of clear test objective. Test objective has to be precise and no complex words should be used. This will minimize the risk of misunderstanding the objective.. Test objectives are mainly defined focused on two criteria’s : Meeting Requirements and Fit for use
Meeting Requirements: Product should satisfy the requirements specified in SRS
Fit for Use: Whether the real users are happy with the product to use
Cost of Quality will be minimum if we identify and fix the defects at its right place. The cost of fixing the fault increases the later if the fault is found. Testers have to proactive identifying defects at the right place
Concentrate the most important test cases first for testing. This reduces failure risk

## Slide 12: Acceptance Criteria
One of the major challenges the IT organization faces is effective communication among the stakeholders involved
How can IT and the user of the software successfully communicate the characteristics of the desired software system?
This question gives a way for the IT organization to decide on ensuring optimum quality in the work product to be delivered
Deciding criteria on “meeting requirements” can be achieved by proper planning on tracking traceability across all phases of SDLC
Deciding criteria on “fit for use” for a IT organization is a challenging task
Notes: Acceptance Criteria is the set of conditions defined by the customer during planning phase to accept the product
Many developmental methods are used to gather the software requirements such as joint application development (JAD), taking customer surveys, planning user involvement at different milestones during development/testing
The purpose of these techniques is to facilitate communication between the IT organization and the users
Ensuring Quality can be achieved by QA and QC activities

## Slide 13: Assumptions
In developing any type of plan certain assumptions exist
  For example if a software system requires a newly developed piece of hardware, an assumption could be that the hardware would be available on a specific date
The test plan would then be constructed based on that assumption
It is important that assumptions be documented for two reasons:
  The first is to assure that they are effectively incorporated into the test plan
  The second is so that they can be monitored should the event included in the assumption not occur. For example hardware that was supposed to be available on a certain date, will not be available until three months later
This could significantly change the sequence and type of testing that occurs
Notes: Assumption is a very important factor that has to be identified and incorporated into test process. Identifying assumptions and planning effectively minimize the risks that are supposed to occur.
Example: “unit testing will be completed within the first month of the testing start..” This kind of assumptions enable us to prepare the test plan effectively..

## Slide 14: People Issues
People issues tend to be both political and personal
The people issues include: who should run the project, who can make decisions, and which organizational group has authority to decide requirements
Cont…
Notes: This basically tells about the stakeholders involved and their roles and responsibilities in the entire STLC (Software Testing Life Cycle)
Example: Who should run the project, Who can make decisions, Who can decide on requirements etc.,

## Slide 15: People Issues
Organizations divide people into four categories
  People who will make the software system happen
  People who will hope the software system happens
  People who will let the software system happen
  People who will attempt to make the software system not happen
Cont…
Notes: People involved in SDLC will come under these categories:
People who will make the software system happen – Developer
People who will hope the software system happens - Customer
People who will let the software system happen – Management
People who will attempt to make the software system not happen – Testers
All should participate in testing

## Slide 16: Constraints
Exhaustive testing is neither practical nor economical
Obvious constraints are test staff size, test schedule and budget
Other constraints can include: inability to access user databases for test purposes
Limited access to hardware facilities for test purposes
Minimal user involvement in development of the test plan and testing activities
Because constraints restrict the ability of testers to test effectively and efficiently, the constraints must be documented and integrated into the test plan
It is also important that the end users of the software understand the constraints placed on testers and how those constraints may impact the role and responsibility of software testers in testing their software system
Notes: Constraints are nothing but limitations. Examples of constraints are time, budget etc. Constraints has to be identified and documented in the test plan as early as possible to reduce the possibility of risk that tend to failure.

## Slide 17: Create the Test Plan
Some insight into the importance of test planning:
“The act of designing tests is one of the most effective error prevention mechanisms known…
The thought process that must take place to create useful tests can discover and eliminate problems at every stage of development”
        -Boris Beizer
Cont…
Notes: Test Plan creation is very important in STLC as it provides a mechanism to prevent the defects that are likely to occur in later phases.. Prevention is always better than curing. It should start as soon as possible in the life cycle

## Slide 18: Create the test plan
Test planning should begin at the same time requirements definition starts
The plan will be detailed in parallel with application requirements
During the analysis stage of the project, the test plan defines and communicates test requirements and the amount of testing needed so that, accurate test estimates can be made and incorporated into the project plan
Cont…
Cont…
Notes: Considering the cost of testing involved in the entire project, it is always better to start testing as early as possible in testing life cycle to reduce COQ (ie., Cost of Quality). Keeping this in mind, test planning should begin at the same time when requirement definition starts.. Test plan is not a static document, it has to be detailed with application requirements and with following phases of SDLC

## Slide 19: Create the test plan
The tests in the test plan should be:
Repeatable
Controllable
Provides adequate coverage
Cont…
Cont…
Notes: Repeatable : Once the necessary tests are documented, anyone on the test team should be able to execute the tests. If the test gets executed multiple times, the plan ensures that all of the critical elements are tested correctly. Parts of the entire plan can be executed for any necessary regression testing
Controllable : Knowing what test data is required, when testing should be run, and what the expected results are, all are documented to control the testing process
Coverage : Based on the risks and priorities associated with the elements of the system, the test plan is designed to ensure that adequate test coverage is built into the test. The plan can be reviewed by the appropriate parties to ensure that all are in agreement, so that the correct amount and types of tests are planned

## Slide 20: Create the test plan
The following tasks are provided to help understand what is necessary to develop a good test plan:
  Understand the characteristics of the software being developed
  Build the test plan (prerequisites for test plan design)
  Write the test plan
Cont…
Notes: One should have a clear objective on the prerequisites for creating the test plan. We will be discussing the same one by one in detail in our upcoming slides.
The following tasks help us to understand what is necessary to develop a good test plan:
  Understand the characteristics of the software being developed
  Build the test plan (prerequisites for test plan design)
  Write the test plan

## Slide 21: Characteristics of a test plan
The test team should investigate the project characteristics in order to evaluate the potential magnitude of the risk.
During that investigation, the testers should at least do the following:
  Define what it means to meet the project objectives
  Understand the core business areas and processes
  Assess the severity of potential failures
  Identify the components for the system
Cont…
Notes: The test team should have a clear focus on the project characteristics in order to evaluate the magnitude of risk. Risk is a event that may or may not happen. We can discuss more on managing risks in Chapter-3.
While investigating project characteristics the testers should do the following:
  Define what it means to meet the project objectives
  Understand the core business areas and processes
  Assess the severity of potential failures. This is helpful for proper risk management
  Identify the components for the system. This let us know the application complexity and what exactly we need to do

## Slide 22: Characteristics of a test plan
Assure requirements are testable
Address implementation schedule issues
Address interface and data exchange issues
Evaluate contingency plans for system and activities involved
Identify vulnerable parts of the system and processes operating outside the information resource management area
Cont…
Notes: All requirements may not be testable requirements. Ensure whether the given requirements are testable
Address all implementation schedule issues
Address issues related to interfacing and data exchanges ie., due to data transfer and data dependencies. These issues helps to plan integration testing effectively
Evaluate contingency plans for system and activities involved. This ensures proper risk management
Identify vulnerable parts of the system and processes operating outside the information resource management area ensuring all will work fine when put together

## Slide 23: Build the Test Plan
The development of an effective test plan involves the following tasks that are described below:
  Set test objectives
  Develop the text matrix
  Define test administration
Notes: Building the test plan involves the following tasks:
Set test objectives
Develop the text matrix
Define test administration
We can see each and everyone in detail

## Slide 24: Set test objectives
Test objectives need to be defined and agreed upon by the test team
These objectives must be measurable and the means for measuring should be defined
In addition, it must be prioritized
It should restate the project objectives from the project plan
In fact, it should determine whether those project plan objectives have been achieved
If the project plan does not have clearly stated objectives, then the testers must develop their own by:
  Setting objectives to minimize the project risks
  Brainstorming to identify project objectives
  Relating objectives to the testing policy, if established
The testers must have the objectives confirmed as the project objectives by the project team
Cont…
Notes: Test objectives are nothing but testing goals that the team has to achieve respective to testing
These test objectives should be defined clearly, measured and prioritized the way in which we need to achieve. This enables the stakeholders involved to understand clearly what is all about testing here.
Test Objectives should restate the project objectives from the project plan. Both has to be in sync
If the project plan does not have clearly stated objectives, then the testers must develop their own by:
  Setting objectives to minimize the project risks
  Brainstorming to identify project objectives
  Relating objectives to the testing policy, if established
Brainstorming : Group of people sitting together and everyone bringing up their ideas from intuition and experience. Collecting all ideas together helps identifying project objectives

## Slide 25: Set test objectives
To define test objectives testers need to:
  Define each objective so that you can reference it by a number
  Write the test objectives in a measurable statement, to focus testers on accomplishing the objective
  Assign a priority to the objectives, such as:
    High – The most important objectives to be accomplished during testing
    Average – Objectives to be accomplished only after the high-priority test objectives have been accomplished
    Low – The least important of the test objectives
Cont…
Cont…
Notes: How to define test objective is clearly stated in this slide:

## Slide 26: Set test objectives
Define the acceptance criteria for each objective
This should state quantitatively how the testers would determine whether the objective has been accomplished
The more specific the criteria, the easier it will be for the testers to follow through
At the conclusion of testing, the results of testing can be consolidated upward to determine whether or not the test objective has been accomplished
Cont…
Notes: Acceptance Criteria has to be defined for each objective. Then only as a tester we will know what exactly we need to achieve by testing that requirement
This enables a tester if he has clear acceptance criteria defined, to cross check in later phases whether the requirement has been met or not

## Slide 27: Develop the Test Matrix
To develop a software test matrix, follow these steps. Each step is discussed below with
  Define tests as required
  Define conceptual test cases to be entered as a test script
  Define verification tests
  Prepare the software test matrix
Notes: Software Test Matrix includes:
  Define tests as required
  Define conceptual test cases to be entered as a test script
  Define verification tests
  Prepare the software test matrix

## Slide 28
 | Test used to test function |  |  | 
Software function | Desk check | Parallel test | Code Inspection | Validate input
Payroll deduction calculation |  |  |  | 
Gross pay |  |  |  | 
Tax deduction |  |  |  | 
General ledger changes |  |  |  | 
Payroll System Test Matrix Example
Notes: You can see a simple example of Test Matrix.. It basically gives a checklist mapping all software functions with test used to test that function
For Example:
“Payroll Deduction Calculation” is a planned function and for that the tests planned are Desk Check (Static Testing) and Code Inspection (Static Testing). Please refer the above table.
This enables a tester to decide on the tests that needs to be performed for a software function

## Slide 29: Define Tests as Required
A test case identified at the test plan level must validate that all dating in a software function is correct.
During execution, each date-related instruction in a software function would require a test case
Each test case should be named and numbered
Numbering is important both to control tests and to roll test results back to the high-level test described in the test plan
Notes: It is not necessary for test cases at the test planning level to be very detailed as the same in test design phase. This basically gives a idea to the testing team how to design test cases considering the functionalities to get covered.
Example for tests defined in test plan level is shown in next slide

## Slide 30
Simple Hypothetical Test for a Payroll Application
Software Project: Payroll Application Name of the test: Validate Input
Test Objective: Exercise Data Validation Routines
Test Input: Valid Data, Invalid Data, Range of Codes, Validation of legitimate values and tables
Test Procedures: Create input transactions that contain the conditions described in test input. Run the entire test deck until all conditions are correctly processed
Acceptance Criteria: Software will reject all invalid conditions and accept all valid conditions
Test Controls: Run the entire test each time the test is conducted. Rerun the test until all specified output criteria have been achieved
Software or Structure Attribute Tested: The data validation function
Notes: Example: The name of the test is Validate Input for the project, Payroll Application
Input Data to be used to exercise the test case includes: Valid Data, Invalid Data, Range of Codes, Validation of legitimate values and tables etc.,
These tests gives a broader picture of what test inputs to use, what procedure to follow, what is the acceptance criteria, how to control the test during execution etc.,

## Slide 31: Define Conceptual Test Cases to be Entered as a Test Script
A conceptual test script is a high-level description of the test objectives, not the specific test cases that will be entered during online testing
Table shows an example of developing test scripts for the data-validation function of a data entry software project
Notes: It is a high level description of the test objectives and not the specific test cases that we design in test design phase.
Example we can see in the next slide

## Slide 32
Test Script Example for a Data Validation Function
Notes: Taking the above example: we have different columns like sequence, source, script event, evaluation criteria and comments.
The explanation provided in the table enables a tester to design the test cases or test scripts effectively.
Lets take the first column in that. Where the source for providing input is a data entry clerk. The procedure of script event is that the data entry clerk enters an invalid customer order. The criteria for evaluation is that the customer number should be rejected as invalid. The comments column provides a suggestion stating help routine will help to locate the proper customer number

## Slide 33: Define Verification Tests
Verification is a static test performed on a document developed by the team responsible for creating software
Static analyzers are incorporated into the compilers for achieving this
Independent static analyzers can also be used
Walkthroughs
Confirmation in which a third-party attests to the accuracy of the document
Notes: Verification is a static testing activity.
It is performed on a document
How many ever people do testing, how many ever times, the result remains the same. That’s the name “Static Testing”
Examples includes Desk checking, Walkthroughs, Inspections etc.,

## Slide 34: Prepare the Software Test Matrix
Notes: Software test matrix we have already discussed and it gives a mapping between different software functions and the relevant tests to be carried out. You can see the template for software test matrix here

## Slide 35: Define Test Administration
The administrative component of the test plan identifies the schedule, milestones, and resources needed to execute the test plan as illustrated in Table in the next slide
Notes: The administrative component of the test plan identifies the schedule, milestones, and resources needed to execute the test plan as illustrated in Table in the next slide

## Slide 36
Test Administrative Worksheet Example
Software Project | The name or number that uniquely identifies the project or system that will be tested for compliance
Project | The name of the project being tested
Checkpoint for Administration | The name of the system development checkpoint documents.
Schedule | The dates on which the following items needs to be started and completed: Plan, Train test group, Obtain data, Test execution, Test Report(s)
Budget | The test resources allocated at this milestone, including both execution and test analysis and reporting
Resources | The resources needed for this checkpoint, including: Equipments for testing, Software and Test Personnel etc.,
Testing Materials | Material needed by the test team to perform the test at this checkpoint including: System documentation, Software to be tested, test input, test documentation, test tools etc.,
Test Training | It is essential for the test team to know how to perform testing. They may need specific training using the tools etc.,
Notes: Looking at the slide, it gives a clear example of how a Test Administrative worksheet will look like, explaining the components involved in detail
Administrative components includes schedules, proposed budget, planned resources etc., Please look the example given for better understanding.
For example: We can define the schedules planned for starting and completing test activities with different milestones can be explained here in detail. Similarly planned budget for each milestone can be defined in detail here. This administrative worksheet will help the team to understand clearly about the planned administrative components

## Slide 37: Administrative Worksheet for an Administrative Checkpoint
Notes: This worksheet has to be filled whenever we have the required relevant data. That’s the reason we say test plan is not a static document.
In the slide here see the example of different milestones planned with start and finish dates. For example we can define when test cases should start and when it has to get finished. We can change this based on our company requirements and activities planned.

## Slide 38: Test plan general information
State Test Plan General Information(s)
  Software Project
  Summary
  Pretest Background
  Test Environment
  Test Constraints
  References
  When to Stop
Define Test Milestones
Notes: A Test plan will have all the above general informations.
  Software Project
  Summary
  Pretest Background
  Test Environment
  Test Constraints
  References
  When to Stop testing
  Test Plan also defines the milestones involved. Example when Unit Testing will be completed. When 1st review will take place etc., We can provide the same in Test Administrative worksheet

## Slide 39: Write the test plan
The test plan may be as formal or informal a document as the organization’s culture dictates
When a test team has completed testing, they have basically completed the test plan
Guidelines to writing the test plan
Test plan standard
Notes: There is no formal syntax for developing a test plan. Every company follow their own template for developing the same
Test plan will come to an end only when the project is completed
Test plan preparation should follow some universally accepted standards in order to have a full fledged test plan. Please refer velociQ for our template which follows universally accepted standards

## Slide 40: Guidelines to write test plan
Test planning can be one of the most challenging aspects of testing:
  Start early
  Keep the Test Plan flexible
  Review the Test Plan frequently
  Keep the Test Plan concise and readable
  Calculate the planning effort
  Spend more time to do a complete Test Plan
Notes: The above are the following guidelines to keep in mind when writing a test plan
Start preparing test plan as early as possible in the life cycle
Keep the test plan flexible so that we can do any modifications anytime
Review the test plan frequently to ensure the plan what we have is the recent one
Keep the test plan concise and readable so that all stakeholders involved can able to understand better minimizing knowledge transfer from the originator
Calculating the planning effort is very important for planning budget and when it comes deciding Cost of Quality (COQ)
Don’t rush preparing the test plan, as it is very important for testing reducing defects. Always keep in mind “Prevention is better than Cure”

## Slide 41: Test plan standard
There is no one universally accepted standard for test planning
For Test Plan Standard, please refer Veloci-Q
Notes: Please refer our internal site VelociQ for getting the test plan standards that we follow. There is no one universally accepted standard for test planning.. Every company uses their own format considering the business needs, risks etc.,

## Slide 42: Table of contents of a test plan
Test Scope
Test Objectives
Assumptions
Risk Analysis
Test Design
Roles & Responsibilities
Test Schedule & Resources
Test Data Management
Test Environment
Communication Approach
Test Tools
Notes: These are common contents of a test plan. All are discussed one by one in the following slides:

## Slide 43: 1. Test scope
This section answers two equally important questions:
  “What will be covered in the test?” and
  “What will not be covered in the test?” The answers to either of these questions might include:
    Specific functional or structural requirements
    System interfaces
    Infrastructure components (e.g., network stability)
    Supplemental deliverables, such as application documentation etc.,
Notes: Scope basically tells: “What will be covered in the test?” and “What will not be covered in the test?”
This gives a clear idea to all stakeholders that where is there in scope and what is not there in scope of testing.
Some customers may look only for functional requirements to test and not non functional requirements. In that case, we can define functional requirements are in scope and non functional requirements are not in scope.

## Slide 44: 2. Test Objectives
A test objective is simply a testing “goal”
It is a statement of what the tester is expected to accomplish or validate during a specific testing activity
Test objectives:
  Guide the development of test cases, procedures, and test data
  Enable the tester and project managers to gauge testing progress and success
  Enhance communication both within and outside of the project team by helping to define the scope of the testing effort
  Each objective should include a high-level description of the expected test results in measurable terms, and should be prioritized
Notes: A test objective is nothing but a testing goal that every tester has to achieve during testing. These goals have to be mentioned clearly and ensure that all stakeholders involved are aware about the same.
Test Objectives generally enables the stakeholders involved in the following way:
  Guide the development of test cases, procedures, and test data
  Enable the tester and project managers to gauge testing progress and success
  Enhance communication both within and outside of the project team by helping to define the scope of the testing effort
  Each objective should include a high-level description of the expected test results in measurable terms, and should be prioritized

## Slide 45: 3. Assumptions
These assumptions document test prerequisites, which if not met, could have a negative impact on the test
The test plan should communicate the risk that will get introduced, if expectations are not met
Examples of assumptions include:
  Skill level of test resources
  Test budget
  State of the application at the start of testing
  Tools available
  Availability of test equipment
Entry and exit criteria for each stage of testing could be documented here
Notes: Certain factors can be assumed in a project based on intuition and past experience of the tester. For example a test manager who have worked in a similar project which he is working currently. He may have a idea about his/her resources skill level, approximate budget etc., Knowing these informations will help the testing team to plan risk management effectively.
Identifying Assumptions enables the senior testers to do risk management effectively
Entry Criteria is nothing but approved inputs for any task activity
Exit Criteria is nothing but approved outputs for any test activity

## Slide 46: 4. Risk Analysis
Risks that could impact testing include:
  Availability of downstream application test resources to perform system integration or regression testing
  Implementation of new test automation tools
  Sequence and increments of code delivery
  New technology etc.,
Notes: This section helps the testing team for effective risk management.
Risk is a event that may or may not happen. Testing also has different sort of risks
Ex: New technology which my testing team was not aware about
Lack of testing resources
Lack of automation knowledge etc.,

## Slide 47: Risk Analysis and Risk Management
Identifying Software Risks – risks associated with software development and the platform
Identifying Testing Risks – risks associated with testing software
Identifying Premature Release Risk – to determine the risk associated with releasing unsatisfactory, untested software products
Risk contributors – ability to identify contributors to risk
Identifying Business Risks – most common risks associated with the business using the software
Risk Methods
  understanding of the strategies and approaches
  implementing and operating information technology, products, and processes
  assessing their likelihood, and initiating strategies to test for those risks
Notes: Common testing risks includes – the testing platform that we are working on, tools being used for testing and the test methods and techniques to be applied for testing
Analyzing comes under different categories:
Identifying Software Risks, helpful for a developer to create software minimizing risks
Identifying Testing Risks, helpful for a tester to test minimizing risks
Identifying Premature Risks deals with identifying the possible risks that may come because of releasing the product unsatisfactory or untested to the customer
Identifying Risk contributors, helpful in identifying the root cause of possible risks that are likely to happen
Identifying business risks identifies the most common risks associated with the business using the software.
Risk management is done with various risk methods like:
  understanding of the strategies and approaches
  implementing and operating information technology, products, and processes
  assessing their likelihood, and initiating strategies to test for those risks

## Slide 48: Managing risks
Risk Magnitude – ability to calculate and rank the severity of a risk quantitatively
Risk Reduction Methods – the strategies and approaches that can be used to minimize the magnitude of a risk
Contingency Planning – plans to reduce the magnitude of a known risk should the risk event occur
Notes: Risk can be managed by identifying the magnitude of the risks. We can rank the risks here based on severity of those risks
Rank can be 1, 2, 3…..
Severity can be Critical, Major, Minor etc.,
Different risk reduction methods can also be suggested here. For example, there is a risk of a senior project member will leave the project anytime, we can have a backup resource which will minimize the risk in case if it happens.
We also can have different backup plans in case if the expected risk occurs, execute the feasible backup plan. This is called contingency planning

## Slide 49: 5.Test Design
The test design details the following:
  The types of tests that must be conducted
  The stages of testing that are required (e.g., Unit, Integration, System, Performance, and Usability)
  Outlines the sequence and timing of tests
Notes: This phase actually plans for designing test cases effectively. Say for example we have planned to do unit testing, integration testing and system testing, this section addresses how these testing levels are carried out, the milestones for achieving each tasks etc.,
Also it tells the area for which we are focusing to design test cases
It also tells the sequence that we have to follow in designing test cases and the timing of all tests in detail
A test design technique is a dynamic technique to measure the quality of the software. Exhaustive testing is practically impossible
Early test design can prevent fault multiplication
Early test design can find more faults
Early test design can cause changes to the requirements even

## Slide 50: 6. Roles & Responsibilities
This section of the test plan defines who is responsible for each stage or type of testing
A responsibility matrix is an effective means of documenting these assignments
Note that although the Test Manager usually writes the test plan, it does not just include information on tests that the test team will execute
Notes: This section basically details who is responsible for each stage or type of testing and what are their roles.
These details can be effectively documented in a matrix called responsibility matrix.
For Example:
Test Plan – Prepared by Joe for Unit Testing Phase
Test Strategy – Overall Doc prepared by Mary and Peter etc.,
Knowledge Transfer on Automation Tool – Given by Henry

## Slide 51: 7. Test Schedule and Planned Resources
The test schedule section includes the following:
  Major test activities
  Sequence of tests
  Dependence on other project activities
  Initial estimates for each activity
The plan should not be maintained separately, but incorporated into the overall Project Plan
Test resource planning includes:
  People, tools, and facilities
  An analysis of skill sets so that training requirements can be identified
Notes: The test schedule basically tells us the calendar based breakdown of activities that we have planned in detail. Looking at this phase everyone involved will understand what exactly has been scheduled and when it takes place.
These section basically addresses:
Major Test Activities like Test Design, Test Review, Test Estimation etc.,
Sequence of Tests – The sequence in which the tests can be carried out
Dependence on other project tests – Whether the current project has any dependence with other projects. This enables to copy/paste many activities, apply the same strategy across based on intuition and experience
Estimation – Kind of estimations planned and schedule dates
These phases need not be maintained in a separate document and can be incorporated in the main test plan itself as a separate section
Test Resource planning includes people resources, tools like automation tools, configuration management tools, memory management tools etc and facilities/infrastructure needed to accomplish testing
This phase also includes analysis of skill sets of resources so that training requirements can be identified
Selecting the size and competency of staff needed to achieve the test plan objectives is called Staffing

## Slide 52: 8. Test Data Management
Defines the data required for testing, as well as the infrastructure requirements to manage test data
It includes:
  Methods for preparing test data
  Backup and rollback procedures
  High-level data requirements, data sources, and methods for preparation (production extract or test data generation)
  Whether data conditioning or conversion will be required
  Data security issues
Notes: This phase is a very important phase and very helpful phase too where entire data management takes place.
It defines the data required for testing including both positive and negative test data as well as the infrastructure requirements to manage the test data
Infrastructure requirements means how exactly the data is going to come. Ex: Is it a tester’s input or specified by any stakeholder and in what form data is available etc.,
Test Data management includes:
Methods for preparing data – how data comes? Whether it is given my the tester or by the customer etc.,
Backup and Rollback procedures – What is the backup and rollback procedure used for data management
High level data requirements, data sources and methods for preparation of test data has to be mentioned here in detail.
High level data requirements – It basically tells the characteristics of data to be used from user’s perspective.
For example “Age factor cannot be less than 18 for voting”’
Data sources – It is something what is the source of data. Ie., Directly am I going to supply the test data in my test case or I have all my data’s stored in a excel sheet or a flat file and use the same when required etc.,
Data Conditioning – Do I need to check any condition for data before inputting. For example, ensure OK button is enabled and then click
Data Conversion – Say for example your input data for DOJ is in format dd/mm/yy and your application accepts data only in format dd:mm:yy. Before inputting directly, I have to convert the data stored in the data source to the format accepted by the AUT. This is called data conversioning.
Test Data management also takes care of data security issues ensuring data is secure at all ends.

## Slide 53: 9. Test Environment
Environment requirements for each stage and type of testing should be outlined in this section of the plan, for example:
  Unit testing may be conducted in the development environment, while separate environments may be needed for integration and system testing
  Procedures for configuration management, release, and version control should be outlined
  Requirements for hardware and software configurations
  The location of individual test events
  The defect tracking mechanisms to be used
Notes: This section basically addresses the environment requirements for each stage and the type of testing to be carried out.
For example: We can decide that Unit Testing as a whole will be taken care of by the developers and the same will happen in development environment where integration and system testing is done at tester’s environment
Where configuration management will take place, type of releases, cycles and how versions are controlled in which environment should be outlined here
Also, where test cases reside – For example in local machine as a excel format or in a test management tool located in a remote location etc.,
What kind of tracking mechanism we are using. For example: did I use excel sheet as a reporting tool and save it same in my hard drive or I use a defect management tool like bugzilla and store in a central location, all has to be detailed in this section

## Slide 54: 10. Communication Approach
In the complex, matrix environment required for testing in most companies, various communication mechanisms are required. These avenues should include:
  Formal and informal meetings
  Working sessions
  Processes, such as defect tracking
  Tools, such as issue and defect tracking, electronic bulletin boards, notes databases, and Intranet sites
  Techniques, such as escalation procedures or the use of white boards for posting current state of testing (e.g., test environment down)
  Miscellaneous items such as project contact lists, meeting audiences, and frequency of defect reporting
Notes: This section basically talks about the communication approach that we are planning to follow in the entire testing process. These plays a major effect among all stakeholders involved to drive smoothly.
Communications can happen through
Formal and Informal meetings planned at different milestones
During Working sessions informally within the team itself
Through well defined processes, such as defect tracking
Through communication media like issue or defect reports, electronic bulletin boards, notes databases, and Intranet sites
Through specified techniques such as escalation procedures or the use of white boards for posting current state of testing (e.g., test environment down)
Through Miscellaneous items such as project contact lists, meeting audiences, and frequency of defect reporting

## Slide 55: 11.Tools
Any tools that will be needed to support the testing process should be included here.
Tools are usually used for:
  Work plan development
  Test planning and management
  Configuration management
  Test script development
  Test data conditioning
  Test execution
  Automated test tools
  Stress/load testing
  Results verification
  Defect tracking
Notes: Any tools that will be needed to support the testing process should be included in this section of test plan. Generally tools are used for the following areas:
  Work plan development
  Test planning and management
  Configuration management
  Test script development
  Test data conditioning
  Test execution
  Automated test tools
  Stress/load testing
  Results verification
  Defect tracking

## Slide 56: Test planning
Test Scope – what is to be tested
Test Plan – the deliverables to meet the test’s objectives; the activities to produce the test deliverables; and the schedule and resources to complete the activities
Requirements/Traceability – defines the tests needed and relates those tests to the requirements to be validated
Estimating – determines the amount of resources and timeframes required to accomplish the planned activities
Scheduling – establishes milestones for completing the testing effort and their dependencies on meeting the rest of the schedule
Notes: This slide basically briefs the contents in the test plan:

## Slide 57: Test planning (Contd..)
Staffing – selecting the size and competency of staff needed to achieve the test plan objectives
Approach – methods, tools, coverage and techniques used to accomplish test objectives
Test Check Procedures (i.e., test quality control) – set of procedures based on the test plan and test design, incorporating test cases that ensure that tests are performed correctly and completely
Maximizing Test Effectiveness – methods to assure test resources will be used most effectively
Notes: Contents of the test plan is continued in this slide too

## Slide 58: Maintaining the Most Current Test Plan
Software Configuration Management (SCM)
  SCM is the organisation of the components of a software system, including documentation, so that they fit together in a working order
  It includes change management and version control
Change Management
  modifies and controls the test plan in relationship to actual progress and scope of the system development
Version (control)
  the methods to control, monitor, and achieve change
Notes: Very important sections in test plan are SCM, Change Management and Version Control.. SCM mainly includes 2 major areas, how to manage changes and how to manage versions.
CCB – Change Control Board is the team for managing changes in Configuration Management. Change management will not apply to the live test data that we use for testing.. How much ever data we use for testing ensures better quality of testing

## Slide 59: Static testing
Reviews, inspections and static analyses are equally suitable for discovering faults and enhances tests
Objects to be tested here are documents, eg:
  Requirements specifications
  Draft specifications
  Program source code
Notes: Static Testing ensures identifying defects without actual execution. Desk Checking, Walkthrough, Inspections are examples.. The name static is because the testing that we do here is constant. Mainly we will be concentrating on testing documents.

## Slide 60: Test specification
Choice of test procedure depends on:
  the risks to be covered
  The
  software to be tested
  The documentation available
Notes: This section basically talks about the choice of test procedure that we will be following in the test design phase. This basically depends on the risks involved and how effectively we are managing it, the degree of knowledge about the software to be tested and the existing documents that are available currently to start testing effectively.

## Slide 61: Phases of test specification
Test case investigation
Test data creation
Test script creation
Cont…
Notes: The important phases in test specification includes:
Test case investigation
Test data creation
Test script creation
What we do in each of these sub phases in explained in the next slide

## Slide 62: Phases of test specification
In test planning, the test objects are identified
In test case investigation, the test cases for these objects are created and described in fine detail
Test data substantiates the test cases
Test scripts make the test cases executable
Cont…
Cont…
Notes: This slide explains the necessity of the sub phases
In test planning, the test objects are identified
In test case investigation, the test cases for these objects are created and described in fine detail
Test data substantiates the test cases
Test scripts make the test cases executable

## Slide 63: Phases of test specification
Criteria for prioritization and risk evaluation, as in the risk analysis and the test outline can be used for test case drafting
Test specification techniques can be implemented for all test steps
In acceptance testing, test cases can be extracted, eg. from the analysis of the business process or use cases
Cont…
Notes: Criteria for prioritization and risk evaluation, as in the risk analysis and the test outline can be used for test case drafting. This tells the importance of managing risks with proper prioritization
Test specification techniques can be implemented for all planned test steps
In acceptance testing, test cases can be extracted, eg. from the analysis of the business process or use cases. That will act as business process to conduct acceptance testing.

## Slide 64: Test case description
Test inputs
Preconditions (system condition, database condition)
Functions to be tested (aim of the test case)
Final conditions (expected results)
Outputs (eg. error messages)
Notes: This slide details about the plan of actual test cases that we prepare.
Test inputs
Preconditions (system condition, database condition)
Functions to be tested (aim of the test case)
Final conditions (expected results)
Outputs (eg. error messages)
This gives a clear idea for the tester for preparing test cases effectively

## Slide 65: Non-functional quality attributes
Non-functional quality attributes should be documented and prioritised in the software specification
  Reliability
  Efficiency(consumption and time)
  Usability
  Changeability
  Transferability(portability)
Plus attributes of lesser importance e.g:
  Instalability
  Interoperability
  Conformance
  Safety
  Recoverability
Notes: Non-functional quality attributes should also be documented and prioritized in the software specification
Examples include:
  Reliability
  Efficiency (consumption and time)
  Usability
  Changeability
  Transferability (portability)
  Flexibility
Plus attributes of lesser importance e.g:
  Instalability
  Interoperability
  Conformance
  Safety
  Recoverability
All these abilities ensure quality factors in the system

## Slide 66: Test Scripts
Test scripts are an on-line entry of test cases in which the sequence of entering test cases and the structure of the on-line entry system must be validated, in addition to the expected results from a single test case
The following tasks are needed to develop, use, and maintain test scripts:
  Determine testing levels
  Develop the scripts
  Execute the scripts
  Analyze the results
  Maintain the scripts
Notes: Test Scripts are nothing but on-line entry of test cases in which the sequence of entering test cases and the structure of the on-line entry system must be validated, in addition to the expected results from a single test case
The following tasks are needed to develop, use, and maintain test scripts:
  Determine testing levels
  Develop the scripts
  Execute the scripts
  Analyze the results
  Maintain the scripts

## Slide 67: Determine test levels
Unit Scripting – Develop a script to test a specific unit or module
Pseudo-concurrency Scripting – Develop scripts to test when there are two or more users accessing the same file at the same time
Integration Scripting – Determine that various modules can be properly linked.
Regression Scripting – Determine that the unchanged portions of systems remain unchanged when the system is changed
Stress and Performance Scripting - Determine whether the system will perform correctly when it is stressed to its capacity
Notes: We have different levels of testing – Unit testing, Integration testing, System Testing Acceptance Testing and Regression Testing.. We have different scripting levels for each testing levels.
Unit Scripting is nothing but developing a script to test a specific unit or module irrespective of other modules
Pseudo-concurrency Scripting is nothing but developing scripts to test when there are two or more users accessing the same file at the same time
Integration Scripting is nothing but determining that various modules can be properly linked looking for data transfers and data dependencies
Regression Scripting is selective retesting to determine that the unchanged portions of systems remain unchanged when the system is changed
Stress and Performance Scripting will determine whether the system will perform correctly when it is stressed to its capacity. Performance testing includes measuring response times, simulating many virtual users, during many transactions with various loads etc., Other non functional testing include recovery testing, security testing etc.,

## Slide 68: Develop the Scripts
This task is normally done using the capture and playback tool
The script is a complete series of related terminal actions
The development of a script involves a number of considerations, some are :
  Script components
  Programs to be tested
  Files involved
  Input
Cont…
Notes: Generally developing scripts is done through a process called RECORDING with a capture and playback tool. The script is a complete series of related terminal actions and in general we call as test scripts.
The development of a script involves a number of considerations, some are :
  Script components
  Programs to be tested
  Files involved such as excel or flat files
  Input comes externally or it is hard coded directly in the script etc.,

## Slide 69: Develop the Scripts
The following are needed for script development:
  Test Item – a unique item identified of the test condition
  Entered by – Who will enter the script
  Sequence – The sequence in which the actions are to be entered.
  Action – The action or scripted item to be entered.
  Expected Result – The result expected from entering the action.
  Operator Instructions – What the operator is to do if the proper result is received, or if an improper result is returned
Cont…
Notes: The mandatory fields that are required for effective script development includes:
  Test Item – a unique item identified of the test condition
  Entered by – Who will enter the script
  Sequence – The sequence in which the actions are to be entered.
  Action – The action or scripted item to be entered.
  Expected Result – The result expected from entering the action.
  Operator Instructions – What the operator is to do if the proper result is received, or if an improper result is returned
  These data’s really help the tester to design test cases effectively and minimize the testing errors

## Slide 70: Execute the Script
The script can be executed manually or by using the capture and playback tools
Some of the considerations to incorporate in script execution are:
  Environmental setup
  Program libraries
  File states and contents
  Date and time
  Security
  Multiple terminal arrival modes
  Think time
  Serial (cross-terminal) dependencies
Notes: Execution happens either manually or through a automation tool.
Some of the considerations to incorporate in script execution includes:
  Environmental setup
  Program libraries
  File states and contents – nature of the file, whether is a table file or a flat file etc.,
  Date and time
  Security measures that has been incorporated
  Multiple terminal arrival modes
  Think time, how long the user pauses between steps
  Serial (cross-terminal) dependencies – dependencies with any external sources

## Slide 71: Analyze the Results
After executing the test script, the results must be analyzed
The result analysis should include the following:
  System components
  Outputs (screens)
  File content at conclusion of testing
  Status of logs
  Performance data (stress results)
  On-screen outputs
  Individual screen outputs
  Multiple screen outputs
  Order of outputs processing
  Compliance of screens to specifications
  Ability to process actions
  Ability to browse through data
Notes: After script execution, analysis should take place. Testers have to be very careful while analyzing the test results. A proper test analysis report should include the following
  System components
  Outputs (screens)
  File content at conclusion of testing
  Status of logs
  Performance data (stress results)
  On-screen outputs
  Individual screen outputs
  Multiple screen outputs
  Order of outputs processing
  Compliance of screens to specifications
  Ability to process actions
  Ability to browse through data

## Slide 72: Maintain Scripts
Once developed, scripts need to be maintained so that they can be used throughout development and maintenance
The areas to be incorporated into script maintenance procedure are:
  Programs
  Files
  Screens
  Insert (transactions)
  Delete
  Arrange
  Field
  Changes (length, content)
  New
  Moved
  Expand test cases
Notes: The next phase is the maintenance phase, where the scripts need to be maintained so that they can be used throughout development and maintenance. This is mainly done to maintain business
What and all can be maintained includes:
  Programs
  Files
  Screens
  Insert (transactions)
  Delete
  Arrange
  Field
  Changes (length, content)
  New
  Moved
  Expand test cases

## Slide 73: Test execution
Preparation for test execution
Execution of tests
Notes: In Test execution phase, we have to prepare for test execution, it the environment where we are going to execute. Ie., either locally or from a remote location etc
Then, execute the test cases ensuring everything goes fine
This can be done either manually or through any automation tool. Automation tool records test inputs, compares expected results with actual results and report deviations

## Slide 74: Preconditions for test execution
Test specification, test scenario or test script
Provisioning of the test environment
Naming those responsible for the creation and maintenance of the test environment and ensuring they are available
Setting up configuration management and deviation management and other support areas
Verification of the test environment
  Explicit identification of corresponding test cases
Notes: Preconditions are nothing but prior conditions that we need to check before test execution. These includes:
Test specification, test scenario or test script
Provisioning of the test environment
Naming those responsible for the creation and maintenance of the test environment and ensuring they are available
Setting up configuration management and deviation management and other support areas. This helps minimizing risks
Verification of the test environment by doing some kind of static/smoke test

## Slide 75: Execution of tests
To guarantee the verifiability and repeatability of tests during regression and/or re-testing, it is necessary to adhere to the test script
Should be a formal way that allows the tester to suggest and execute further tests, which are not documented in the test scripts
Notes: Test execution should adhere the same way mentioned in the test conditions and it should produce results as expected.
During Test execution, retesting and regression testing are carried out based on need.
Please not retesting and regression testing are not one and the same.. Regression testing is called as selective retesting. That is selecting the required test cases and doing a retesting is called regression testing. Once sufficient cycles of regression cycles has been done, we can do some rounds of retesting ensuring the product works fine at all real situations

## Slide 76: Test logging
Requirements on test logging in component testing includes:
  Explicit identification of the tested components and their respective versions
  Explicit identification of the corresponding test cases
Minimum requirements for test logging in other steps includes:
  Explicit identification of the software version tested
Cont…
Notes: Identification plays a major roles when it comes to test logging. We have to log the reports with much care as it makes huge impact in the entire life cycle. For example when logging defects , we have to be capable enough identifying what version defects we are reporting.

## Slide 77: Test logging
Test scrutiny
Test outcome documentation
Cont…
Notes: Every deviation independent of the inputs that we provide, between expected and actual result must be logged and investigated. This is called Test Scrutiny.
Document the test outcome clearly so that everyone who looks into it will clearly understand what is expected out of it

## Slide 78: Test scrutiny (Analysis)
Every deviation independent of the cause, between expected and actual result must be logged and investigated. This is called Test Scrutiny.
Possible causes
  Faults in the software
  Faults in the test data
  Faults in the test environment
  Faults in the requirements specification
Notes: Possible causes of defects includes:
  Faults in the software
  Faults in the test data
  Faults in the test environment
  Faults in the requirements specification
This ensures, developer is not the only reason bringing in defects in the software. Defects are the sole responsibility of all stakeholders involved in the system

## Slide 79: Test outcome documentation
Each and every execution of a test must be recorded for the purposes of examination (eg. Through audits) and appropriate traceability across phases
Log entries serve as a record for
  The degree of test coverage achieved
  The verification of completeness and interruption criteria
Notes: Each and every test execution must be recorded for the purposes of examination (eg. Through audits and assessments) and appropriate traceability across phases should be maintained. This enables us to track the events easily across the STLC and enables the developer to identify the possible root causes. Traceability also enables to identify the nature of the defect ie. It’s a requirement defect or a design defect etc.,

## Slide 80: When is Testing Complete?
The Test Manager may use a set of test metrics, including Mean Time Between Failure (MTBF) or the percentage of coverage achieved by the executed tests, to determine whether the application is ready for production
Other factors, such as the number of open defects and their severity levels, must also be taken into consideration
Finally, the risk associated with moving the application into production, as well as the risk of not moving forward, must be addressed
Notes: When is testing complete?
It’s a vague question to answer and also there is no direct answer for this question.
This can be decided based on different factors:
If MTBF is minimum, it means the product have achieved a stable state with acceptable number of defects and we can decide to stop testing
If the risk is minimum moving the application into production than having it, its better to stop testing and move into production
Also, budget, time will also play a major role in deciding whether to stop testing

## Slide 81: General Concerns
There are three general concerns, testers have in performing tests:
  Software is not in a testable mode for this test level
  There is inadequate time and resources
  Significant problems will not be uncovered during testing
Notes: There will be some generic concerns while testing:
  Software is not in a testable mode for this test level – For example., GUI is not ready for execution. So we cant able to test the software currently or the GUI is ready, but the test data is not available to simulate a real life test
  There is inadequate time and resources – Say for example, your initial plan says development 6 months followed with testing 6 months and your development team have taken more time say 8 months and as a testing team you are running short of time or some core resources left the organization. This is a typical example of Risk that generally happens mostly within organizations
  Significant problems will not be uncovered during testing – The reason may be, you will not have the environment setup to achieve this or you are running over budget etc.,

## Slide 82: Verification of test completion criteria
Test is completed only when the test completion criteria are fulfilled
If not then, more tests must be executed
As an alternative, the criteria in the test plan adjusted in either direction (stronger or weaker)
Strengthening of the criteria is to be recommended when unexpected weakness are detected during the test
Risk associated with test completion criteria should be weighed before changing in the test plan
Notes: Defining test completion criteria and getting it signed off by customer enables to decide on when to stop testing. Testing is completed only when the entire test completion criteria has been fulfilled. If no, we have to continue testing
Based on the success factors, the criteria in the test plan can be adjusted in either direction ( stronger or weaker )

## Slide 83: Test Strategy

## Slide 84: Test Strategy
Topics Covered in this lesson are:
  Factors Influencing Test Strategy
  Contents of Test Strategy

## Slide 85: Test Strategy Formulation
  Testing Budget Available: A highly crunched testing budget will call for more Non-Scripted Testing or Semi Scripted Testing (with lesser details) and Risk Based Test Optimization. OA and other optimization techniques could be used, where applicable. Also, open source tools can be considered for a crunched budget
  Time to Market: This has a bearing on the cycle time. If the cycle time is compressed, but the budget is sufficient (in terms of number of resources), then many resources could be deployed in parallel to design and execute tests (based on the Dependency Structure Matrix Output). However, if there is a crunch on number of resources as well, then the above mentioned techniques for a crunched budget will be applicable
  Skill Level of Resources: Lesser skilled testers entails the use of Scripted Testing, where as higher skilled testing resources will facilitate application of non-scripted techniques. Skill level also has an impact on the tools usage (for example, more skilled automation testers can use open source tools such as selenium). More skill is required for techniques such as Model Based Testing
Factors that influence Test Strategy

## Slide 86: Test Strategy Formulation
  Tools available with Customer: These tools need to be leveraged to the extent possible. This may affect the strategy accordingly. For example, if open source tools are being used, add-ins may need to be built on top of them to enhance certain functionalities, or they could be integrated with other tools based on the plug-ins available.
  Application Technology Landscape: This will have a bearing upon the automation tool tat will be used, or whether automation is feasible at all. This will also have a bearing upon the non-functional testing approach. For example, if Web technology is used, Security Testing and cross browser testing need to be performed. For legacy batch applications, the test data preparation approach will change accordingly.
  Application Stability: An unstable application in the initial stages will give rise to the need for longer testing cycles, or more of non-scripted testing to catch the bugs quickly., as it gives more flexibility to the tester to explore problematic areas. Automation can be used, in case application is more stable.
  Release Cycles: In case of more frequent release cycles with minor functional changes, automation can be used to get good ROI. In case changes are too many, and the budget is limited, risk based testing could be used to optimize within the budget.
Factors that influence Test Strategy

## Slide 87: Test Strategy Formulation
  General Scope and Objective
    This section will outline the types of testing that will be done (Unit, Integration, System, Performance, Cross Browser) and the testing that will not be done, and the areas of the product that will be tested as per the contractual agreements
  Business Issues
    Problems faced by the business users (Examples – Critical Business Bugs, response time, availability, User friendliness, performance/load issues, Multilingual, browser compatibility)
    Problems faced by IT Teams – Shortage of Budget, reduced cycle times
  Technology Landscape
    Brief Technology/Architecture used for building the systems under test
  Test approach and techniques
    This section highlights the testing techniques, types, methodologies and approach (such as Test Automation, Load Testing, Scriptless Testing, Cross Browser Testing, Model based testing) that will be used to address the business issues.
Contents of Test Strategy

## Slide 88: Test Strategy Formulation
  Delivery Model, Roles and Responsibilities
    This section will describe the delivery model used (Flex Model, Lean Model, Onsite-Offshore Model) to address the business requirements/issues
    The Roles and Responsibilities will depend on the delivery model (ex. onsite-offshore model will require onsite coordinator, offshore lead, etc; flex model will require more rookie test engineers and lesser test designers and leads)
  Test Deliverables
    Lists the Deliverables to be expected from Testing Team and the format for the same(Test Case Templates, Checklists, Reporting Formats, Communication Protocols, Defect Report Template, Release notes, Test Plan Template)
  Communication, Status Reporting and Metrics
    Describes the format, contents and frequency of the status report, the type of metrics to be published, the affected stakeholders and communication protocol used
  Tools to be used
    Mentions the list of tools that will be used to achieve/implement the testing techniques. Methodologies and and approaches listed earlier
Contents of Test Strategy (Continued…)

## Slide 89: Test Strategy Formulation
  Risks and Mitigation
    Highlights the risks and identifies the probability of occurrence and impact of the risk, based on which the risk severity is determined. Mitigation plans are formed for the risks identified
  Defect Reporting, Tracking and Analysis Methodology
    Reporting format and frequency, and the stakeholders to whom it will be published and the inferences/conclusions/analysis to be drawn from the reports
  Quality Criteria
    Criteria to be used to determine if the application is meeting the purpose for which it was designed
  Project Environment
    Resources Available and Constraints to be worked against
Contents of Test Strategy (Continued…)

## Slide 90: Test Strategy Formulation
  Change tracking and configuration management
    Base lining the Artifacts and Tests
    Traceability Methods to be used
    Configuration management tool to be used
  Training plan
    Training resources on new skills required (Tools, Programming Skills, Platform Skills, Domain Skills)
Contents of Test Strategy (Continued…)

## Slide 91: Optimizing Development and Test Processes

## Slide 92: Optimizing Development and Test Processes
Topics Covered in this lesson are:
  Total Quality Management
  TQM Principles
  Kaizen Principles
  Six Sigma Principles
  Improvement of Software Development Process
  CMMI in detail
  ISO/IEC 15504 (SPICE)
  Software Process Assessment
  Testing Maturity Model
  Test Process Improvement

## Slide 93: Standish group Chaos Report
According to Standish group Chaos report, projects that have stayed within the estimated budget and schedule and have delivered with required functionality is only 33%
One fifth of the projects are total failure
The remaining and largest proportion of projects are delivered too late at considerably high costs and with functionality unsatisfactory to the customers
There are different approaches intended to raise the percentage of successful projects. Ex: TQM, Kaizen, Six Sigma
Notes: The Standish Group is based in Boston, Massachusetts and is the Information Technology leader in project and value performance. It is a information technology group of highly dedicated professionals with years of practical experience in assessing risk, cost, return and value for Information Technology (IT) Investments.
The Standish Group provides IT investment planning research and services, such as, project assessments, requirements optimization, Total Cost of Ownership (TCO), Return on Investment (ROI), Risk, and Value Analysis based on years of high quality, independent primary research.
Source: http://www1.standishgroup.com/about/index.php
According to Standish group Chaos report, projects that have stayed within the estimated budget and schedule and have delivered with required functionality is only 33%
One fifth of the projects are total failure
The remaining and largest proportion of projects are delivered too late at considerably high costs and with functionality unsatisfactory to the customers
There are different approaches intended to raise the percentage of successful projects. Ex: TQM, Kaizen, Six Sigma. Let us see more on these approaches in detail in following slides

## Slide 94: Total Quality Management (TQM)
ISO describes Total Quality Management as “a management approach for an organization, centred on quality, based on the participation of all its members and aiming a long term success through customer satisfaction, and benefits to all members of the organization and to society”
Total implies a comprehensive concept in which all members at all hierarchical levels in an organization are involved
Quality implies improving customer satisfaction, increase productivity, lower costs and shorten development and production cycles
Notes: TQM is Total Quality Management
ISO describes Total Quality Management as “a management approach for an organization, centred on quality, based on the participation of all its members and aiming a long term success through customer satisfaction, and benefits to all members of the organization and to society”
Total implies a comprehensive concept in which all members at all hierarchical levels in an organization are involved
Quality implies improving customer satisfaction, increase productivity, lower costs and shorten development and production cycles

## Slide 95: TQM Principles
Customer Orientation: Do not produce what is technically feasible but what the customer requests and desires
Process Orientation: Software systems are developed based on defined process that is reproducible and that can be improved
Primacy of Quality: Ambiguity or inaccuracies that may lead to defects must be corrected or removed immediately before the development process is continued
Cont…
Notes: TQM Principles includes:
Customer Orientation: Do not produce what is technically feasible but what the customer requests and desires. Don’t satisfy the product, satisfy the end user
Process Orientation: Software systems are developed based on defined process that is reproducible and that can be improved
Primacy of Quality: Ambiguity or inaccuracies that may lead to defects must be corrected or removed immediately before the development process is continued

## Slide 96: TQM Principles
All employees accept accountability or ownership: Each employee is responsible for quality and considers it an integral part of his daily work
Internal customer-supplier relationship: Formal acceptance and delivery of interim products are planned during software development and not just at final delivery to the customer. This helps to enhance the quality of the end product.
Continuous Improvement: Small step-by-step improvements collectively result better quality end product.
Cont…
Cont…
Notes: All employees accept accountability or ownership: Each employee is responsible for quality and considers it an integral part of his daily work
Internal customer-supplier relationship: Formal acceptance and delivery of interim products are planned during software development and not just at final delivery to the customer. This helps to enhance the quality of the end product.
Continuous Improvement: Small step-by-step improvements collectively result better quality end product. Example PDCA cycle

## Slide 97: TQM Principles
Stabilizing Improvements: During the roll out phase of changes, appropriate measures must be taken to ensure that these changes will not be forgotten again in the daily routine. This is to ensure that they will have a long term effect.
Rational Decisions: Decisions and changes must be rationalized explicitly and based on facts.
Cont…
Notes: Stabilizing Improvements: During the roll out phase of changes, appropriate measures must be taken to ensure that these changes will not be forgotten again in the daily routine. This is to ensure that they will have a long term effect. These has to documented properly
Rational Decisions: Decisions and changes must be rationalized explicitly and based on facts.

## Slide 98: Kaizen
Kaizen is a Japanese concept and a compound of Kai (change) and Zen (for the better).
Kaizen means continuous improvement.
Improvements are implemented through gradual, stepwise perfection and optimization.
The “Continuous Improvement Process” (CIP) may be considered an essential concept of Kaizen
Notes: Principles of Kaizen:
Everyday, some improvements must be made somewhere in the organization
The improvement strategy depends on requirements and customer satisfaction
Quality is always more important than profit
Co-workers are encouraged to point out problems and to make suggestions for their removal
Problems are solved systematically and collaboratively in groups made up of people coming from different functional areas
Process-oriented thinking is a prerequisite for continuous improvement.

## Slide 99: Six Sigma
Six Sigma is a approach or framework for process improvement, using data and statistical analysis to identify problems and improvement opportunities
The term “Six Sigma” is derived from statistics and refers to the standard deviation of a statistical distribution
Six Sigma signifies a systematic reduction of deviations until it reaches the “ideal” state of being almost defect free`
Notes: Six Sigma Key statements and Concepts:
Quality: Customer wishes and customer satisfaction are of top importance
Avoid flaws: No product release that does not fulfil customer expectations
Ensure Process maturity: High-grade goods can only be produced with high quality processes
Keep variation small: Deliver constant quality to the customer. What the customer “sees and feels” is important
Continuous workflow: A consistent and predictable process guarantees customer product satisfaction
Orientation towards Six Sigma: Customer needs are satisfied and process performance is improved

## Slide 100: Six Sigma Practices
Six Sigma practices are based on methods DMAIC,DMADV and DFSS.
  DMAIC – Define, Measure, Analyze, Improve, Control
  DMADV – Define, Measure, Analyze, Design, Verify
  DMAIC is used for existing processes
  DMADV is used to create new product designs or process designs
  DFSS is “design for Six Sigma” used to ensure that new processes satisfy Six Sigma requirements right from the beginning
Notes: Performing Six Sigma projects in a organization requires training
Six Sigma – Training Levels:
The training levels are described through the Japanese martial arts belt system:
  Master Black Belt: responsible for project consulting and training
  Black Belt: project leader for large and complex projects
  Green Belt: project leader for smaller projects
  Yellow Belt: has basic Six Sigma knowledge
  PDCA ("Plan-Do-Check-Act") is an iterative four-step problem-solving process typically used in business process improvement. It is also known as the Deming Cycle, Shewhart cycle, Deming Wheel, or Plan-Do-Study-Act (PDSA)
  In Six Sigma programs, the PDSA cycle is called "Define, Measure, Analyze, Improve, Control" (DMAIC)

## Slide 101: Improving the Software Development Process
The capability maturity model identify five different levels of maturity.
As the model moves from Level 1 to Level 5, the variability in the process is significantly reduced.
Thus, those at Level 5 have minimal variability in their software development process, while Level 1 organizations have significant variability.
Cont…
Notes: The capability maturity model identify five different levels of maturity.
As the model moves from Level 1 to Level 5, the variability in the process is significantly reduced.
Thus, those at Level 5 have minimal variability in their software development process, while Level 1 organizations have significant variability

## Slide 102: Improving the Software Development Process
There are different assessment models to ensure the software development process
The capability maturity model identifies five different levels of maturity.
It consists of 5 different levels and variability in the process is significantly reduced when the model moves from level 1 to level 5
Level 1 organizations have significant variability
The cost differences to produce a function point of logic between a Level 1 and Level 5 organization may vary by 100 times.
Cont…
Notes: CMM uses staged representation
There are different assessment models to ensure the software development process
The capability maturity model identifies five different levels of maturity.
It consists of 5 different levels and variability in the process is significantly reduced when the model moves from level 1 to level 5
Level 1 organizations have significant variability
The cost differences to produce a function point of logic between a Level 1 and Level 5 organization may vary by 100 times.

## Slide 103: Capability Maturity Model Integration (CMMI)
CMMI was developed by Software Engineering Institute (SEI) and released in 2002, superseding CMM.
The basic idea of the CMMI model is that improvements in software development processes will improve the quality of the developed system
It leads to more accurate schedule and resource planning, and make for better implementation of plans
Notes: CMMI (Capability Maturity Model Integration) was developed by Software Engineering Institute (SEI) and released in 2002, superseding CMM.
The basic idea of the CMMI model is that improvements in software development processes will improve the quality of the developed system
It leads to more accurate schedule and resource planning, and make for better implementation of plans

## Slide 104: CMMI Disciplines
In CMMI, four disciplines are defined:
  Systems Engineering (CMMI-SE)
  Software Development (CMMI-SW)
  Integrated Process and Product Development (CMMI-IPPD)
  Supplier Sourcing (CMMI-SS)
Notes: In CMMI, four disciplines are defined:
  Systems Engineering (CMMI-SE)
  Software Development (CMMI-SW)
  Integrated Process and Product Development (CMMI-IPPD)
  Supplier Sourcing (CMMI-SS)

## Slide 105: Staged and Continuous representation
CMMI models have 2 different representations – Staged and Continuous
The Staged representation consists of five maturity levels
In continuous representation, capability levels are assigned to individual process areas .
Each maturity level characterizes the whole of the organization
Notes: CMMI models have 2 different representations – Staged and Continuous
The Staged representation consists of five maturity levels
In continuous representation, capability levels are assigned to individual process areas .
Each maturity level characterizes the whole of the organization

## Slide 106: Five Maturity Levels
1 - initial
2 - managed
3 - defined
4 – quantitatively managed
5 - optimizing
project management
Defined processes for development and management
data collection for measurement
continuous improvement
Cont…
Notes: Five Maturity levels is illustrated in figure

## Slide 107: Five Maturity Levels
Level 1: Initial
  Processes are not defined or insufficiently defined. Development processes are adhoc and chaotic
Level 2: Managed
  Essential management processes are established and applied in projects, though in different ways or degrees.
Level 3: Defined
  Standard processes are introduced throughout the organization
Cont…
Cont…
Notes: Level 1: Initial
  Processes are not defined or insufficiently defined. Development processes are adhoc and chaotic
Level 2: Managed
  Essential management processes are established and applied in projects, though in different ways or degrees.
Level 3: Defined
  Standard processes are introduced throughout the organization

## Slide 108: Five Maturity Levels
Level 4: Quantitatively managed
  Decisions on improvements are made based on quantitative measures. Performance measures are used intensively throughout the organization
Level 5: Optimizing
  This level is characterized by systematic and continuous process improvement. Assessment of success or failure is based on quantitative statistics
Cont…
Notes: Level 4: Quantitatively managed
  Decisions on improvements are made based on quantitative measures. Performance measures are used intensively throughout the organization
Level 5: Optimizing
  This level is characterized by systematic and continuous process improvement. Assessment of success or failure is based on quantitative statistics

## Slide 109: CMMI Process areas
Besides the maturity level components, CMMI consists of process areas that cover or combine all requirements related to one particular area
Staged representation was used in CMM
Continuous representation assigns the process areas to the following 4 categories:
  Process Management
  Project Management
  Engineering
  Support
Notes: Besides the maturity level components, CMMI consists of process areas that cover or combine all requirements related to one particular area
Staged representation was used in CMM
Continuous representation assigns the process areas to the following 4 categories:
  Process Management
  Project Management
  Engineering
  Support

## Slide 110: CMMI Process Areas (1 of 3)
Level | Process areas
2 - Managed | Requirements Managements
 | Project Planning
 | Project Monitoring and Control
 | Supplier Agreement Management
 | Measurement and Analysis
 | Process and Product Quality Assurance
 | Configuration Management
Notes: This is a very important slide
The common process areas defined for Level – 2 Managed includes, requirements managements, project planning, project monitoring and control etc.,

## Slide 111: CMMI Process Areas (2 of 3)
Level | Process areas
3 - Defined | Requirements Development
 | Technical Solution
 | Product Integration
 | Verification
 | Validation
 | Organizational Process Focus
 | Organizational Process Definition
 | Organizational Training
 | Integrated Project Management
 | Risk Management
 | Decision Analysis and Resolution
Notes: Similarly, The common process areas defined for Level – 3 Defined includes, requirements development, Technical Solution, product integration etc.,

## Slide 112: CMMI Process Areas (3 of 3)
Level | Process areas
4 – Quantitatively Managed | Organizational Process Performance
 | Quantitative Project Management
5 - Optimizing | Organizational Innovation and Deployment Casual Analysis and Resolution
Notes: Similarly for level -4 and level-5 what are the defined process areas to concentrate is clearly defined in table.
These process areas ensures in a particular level, what to measure to decide on quality

## Slide 113: Capability grade – Individual process areas
The continuous representation specifies 5 generic goals for validating particular process
The path to complete implementation is divided into six capability levels ( 0 = incomplete, 1 = performed, 2 = managed, 3 = defined, 4 = quantitatively managed, 5 = optimizing)
0
1
2
3
4
5
Capability Level
Product Integration
Requirements Development
Verification
Technical Solution
. . .
Notes: This slide talks about the capability grade of individual process areas
The continuous representation specifies 5 generic goals for validating particular process
The path to complete implementation is divided into six capability levels ( 0 = incomplete, 1 = performed, 2 = managed, 3 = defined, 4 = quantitatively managed, 5 = optimizing)

## Slide 114: Testing in CMMI
The process areas verification and validation are very important to the test manager
Verification
  CMMI requirements requiring verification, ie., the work products are selected for verification, peer reviews are conducted and executed through peer reviews, test and static analysis.
Validation
  Validation is the process of verifying if customer requirements have been implemented.
  The task is to verify constantly and repeatedly if the defined results and requirements have achieved the required benefit.
Notes: The process areas verification and validation are very important to the test manager
Verification
  CMMI requirements requiring verification, ie., the work products are selected for verification, peer reviews are conducted and executed through peer reviews, test and static analysis.
Validation
  Validation is the process of verifying if customer requirements have been implemented.
  The task is to verify constantly and repeatedly if the defined results and requirements have achieved the required benefit.

## Slide 115: ISO/IEC 15504 (SPICE)
Software Process Improvement and Capability dEtermination (SPICE) was developed by the Joint Technical Subcommittee between ISO and IEC (International Electrotechnical Commission)
It unifies available evaluation methods like CMMI, Trillium (Extension of CMM specifically for telecommunications software) etc.,
The SPICE project group used CMM as basis to develop a similar approach to the one used in CMMI
In Contrast to CMMI, the SPICE model consists of continuous representation only and identifies individual process capability levels
Cont…
Notes: Software Process Improvement and Capability dEtermination (SPICE) was developed by the Joint Technical Subcommittee between ISO and IEC (International Electrotechnical Commission)
It unifies available evaluation methods like CMMI, Trillium (Extension of CMM specifically for telecommunications software) etc.,
The SPICE project group used CMM as basis to develop a similar approach to the one used in CMMI
In Contrast to CMMI, the SPICE model consists of continuous representation only and identifies individual process capability levels

## Slide 116: ISO/IEC 15504 (SPICE)
For assessing different processes used in different business sectors, variants such as “Automotive SPICE”, ”SPICE4SPICE”, ”MEDISPICE”, etc. have been developed.
The standard forms the framework for a consistent performance evaluation of the practiced processes applied in an organizational unit, comprising process evaluation, process improvement and performance Evaluation
Cont…
Notes: For assessing different processes used in different business sectors, variants such as “Automotive SPICE”, ”SPICE4SPICE”, ”MEDISPICE”, etc. have been developed.

## Slide 117: Software Process Assessment
Cont…
Notes: There are various benefits from using SPICE in an organization. Most important are listed below:
For acquirers:
• An ability to determine the current and potential capability of a supplier’s software processes
For suppliers:
• An ability to determine the current and potential capability of their own software processes
• A ability to define areas and priorities for software process improvement
• A framework that defines a road map for software process improvement
For assessors:
• A framework that defines all aspects of conducting assessments
SPICE can be used in various contexts. Before using SPICE, the organization must first define the key determinant of why SPICE is needed. There are three choices:
• To understand the software process used
• To support process improvement
• To support process capability determination
Source: http://www.sqi.gu.edu.au/spice/

## Slide 118: Software Process Assessment
The model defines 6 capability levels:
The Process is
  incomplete (level 0)
  performed (level 1)
  managed (level 2)
  established (level 3)
  predictable (level 4)
  optimizing (level 5)
Cont…
Notes: Capability levels provide two benefits:
1. Acknowledging dependencies among the practices of a process
2. Help an organization to identify which improvements it might perform first
Capability levels are named as followed[Sp2 v1.0]
• Level 0  Not performed
• Level 1  Performed informally
• Level 2  Planned and tracked
• Level 3  Well defined
• Level 4  Quantitatively controlled
• Level 5  Continuously improving

## Slide 119: Software Process Assessment
Processes are categorized into process categories and organized into nine process groups to gain more clarity within the reference model:
Primary (PLC)
  Acquisition (ACQ)
  Supply (SPL)
  Engineering (ENG)
  Operation (OPE)
Cont…
Notes: Processes are categorized into process categories and organized into nine process groups to gain more clarity within the reference model
Acquisition Process Group (ACQ)
ACQ.1 Acquisition preparation
ACQ.2 Supplier selection
ACQ.3 Contract agreement
ACQ.4 Supplier monitoring
ACQ.5 Customer acceptance etc.,
Engineering Process Group (ENG)
ENG.1 Requirements elicitation
ENG.2 System requirements analysis
ENG.3 System architectural design
ENG.4 Software requirements analysis
ENG.5 Software design
ENG.6 Software construction
ENG.7 Software integration
ENG.8 Software testing
ENG.9 System integration
ENG.10 System testing
ENG.11 Software installation
ENG.12 Software and system maintenance
Operation Process Group (OPE)
OPE.1 Operational use
OPE.2 Customer support
Support Process Group (SUP)
SUP.1 Quality assurance
SUP.2 Verification
SUP.3 Validation
SUP.4 Joint review
SUP.5 Audit
SUP.6 Product evaluation
SUP.7 Documentation
SUP.8 Configuration management
SUP.9 Problem resolution management
SUP.10 Change request management

## Slide 120: Software Process Assessment
  Organization & Management (OLC)
    Management (MAN)
    Process Improvement (PIM)
    Resource and Infrastructure (RIN)
    Reuse (REU)
  Support (SLC)
    Support (SUP)
Cont…
Cont…
Notes:   Organization & Management (OLC)
    Management (MAN)
    Process Improvement (PIM)
    Resource and Infrastructure (RIN)
    Reuse (REU)
  Support (SLC)
    Support (SUP)

## Slide 121: Software Process Assessment
Each of the process groups are divided even further, amounting to several hundred base processes or base practices.
Examples are: the planning of a process or the training of staff members that are applicable to all processes
Software Test Planning (ENG.2), Software Test Preparation (ENG.3), Software Construction (ENG.6), Software Testing (ENG.8) and System Testing (ENG.10) belong to the Engineering (ENG) process category and of interest to the test manager.
Verification (SUP.2) and Validation (SUP.3) belongs to (SUP) category
Cont…
Notes: Each of the process groups are divided even further, amounting to several hundred base processes or base practices.
Examples are: the planning of a process or the training of staff members that are applicable to all processes
Software Test Planning (ENG.2), Software Test Preparation (ENG.3), Software Construction (ENG.6), Software Testing (ENG.8) and System Testing (ENG.10) belong to the Engineering (ENG) process category and of interest to the test manager.
Verification (SUP.2) and Validation (SUP.3) belongs to (SUP) category

## Slide 122: Software Test (ENG.8)
For Software Testing, the model lists the following activities:
  Develop tests for integrated software product
  Test integrated software product
  Regression test integrated software
Notes: For Software Testing (ENG.8), the model lists the following activities:
  Develop tests for integrated software product
  Test integrated software product
  Regression test integrated software

## Slide 123: System Test (ENG.10)
  For System Testing, the model lists the following activities:
    Develop tests for integrated software product
    Test integrated software product
    Regression test integrated software
    Confirm system readiness
Notes:   For System Testing (ENG.10), the model lists the following activities:
    Develop tests for integrated software product
    Test integrated software product
    Regression test integrated software
    Confirm system readiness

## Slide 124: Test Manager and SPICE
The SPICE standard provides test managers with relevant task descriptions
It explains all the documents to be developed by them or their test teams
It becomes clear for the test manager that a structured development process is of advantage for the test process to be prepared.
Notes: The SPICE standard provides test managers with relevant task descriptions
It explains all the documents to be developed by them or their test teams
It becomes clear for the test manager that a structured development process is of advantage for the test process to be prepared

## Slide 125: Evaluation of Test Processes – Testing Maturity Model (TMM)
The Testing Maturity Model was developed by Illinois Institute of Technology in Chicago in 1996 and used CMM as one of its bases.
TMM puts particular focus on testing as a process to be evaluated and improved.
Improvement of the process is supposed to achieve the following objectives:
  Smarter testers
  Higher quality software
  The ability to meet budget and scheduling goals
  Improved planning
  The ability to meet quantifiable testing goals
Notes: The Testing Maturity Model was developed by Illinois Institute of Technology in Chicago in 1996 and used CMM as one of its bases.
TMM puts particular focus on testing as a process to be evaluated and improved.
Improvement of the process is supposed to achieve the following objectives:
  Smarter testers
  Higher quality software
  The ability to meet budget and scheduling goals
  Improved planning
  The ability to meet quantifiable testing goals

## Slide 126: TMM Maturity Levels
TMM consists of five identically structured maturity levels containing the following parts:
Maturity Goals:
  Are defined for each level except level 1
Maturity sub-goals:
  Are concretely specified and provide information relating to the scope, range, constraints, and performance of process evaluation and improvement activities and tasks.
Cont…
Notes: TMM consists of five identically structured maturity levels containing the following parts:
Maturity Goals:
  Are defined for each level except level 1
Maturity sub-goals:
  Are concretely specified and provide information relating to the scope, range, constraints, and performance of process evaluation and improvement activities and tasks.

## Slide 127: TMM Maturity Levels
Activities/tasks and responsibilities:
  Are described in detail and must be performed to reach the respective maturity level.
  Three groups of people are involved: manager, developer and tester, user and customer
Cont…
Notes: Activities/tasks and responsibilities:
  Are described in detail and must be performed to reach the respective maturity level.
  Three groups of people are involved: manager, developer and tester, user and customer

## Slide 128: Internal TMM level structure
Developer / Tester
Critical Views
User / Client
Manager
Activities / Tasks /
Responsibilities
Maturity
Sub-goals
Maturity Goals
Implementation and
Organizational Adaptation
Testing
Capability
Levels
indicate
contain
supported by
achieved by
organized by
address
Notes: Testing is a critical component of a mature software development process. It is one of the most challenging and costly process activities, and in its fullest definition it provides strong support for the development of high quality software. Existing maturity models do not adequately address testing issues, nor has the concept of a mature testing process been well defined. We are developing a Testing Maturity Model (TMM) to address these issues. The TMM will contain a set of maturity levels through which an organization can progress towards testing process maturity, a set of recommended practices at each level of maturity that can be put into place, and an assessment model that will allow software development organizations to evaluate and improve their testing processes. In this paper we discuss our approach to TMM development, the major features of the TMM, its ties to the Capability Maturity Model, and our initial plans for a Testers' Tool Workbench that will support testing process maturity growth.

## Slide 129: TMM maturity models and process areas
Levels | Process Areas
1 - Initial | No processes identified
2 – Phase Definition | Test Policy and Goals Test Planning Test Techniques and Methods Test Environment
3 - Integration | Test Organization Test Training Program Test Life Cycle and Integration Control and Monitor
4 – Management and Measurement | Peer Reviews Test Measurement Software Quality Evaluation
5 - Optimization | Defect Prevention Quality Control Test Process Optimization
Notes: Similar to CMMI process areas, we discussed this lists out the TMM maturity models and process areas

## Slide 130: TMM Maturity Levels
Level – 1: Initial
Testing is a chaotic, undefined process and considered to be a part of debugging
The objective of testing at this level is to show that no serious anomalies occur during software execution
Software quality evaluation and defect related risk assessment does not take place and software products are released with poor quality
Within the test process, there is a lack of resources, support tools and qualified testers
Cont…
Notes: Level – 1: Initial
Testing is a chaotic, undefined process and considered to be a part of debugging
The objective of testing at this level is to show that no serious anomalies occur during software execution
Software quality evaluation and defect related risk assessment does not take place and software products are released with poor quality
Within the test process, there is a lack of resources, support tools and qualified testers

## Slide 131: TMM Maturity Levels
Level – 2: Phase Definition
The test process is seen as a clear, defined process separated from debugging
Test plans are established and contain a definition of the test strategy
Test techniques are applied to derive and select test cases from requirements specifications
The main objective of testing is to verify that the specified requirements are satisfied
Cont…
Cont…
Notes: Level – 2: Phase Definition
The test process is seen as a clear, defined process separated from debugging
Test plans are established and contain a definition of the test strategy
Test techniques are applied to derive and select test cases from requirements specifications
The main objective of testing is to verify that the specified requirements are satisfied

## Slide 132: TMM Maturity Levels
Level – 3: Integration
The Test process is fully integrated in the software development life cycle
Test planning is performed at an early stage
Test strategy is based on fully documented requirements and determined by risk considerations
Testing focuses on invalid inputs and failure situations
Reviews are performed ad hoc ie., not in a consistent or formal way and not through the entire development life cycle
A test organization exists, testers are perceived as an independent, professional group.
Cont…
Cont…
Notes: Reviews or Static Testing is done at all levels. Ie., In Requirement, Design, Coding, Testing Phase etc.,
It includes Verification techniques like walkthrough, inspection, desk checking etc.,
Level – 3: Integration
The Test process is fully integrated in the software development life cycle
Test planning is performed at an early stage
Test strategy is based on fully documented requirements and determined by risk considerations
Testing focuses on invalid inputs and failure situations
Reviews are performed ad hoc ie., not in a consistent or formal way and not through the entire development life cycle
A test organization exists, testers are perceived as an independent, professional group.

## Slide 133: TMM Maturity Levels
Level – 4: Management and Measurement
Here, testing is a comprehensively defined and measurable process
Individual test activities are well founded
Document reviews are systematically performed throughout the entire SDLC and agreed upon selection criteria
Software products are evaluated using quality factors like reliability, usability and maintainability
Test Cases are gathered, stored and managed in a central database for later reuse and regression testing
Cont…
Cont…
Notes: Level – 4: Management and Measurement
Here, testing is a comprehensively defined and measurable process
Individual test activities are well founded
Document reviews are systematically performed throughout the entire SDLC and agreed upon selection criteria
Software products are evaluated using quality factors like reliability, usability and maintainability
Test Cases are gathered, stored and managed in a central database for later reuse and regression testing

## Slide 134: TMM Maturity Levels
Level – 5: Optimization, Defect prevention and Quality Control
Testing is a completely defined process
Costs and test effectiveness are controllable
Test techniques are optimized and test process improvement is continuously pursued
Defect prevention and quality control are part of the test process
A documented procedure is in place for the selection and evaluation of the test tools
Early defect prevention is the main objective of the test process
Cont…
Notes: Level – 5: Optimization, Defect prevention and Quality Control
Testing is a completely defined process
Costs and test effectiveness are controllable
Test techniques are optimized and test process improvement is continuously pursued
Defect prevention and quality control are part of the test process
A documented procedure is in place for the selection and evaluation of the test tools
Early defect prevention is the main objective of the test process

## Slide 135: Maturity Goals and Maturity Sub-goals
Level – 2 : Test Policy and Test Objectives
The organization has set up a group responsible for the development of the test policy and test objectives
It enjoys full management support and has been provided with sufficient funds.
The committee defines and documents goals for testing and debugging and communicates them to all project managers and developers
The test objectives are reflected in the test schedule
Cont…
Notes: Level – 2 : Test Policy and Test Objectives
The organization has set up a group responsible for the development of the test policy and test objectives
It enjoys full management support and has been provided with sufficient funds.
The committee defines and documents goals for testing and debugging and communicates them to all project managers and developers
The test objectives are reflected in the test schedule

## Slide 136: Maturity Goals and Maturity Sub-goals
Level – 2 : Test Planning
A group for test planning has been established
A test schedule template has been developed and distributed to all project managers and developers
Basic planning tools have been evaluated, recommended and purchased
Cont…
Cont…
Notes: Level – 2 : Test Planning
A group for test planning has been established
A test schedule template has been developed and distributed to all project managers and developers
Basic planning tools have been evaluated, recommended and purchased

## Slide 137: Maturity Goals and Maturity Sub-goals
Level – 2 : Test Techniques and Test methods
A company wide test technology group has been set up to develop, evaluate and recommend a set of basic test techniques and methods. Ex: individual black box and white box techniques, distinction between different levels etc.,
The issue of adequate tool support is also been addressed by the group
Cont…
Cont…
Notes: Level – 2 : Test Techniques and Test methods
A company wide test technology group has been set up to develop, evaluate and recommend a set of basic test techniques and methods. Ex: individual black box and white box techniques, distinction between different levels etc.,
The issue of adequate tool support is also been addressed by the group

## Slide 138: Maturity Goals and Maturity Sub-goals
Level – 3 : Test Organization
A company wide test group has been built up with the necessary management support
Test process rules and duties are defined
Well trained and motivated members of staff are in this group
The communication channels used by the test group allow direct involvement of users and customers in the test process
User wishes, worries, and requirements are gathered, documented and incorporated in the test process
Cont…
Cont…
Notes: Level – 3 : Test Organization
A company wide test group has been built up with the necessary management support
Test process rules and duties are defined
Well trained and motivated members of staff are in this group
The communication channels used by the test group allow direct involvement of users and customers in the test process
User wishes, worries, and requirements are gathered, documented and incorporated in the test process

## Slide 139: Maturity Goals and Maturity Sub-goals
Level – 3 : Test Training Program
Management has set up a training program, taking into consideration training objectives and plans
A training group has been established in the organization, equipped with all necessary tools, premises and materials
Cont…
Cont…
Notes: Level – 3 : Test Training Program
Management has set up a training program, taking into consideration training objectives and plans
A training group has been established in the organization, equipped with all necessary tools, premises and materials

## Slide 140: Maturity Goals and Maturity Sub-goals
Level – 3 : Monitoring and Control
The organization has defined mechanisms and objectives for test process control and monitoring.
Principal process related measurements are defined and documented.
In case of significant deviations from the test plan, correction measures and contingency plans have been developed and documented
Cont…
Notes: Level – 3 : Monitoring and Control
The organization has defined mechanisms and objectives for test process control and monitoring.
Principal process related measurements are defined and documented.
In case of significant deviations from the test plan, correction measures and contingency plans have been developed and documented

## Slide 141: Test Process Improvement (TPI)
The Test Process Improvement model serves to assess the maturity of the test processes within an organization and supports step wise process improvement
Cont…
Notes: The Test Process Improvement model serves to assess the maturity of the test processes within an organization and supports step wise process improvement
It contains mainly Key areas and levels

## Slide 142: Test Process Improvement (TPI)
The Test Process Improvement (TPI) model supports the improvement of the test processes
The model offers insight in the “maturity” of the test processes within the organization
This model helps to define gradual and controllable improvement steps
The model considers different aspects of the testing process. For Ex: the use of the test tools, design techniques and reporting. These are called as Key areas
Every key area can be classified into levels of maturity
Cont…
Cont…
Notes: The Test Process Improvement (TPI) model supports the improvement of the test processes
The model offers insight in the “maturity” of the test processes within the organization
This model helps to define gradual and controllable improvement steps
The model considers different aspects of the testing process. For Ex: the use of the test tools, design techniques and reporting. These are called as Key areas
Every key area can be classified into levels of maturity

## Slide 143: Test Process Improvement (TPI)
The TPI model has 20 key areas and all are not equally important for the performance of whole test process and some dependencies exist between different key areas and levels
For this, Test Maturity Matrix is used
The way key areas are organized within a test process determines the maturity of the process
In order to enable insight in the state of the key areas, the model offers Levels (from A to B to C etc.)
Cont…
Cont…
Notes: The TPI model has 20 key areas and all are not equally important for the performance of whole test process and some dependencies exist between different key areas and levels
For this, Test Maturity Matrix is used
The way key areas are organized within a test process determines the maturity of the process
In order to enable insight in the state of the key areas, the model offers Levels (from A to B to C etc.)

## Slide 144: Test Process Improvement (TPI)
For example, for the key area Reporting the levels are:
  defects found are reported
  there is also reporting on the progress of the test process and
  risks for the system are described and recommendations are given
Each level consists of certain requirements for the key area.
One or more Checkpoints are used in levels to determine the strengths and weakness of a test process
The requirements (checkpoint) of a certain level also compromises the requirements of lower levels
Cont…
Cont…
Notes: For example, for the key area Reporting the levels are:
  defects found are reported
  there is also reporting on the progress of the test process and
  risks for the system are described and recommendations are given
Each level consists of certain requirements for the key area.
One or more Checkpoints are used in levels to determine the strengths and weakness of a test process
The requirements (checkpoint) of a certain level also compromises the requirements of lower levels.
We will discuss more on Checkpoints later in the following slides

## Slide 145: Test Process Improvement (TPI)
Cont…
Notes: Example of key areas according to categories is explained in table

## Slide 146: TPI Checkpoints
In order to determine the requirements of certain levels, the checkpoints are used.
The requirements are defined in the form of questions that needs to be answered positively in order to reach certain level
Based on the checkpoint, a test process has been assessed and for each key area the proper level can be established
Every next level of a key area correspond an improvement
The checkpoints are also cumulative: in order to classify for level B the test process needs to answer positively to the checkpoints both of level B and of level A
Notes: In order to determine the requirements of certain levels, the checkpoints are used.
The requirements are defined in the form of questions that needs to be answered positively in order to reach certain level
Based on the checkpoint, a test process has been assessed and for each key area the proper level can be established
Every next level of a key area correspond an improvement
The checkpoints are also cumulative: in order to classify for level B the test process needs to answer positively to the checkpoints both of level B and of level A

## Slide 147: Example: Checkpoints for Test tools Key area
Planning and Control Tools (Level A)
Checkpoints:
  Automated tools (other than word processing) are used for the defect administration and for at least 2 other activities of planning and control
Execution and Analysis Tools (Level B)
Checkpoints:
  At least 2 sorts of automated tools are used for test execution, such as capture and playback tools, test coverage tools etc.,
  The test team has a general insight into the cost/profit ratio of the tools
Cont…
Notes: Planning and Control Tools (Level A)
Checkpoints:
  Automated tools (other than word processing) are used for the defect administration and for at least 2 other activities of planning and control
Execution and Analysis Tools (Level B)
Checkpoints:
  At least 2 sorts of automated tools are used for test execution, such as capture and playback tools, test coverage tools etc.,
  The test team has a general insight into the cost/profit ratio of the tools

## Slide 148: Example: Checkpoints for Test tools Key area
Extensive Automation of the Test Process (Level C)
Checkpoints:
  Automated Tools (other than word processing) are used for the planning phase, preparation, specification and execution (in total 5 sort of tools has to be used)
  The test team has a general insight into the cost/profit ratio of the tools
Cont…
Notes: Extensive Automation of the Test Process (Level C)
Checkpoints:
  Automated Tools (other than word processing) are used for the planning phase, preparation, specification and execution (in total 5 sort of tools has to be used)
  The test team has a general insight into the cost/profit ratio of the tools

## Slide 149: TPI Matrix
After determining the levels for each key area, attention should be directed as to which improvement steps to take, because not all key areas and levels are equally important
For Example, a good test strategy (level A of key area “Test Strategy”) is more important than a description of the test methodology used (level A of key area like “Scope of Methodology”)
In addition to these priorities, there are dependencies between the levels of different key areas.
Cont…
Notes: After determining the levels for each key area, attention should be directed as to which improvement steps to take, because not all key areas and levels are equally important
For Example, a good test strategy (level A of key area “Test Strategy”) is more important than a description of the test methodology used (level A of key area like “Scope of Methodology”)
In addition to these priorities, there are dependencies between the levels of different key areas.

## Slide 150: TPI Matrix
For Ex: Before statistics can be gathered for defects found (level A – Project Metrics of Key area “Metrics”) the test process has to classify for level B – Extended defect management with flexible reporting facilities of key area “Defect Management”
Corresponding dependencies can be found between many levels and key areas
Levels and Key areas are related to each other in a Test Maturity Matrix
The vertical axis of the matrix indicated key areas and the horizontal axis shows scales of maturity
Cont…
Cont…
Notes: For Ex: Before statistics can be gathered for defects found (level A – Project Metrics of Key area “Metrics”) the test process has to classify for level B – Extended defect management with flexible reporting facilities of key area “Defect Management”
Corresponding dependencies can be found between many levels and key areas
Levels and Key areas are related to each other in a Test Maturity Matrix
The vertical axis of the matrix indicated key areas and the horizontal axis shows scales of maturity

## Slide 151: TPI Matrix
In the matrix, each level is related to certain scale of test maturity.
This results in 13 scales of test maturity
The open cells between different levels have no meaning in themselves, but indicate in achieving a higher maturity for a key area is related to the maturity of other key areas
There is no gradation between different levels
As long as the test process is not entirely classified at level B, it remains at level A
Cont…
Cont…
Notes: In the matrix, each level is related to certain scale of test maturity.
This results in 13 scales of test maturity
The open cells between different levels have no meaning in themselves, but indicate in achieving a higher maturity for a key area is related to the maturity of other key areas
There is no gradation between different levels
As long as the test process is not entirely classified at level B, it remains at level A

## Slide 152: TPI Matrix
Cont…
Cont…
Notes: TPI matrix with 20 Key areas and with 13 scales of test maturity is depicted in the slide

## Slide 153: TPI Matrix
The matrix makes it easy to see which key area has reached which level
The goal is to achieve continuous improvement without leaving lower level key areas behind
The 13 maturity or development scales can be grouped into three categories:
  Controlled
  Efficient
  Optimizing
Cont…
Cont…
Notes: The matrix makes it easy to see which key area has reached which level
The goal is to achieve continuous improvement without leaving lower level key areas behind
The 13 maturity or development scales can be grouped into three categories:
  Controlled
  Efficient
  Optimizing

## Slide 154: TPI Matrix
Controlled:
  Scales 1 to 5 are aimed at the control of the test process
  The Test process is carried out in phases according to a strategy defined in advance
  Test specification techniques are used for testing, and defects are recorded and reported
  The testware and test environment are well controlled and the test staff are sufficiently trained
Cont…
Cont…
Notes: Controlled:
  Scales 1 to 5 are aimed at the control of the test process
  The Test process is carried out in phases according to a strategy defined in advance
  Test specification techniques are used for testing, and defects are recorded and reported
  The testware and test environment are well controlled and the test staff are sufficiently trained

## Slide 155: TPI Matrix
Efficient:
  The levels in scales 6 to 10 aim more on the efficiency of the test process
  The efficiency can be achieved e.g., by automating the test process, by better integration between the mutual test processes and with other parties within system development
Cont…
Cont…
Notes: Efficient:
  The levels in scales 6 to 10 aim more on the efficiency of the test process
  The efficiency can be achieved e.g., by automating the test process, by better integration between the mutual test processes and with other parties within system development

## Slide 156: TPI Matrix
Optimizing:
  An efficient test process in the current situation may not be efficient in the future
  The levels in scales 11 to 13 are for increasing optimization of the test process
  They focus more on ensuring that continuous improvement of the test process will be a part of the working methods of the organization
Cont…
Cont…
Notes: Optimizing:
  An efficient test process in the current situation may not be efficient in the future
  The levels in scales 11 to 13 are for increasing optimization of the test process
  They focus more on ensuring that continuous improvement of the test process will be a part of the working methods of the organization

## Slide 157: TPI Matrix
The main purpose of the matrix is to show the strong and weakness of the current test process and actions for improvement
The matrix works from left to right, so low mature key areas are to be improved first
Current Situation:
Cont…
Notes: The main purpose of the matrix is to show the strong and weakness of the current test process and actions for improvement
The matrix works from left to right, so low mature key areas are to be improved first
Current situation is above

## Slide 158: TPI Assessment
A TPI assessment evaluates the test process, using the checkpoints to determine the level of achievement for the key areas.
The TPI matrix is also used to determine the next improvement actions and the target situation
Required Situation:
Cont…
Notes: A TPI assessment evaluates the test process, using the checkpoints to determine the level of achievement for the key areas.
The TPI matrix is also used to determine the next improvement actions and the target situation
Required Situation is above

## Slide 159: TPI Assessment
For a test process to achieve a higher level, the checkpoints provide concrete starting points
Further ideas on how to improve the test process are given in the improvement suggestions
For each transition to a higher level, the TPI model offers a variety of suggestions
Cont…
Notes: For a test process to achieve a higher level, the checkpoints provide concrete starting points
Further ideas on how to improve the test process are given in the improvement suggestions
For each transition to a higher level, the TPI model offers a variety of suggestions

## Slide 160: TPI Assessment – Improvement Techniques
Improvement Process:
Implement
improvement actions
Formulate
plan
Perform
evaluation
Define
Improvement actions
Execute
assessment
Determine target, area of
consideration and approach
Obtain
awareness
Notes: TPI Assessment – Improvement technique is shown in figure

## Slide 161: Audits and Assessments
An Audit is defined as a systematic and independent examination to evaluate software products and development processes and determine compliance with standards, guidelines, specifications, and/or processes
There are 3 types of Audits
  System Audit
  Process Audit
  Product Audit
Notes: An Audit is defined as a systematic and independent examination to evaluate software products and development processes and determine compliance with standards, guidelines, specifications, and/or processes
There are 3 types of Audits
  System Audit
  Process Audit
  Product Audit

## Slide 162: Types of Audits
The System Audit examines the quality management system or selected parts of it with regard to structure and workflow
The Process Audit analyses processes with regard to human resource allocation, process monitoring, and the order of individual process steps
A Product audit evaluates (part) products relative to their compliance with specification and adherence to standards and guidelines
Notes: The System Audit examines the quality management system or selected parts of it with regard to structure and workflow
The Process Audit analyses processes with regard to human resource allocation, process monitoring, and the order of individual process steps
A Product audit evaluates (part) products relative to their compliance with specification and adherence to standards and guidelines

## Slide 163: Audits
All audits aim at revealing weaknesses, documenting them and proposing concrete and lasting improvements
Determine the need for the audit (eg., recognized necessity for internal process improvement or external customer requirement)
Plan the audits (content, team, formal basis, resources, dates)
Perform the audits in accordance with the plan and determine the achieved results
Discuss strengths and weaknesses and decide whether or not improvement actions are necessary
Implement the improvement suggestions and ensure appropriate reporting and archiving
Notes: All audits aim at revealing weaknesses, documenting them and proposing concrete and lasting improvements
Determine the need for the audit (eg., recognized necessity for internal process improvement or external customer requirement)
Plan the audits (content, team, formal basis, resources, dates)
Perform the audits in accordance with the plan and determine the achieved results
Discuss strengths and weaknesses and decide whether or not improvement actions are necessary
Implement the improvement suggestions and ensure appropriate reporting and archiving

## Slide 164: Assessments
Assessments are similar to larger audits; they last several days and involve teams with 3 or 5 people
An Assessment checks the operational processes and practices against the requirements of an assessment model
CMMI and SPICE are typical assessment examples
Maturity or capability levels assigned to organizations or individual processes are determined
Strengths and weakness are pointed out
Notes: Assessments are similar to larger audits; they last several days and involve teams with 3 or 5 people
An Assessment checks the operational processes and practices against the requirements of an assessment model
CMMI and SPICE are typical assessment examples
Maturity or capability levels assigned to organizations or individual processes are determined
Strengths and weakness are pointed out

## Slide 165: Risk Oriented Testing

## Slide 166: Risk Oriented Testing
Topics Covered in this lesson are:
  Intension of Risk Management
  Intension of Risk Oriented Testing
  Risk Management Process
  Risk Identification
  Risk Workshop
  Risk Brainstorming
  Risk Checklist
  Risk Categories
  Risk Analysis and Risk Evaluation
  Risk Matrix
  Risk Inventory
  Risk Control and treatment

## Slide 167: Introduction
A Risk is a problem that could occur in the future with undesirable consequences.
A Risk is an event that may happen or may not happen
In Software Development, problems may arise during the course of a product's development and later during operational use.
Classified as Project and Product Risks
Early Risk Identification, analysis, evaluation and control combined with a risk-oriented test plan and test prioritization enables test management to help control risks
Cont…
Notes: A Risk is a problem that could occur in the future with undesirable consequences.
A Risk is an event that may happen or may not happen
If it happens, we need to have to manage risks in a way without compromising quality
Amount of testing performed will not depend on test data that we use during testing.. It is a Risk factor
Testing is not done to find faults in the system. It is done to minimize risks and to ensure quality in the work product. We already know that quality can be ensured 100% with meeting requirements and not with usability factor of end users.

## Slide 168: Introduction
Test Managers are responsible for proper Risk Management
Two ways in which to react are
  Ignoring Risks
  Tolerance and proactive risk management
Cont…
Cont…
Notes: Proper risk management in testing is done by test manager. Two ways to react to risk after identifying the same is
Ignoring it
Tolerating it and do proactive risk management

## Slide 169: Introduction
“Ignoring Risks” does not necessarily prevent the project from being successful. It leave those involved in the dark about what could perhaps happen “tomorrow”
“Tolerance and proactive risk management” may not always secure the project's success, but it enables those involved to atleast get a glimpse of a possible future to act accordingly and with precaution.
Cont…
Notes: Only exceptional risks that cannot be handled in better way has to be ignored. Other risks has to undergo proactive risk management.
Again proper risk management will not prove project success, but it gives an idea about the possible future to act accordingly minimizing loss

## Slide 170: The Intention of Risk Management
The reliability of individual actions increases with better risk handling
Risks can be kept low if potential risks are recognized early and if counter measures are initiated in time, lower the probability of occurrence or the extent of damage.
Risk Management is the conscious and deliberate planning of failures and their consequences
Cont…
Notes: Risk Management ensures better quality.. Prevention better than curing is the motto of Risk management. Effective Risk management will prevent loss before that event may or may not occur. Ensure spending reasonable time to do proper risk management

## Slide 171: The Intention of Risk Management
  It comprises the following:
  Systematic Identification -> Analysis -> Evaluation -> Control -> Monitoring -> Communication of Risks
  The Objective of Risk Management is to identify risks that could massively endanger project success or lead to poor product quality
Cont…
Notes: Risk Management life cycle:
  Systematic Identification -> Analysis -> Evaluation -> Control -> Monitoring -> Communication of Risks
  Identify the System
  Analyse the system accurately and identify the possible risks
  Evaluate the risk and rank the risks based on the nature of the risk
  Find suitable controlling mechanism for each identified risks
  Ensure periodic monitoring of controlling risks
  Communicate the nature and the mechanism used for effective management across all stakeholders

## Slide 172: The Intention of Risk-Oriented Testing
The intention of Risk oriented Testing is to design software testing within the given constraints (effort, time, availability, etc) in such a way as to minimize as much as possible previous identified risks
Minimizing project risks relating to development
Minimizing product risks relating to the product's operational use.
Example for Project Risk
  Failure to meet a delivery date
Example for Product Risk
  Undetected defect that could lead to a system failure
Cont…
Notes: The intention of Risk oriented Testing is to design software testing within the given constraints (effort, time, availability, etc) in such a way as to minimize as much as possible previous identified risks
Minimizing project and product risks

## Slide 173: The Intention of Risk-Oriented Testing
Systems with high risk potential must be more intensely tested than systems that do not cause much damage.
Risk estimation must be done for individual system parts or even individual defect potentials.
Test managers are sole responsible for estimation of risks and always also act as risk managers.
Cont…
Notes: Please refer the slide above.. It tells the intension of proper risk management

## Slide 174: People involved in Risk Management
The most important parties involved in Risk management process and their responsibilities are:
  The Customer : He demands project risk management and provides information regarding acceptable risks and product environment.
  The Management : Management requires and promotes project risk management and provides information regarding the project environment and corporate risk management.
Cont…
Notes: Stakeholders involved in risk management includes:
Customer
Management
Project Manager
Test Manager
Developer
User
Tester etc.,

## Slide 175: People involved in Risk Management
  The Project Manager : He takes into account in his project budget, the cost of risk minimizing activities and provides further resources (if necessary)
  The Test Manager : He actively participates in risk management and optimizes test strategy and test effort to reduce product risks.
  Developer, Tester and Users : They provide exact information related to project and product risks
Cont…
Notes: Roles and responsibilities of each stakeholders involved is explained here

## Slide 176: Risk Management Process
Identification of the Risk context
Risk Identification
Risk Analysis and Risk Evaluation
Risk Control and Treatment
Risk Verification and Monitoring
These activities cannot be performed without effective communication between all the parties involved.
In order to gain maximum benefit from risk management, risk management activities has to be started early as possible in the project and continued throughout the project's life cycle.
Notes: Risk management Life Cycle:
Identification of the Risk context
Risk Identification
Risk Analysis and Risk Evaluation
Risk Control and Treatment
Risk Verification and Monitoring

## Slide 177: Risk Context Identification
The Risk context must be defined right at the beginning of the Risk evaluation.
It comprises the project stakeholders, the agreed-upon project goals and results, and the scope and delimitations of risk management within the project context.
Cont…
Notes: The Risk context must be defined right at the beginning of the Risk evaluation. This is the first step in risk management.
It comprises the project stakeholders, the agreed-upon project goals and results, and the scope and delimitations of risk management within the project context

## Slide 178: Risk Context Identification
Factors of the Risk Context:
risk
finance
Society
Market
technology
standardization
law
enterprise
environment
politics
…
people
economy
Cont…
Notes: Risk can be identified through Brainstorming..
Brainstorming – Group of people sitting together, everyone saying one, one risk based on their intuition and experience. There are also many other techniques like risk checklist, estimations etc.,
Common Risk Factors:
Management
Predictable Risks Ignored
Disciplines Not Uniformly Applied
Poor Training
Fallacy of Easy Solutions
Inadequate Work Plans
Schedule Reality
Delivery Focus
Customer Responsibility
Methods and Tool Selection

## Slide 179: Risk Identification
Risk identification should be process oriented and individual risks should be combined into risk categories to provide a better overview.
Risk identification techniques:
  Expert Interviews and questionnaires
  Independent estimations ( audits, assessments )
  Risk workshops
  Risk brainstorming
  Use of Risk templates and checklists
  Experiences from Completed projects
Notes: Risks can also be identified using different techniques like:
  Expert Interviews and questionnaires
  Independent estimations ( audits, assessments )
  Risk workshops
  Risk brainstorming
  Use of Risk templates and checklists
  Experiences from Completed projects
  Once the risk has been identified, it has to be ranked based on severity

## Slide 180: Premise of Risk Identification
Different roles, ranging from executives, external consultants, and experienced project or test managers to former, already retired top managers may be invited to participate in expert interviews and independent risk evaluations
These people should not get influenced in their statements by predefined project goals and stakeholder wishes and they are well informed about the project situation and specific project and product characteristics.
Notes: Group of people identifying risks includes executives, external consultants, project managers etc., They may have vast experience on dealing with different sort of risks in their experience

## Slide 181: Risk Workshop
Risk workshops are planned similar to Reviews
The risk manager informs everybody involved to the team members (architect, developer, tester), members of the steering committee and to the external experts.
All participants of the workshop receive sufficient information about the project and its context (customer requirement specification, project plan, risk checklists) and each of them individually define possible risks.
Cont…
Notes: Risk workshop is a formal meeting for gathering possible risks

## Slide 182: Risk Workshop
  Before the workshop the risk manager ensures that pin boards, presentation materials etc., are available for the workshop.
  The risk manager moderates the workshop.
  At the beginning, all the participants are briefed about the workshop schedule and all are given time to draw up individual risk list.
  Risks are written on note cards and then arranged on one of the pin boards according to their risk category.
  All perceived risks are subsequently discussed per category and consolidated, and duplicates are removed.
Cont…
Notes: It includes a risk manager as a organizer for identifying risks from the team

## Slide 183: Risk Brainstorming
To counteract possible uncertainties that might prevent people from naming critical risks, catastrophe brainstorming based on scenario building is used
In this session, participants may voice their worst project related “nightmares”
The moderator, for instance, predict that the project will fail after “x” months, whereupon all participants must name possible causes that could lead to the disaster.
Cont…
Notes: Brainstorming is a quick solution way of identifying risks. The project situation is explained and the team comes up with different identified risks from their experience.. Duplicates are removed and the final list is taken

## Slide 184: Risk Brainstorming
  In many cases, a change of perspective turns out to be helpful, starting out with the question of what would be the best possible project outcome.
  Possible causes that might prevent the project from reaching that goal are determined.
  In general, the workshop will try to consider many different scenarios leading to possible project failure.
  The “nightmares” and scenarios leading up have been collected, underlying causes are analyzed and associated risks are identified.
Cont…
Notes: More on brainstorming in detail is explained here

## Slide 185: Checklists pool earlier experience
Checklists for risk identification pool the experiences of earlier projects.
Experiences not necessarily have been made in the same company. This help to avoid known errors and forgetting important frequently occurring risks.
Notes: Checklist may be an effective and easy way to identify and backtrack risk identification.
It shares the people experiences from different projects and from different organizations

## Slide 186: Risk Checklist for Software Projects
Common Risks are:
  Insufficient top-level management support
  Unrealistic schedules and budgets
  Lack of user involvement; as a result, incompletely defined requirements and continuous requirement changes
  Plans either missing or not detailed enough
  Development of wrong functions and features
  Development of a wrong or poor user interface
  Unnecessary “gold-plating” of already sufficient functions and features
  Insufficient qualification or poor productivity
Notes: Risk Checklist example including risks is shown above
Common Risks that occurs in projects are:
  Insufficient top-level management support
  Unrealistic schedules and budgets
  Lack of user involvement; as a result, incompletely defined requirements and continuous requirement changes
  Plans either missing or not detailed enough
  Development of wrong functions and features
  Development of a wrong or poor user interface
  Unnecessary “gold-plating” of already sufficient functions and features
  Insufficient qualification or poor productivity

## Slide 187: Risk Checklist for Testing
Test related risks relevant to the test manager are:
  Test basis insufficient or not available in time (business work flow methods, instructions for use, and design specifications)
  Qualitatively insufficient test basis
  Overly optimistic or “aggressive” delivery date preventing completion of all test activities
  Testers not available or not available in time (quantitatively and qualitatively)
Cont…
Notes: Example for testing risks include:
New Technology
New Testing Tool
Testers competency etc.,

## Slide 188: Risk Checklist for Testing
Productivity problems due to lack of test expertise or premature introduction of new test techniques
Efficiency losses due to missing or poorly established test management processes.
Effort overruns and schedule delays in test, if estimations and planning are done based on experience values
Delayed availability of the necessary test environment
Incomplete control over the test environment and associated elements (hardware, software, data, etc.,)
Cont…
Cont…
Notes: The slide tells most common testing risks

## Slide 189: Risk Checklist for Testing
Poor test coverage or ignorance of defects and risks still hidden in the software due to the use of test specification techniques that are inadequate for the test object.
System failure or unwarrantable performance of individual functions due to skipped or missing performance and load tests.
These checklists should in due course be adapted to the organization's concrete circumstances and be made applicable to all projects
Cont…
Notes: The slide tells most common testing risks

## Slide 190: Risk Categories
Risk categorization differentiates between external and strategic risks as well as between project and product risks.
External Risks:
  External risks, for example, are natural events like lighting damage, earthquake, water damage etc.,
  These risks cannot really be influenced.
  Some of these risks cannot even be predicted
Cont…
Notes: Once risks has been identified, it has to get categorized based on the characteristics of the defects
Its classified as External risks and Strategic risks.
We need to have a contingency plan for external risks..
Proper contingency measures have to be planned in advance where it is suspected that location may get affected with external risks like heavy rains, earth quakes, volcono’s etc

## Slide 191: Risk Categories
  Strategic Risks:
  Takeovers, Outsourcings.
  In addition, there are organizational risks like changes in corporate organizational and operational structures, resource shortages due to competing projects
  Cannot be influenced by the project or test manager, but easy to predict
Cont…
Notes: Example for strategic risks include outsourcings etc.,

## Slide 192: Project Risks
Potential problems in logistics and sales
Staff fluctuation
Contractual risks
Technical project risks
  Insufficient requirements management
  Required use of new and immature technology and development tools
Defect Correction Risks
These risks are predictable and easy to influence
Cont…
Notes: We have already discussed this risk in detail.. The probability of events that affect the project in common is called as project risk. Common project related risks are listed here.. This identifications and solutions can be applied across different related projects. For example Staff fluctuation

## Slide 193: Product Risks
Product Risks are result of problems with the delivered product.
The manufacturer incurs mostly indirect nonconformity or failure costs.
The customer incurs direct failure costs as a result of software failures.
If the customer uses the system to provide some kind of service to the end users, the end user too may suffer damage through product risk.
Applying suitable methods and techniques will make product risks relatively controllable for the project
Cont…
Notes: Product Risks are result of problems with the delivered product. It is specific to the particular product..

## Slide 194: Product Risks
Product Risks can be further differentiated into the following two categories:
  Business (functional) aspects (particularly critical functions or business processes)
  Technical (non-functional) aspects (e.g., technological, platform, performance, safety and usability aspects)
Cont…
Notes: Product risks can be functional or non-functional

## Slide 195: Risk Analysis and Risk Evaluation
In Risk Analysis, recognized risks are quantified or at least qualitatively weighted and then evaluated.
There are different approaches with different degrees of precision, reaching from simple assignments to risk classes to precise probabilistic calculations.
Qualitative analysis can be performed early in the project's life cycle with little data available
Notes: In Quantifying risks, the term RE represents Risk Exposure
Risk can be analyzed using the formula:
Magnitude of Risk = Probability of Occurrence x Impact.. If the magnitude is more it is given high ranking..

## Slide 196: Quantitative Risk Analysis
Analysis of Risks -> Magnitude of Risks
Magnitude of Risk = Probability of Occurrence x Impact
Impact in terms of Cost, Schedule and Performance
Probability of Occurrence
  Low- 1
  Medium – 3
  High – 9
Impact – (On Schedule, Cost and Quality, Performance)
  Low- 1
  Medium – 3
  High – 9
Notes: Project Managers or Test Managers will do Risk Estimation
This slide clearly depicts on analyzing the risks by risk formula

## Slide 197: Risk Matrix
Notes: Risk matrix is a tool that tells about the characteristics of identified risks.. It’s a analysis tool

## Slide 198: Risk Inventory
All findings gained during risk analysis (risk identification and risk evaluation) are entered into risk inventory or risk profile, arranged by their financial consequences and their occurrence probability.
Risks are recorded and listed in the inventory in a condensed and clearly structured way and can be illustrated by a risk diagram.
Cont…
Notes: All findings gained during risk analysis (risk identification and risk evaluation) are entered into risk inventory or risk profile, arranged by their financial consequences and their occurrence probability
Risks are recorded and listed in the inventory as shown in the slide

## Slide 199: Risk Inventory
Depending on the actual value of the occurrence indicators, risks can be coloured and size coded and represented in circles.
Green may indicate low indicator values, Yellow indicates that the indicator value is below the threshold value and Red indicates that the indicator value is equal to or above the threshold value.
Cont…
Notes: Depending on the actual value of the occurrence indicators, risks can be coloured and size coded and represented in circles like the above picture
In the above example, R1 is a risk that has low magnitude and R4, R5 and R6 has medium magnitude and R2, R3, R7 has very high magnitude

## Slide 200: Risk Control and Treatment
Possible Risk Management responses are:
  Risk Acceptance : Unconditional acceptance of the risk, doing absolutely nothing at all and waiting to see if the problem occurs or not.
  Risk Mitigation : Lowering the risk potential. Change in work methodology/work practices to reduce the impact.
  The risk or issue that needs to be addressed during testing is called as a Test Factor
Cont…
Notes: The risk or issue that needs to be addressed during testing is called as a Test Factor
Once the risk has been identified and analyzed it has to be responded properly.
Different risk management responses includes:
Risk Acceptance
Risk Mitigation
Risk Transfer
Risk Avoidance

## Slide 201: Risk Control and Treatment
  Risk Transfer : Transfer the risk to someone else as a compensatory measure. Eg., By taking liability insurance etc
  Risk Avoidance : Refrain from undertaking the work.
The choice of a suitable response to a risk depends on the benefits associated with its removal or mitigation and the cost of the risk reducing measures.
Cont…
Notes: Risk Acceptance – Accept the risk and continue working
Risk Mitigation – Changing the work flow that minimizes risks
Risk Transfer – Transfer the risk to someone else., Ex: Moving the risk to a insurance company
Risk Avoidance – Not accepting the risk
The choice of a suitable response to a risk depends on the benefits associated with its removal or mitigation and the cost of the risk reducing measures

## Slide 202: Sample Risk Matrix
Notes: One more risk matrix template for your reference

## Slide 203: Deviation Management

## Slide 204: Deviation Management
Topics Covered in this lesson are:
  Defects Introduction
  Error, Defects, Failure
  Incident Reports
  Documenting Incidents
  Incident Template
  Roles in Deviation Management
  Deviation Management Process
  Kinds of Incidents
  Incident Categories
  Incident Tracking Systems
  Incident Metrics
  IEEE 1044/1044.1 Standard

## Slide 205: Introduction
The main role of testing lies in the detection and reporting of a system's deviations from its requirements
To correct a deviation, development requires detailed information about symptoms, reproduction, and consequences of abnormal system behaviour
The Test process should place focus on accurate documentation and tracking of deviations
Notes: Testing is a part of cost of quality. It includes prevention costs, appraisal costs and failure costs. COQ + Build Cost = Production Costs.
We have to identify defects as early as possible in the testing life cycle to reduce COQ.
For Example, if a requirement defect is identified in the coding phase and needs to get fixed it takes huge amount of cost, because the defect have moved into design and coding. So identify and fix the defects as early as possible in the life cycle.

## Slide 206: Terminology - Defect
A Defect is any variance between actual and expected results
An error or defect in software or hardware that causes a software to malfunction
Testing is a process of identifying defects, where defects can be caused by a flaw in the application software or by a flaw in the application specification
For example, unexpected (incorrect) results can be from errors made during construction phase, or from the algorithm incorrectly defined in the specification
Notes: Incidents can be reported on anything and on any stage of SDLC. Improvement suggested will not be considered as a defect
The activity of finding a error and asking the appropriate team to get it corrected ensuring quality is called testing
The activity of diagnosing the precise nature of a known error and then correcting the Error is called Debugging
Striving to correct every reported defect before release will kill more time.. We can effectively plan discussing with stakeholders involved when to fix the defect and in what release
Defect reporting doesn’t have any significance with test coverage

## Slide 207: Error, Defect, Failure
An error is an erroneous act of a person or group causing a defect in the system
A defect is a fault in the system that, with a certain probability, will lead to a failure
A failure is the visible deviation of a system's operational behaviour from the requirement specifications
Notes: An error is an erroneous act of a person or group causing a defect in the system
A defect is a fault in the system that, with a certain probability, will lead to a failure
A failure is the visible deviation of a system's operational behaviour from the requirement specifications
Human make errors in the system which manifests as a fault. If faults are made visible, failure occurs. Testers main responsibility is to make faults visible

## Slide 208: Error
Refers to the difference between actual output of a software and the correct output
Also used to refer the human action that results in software containing a fault
Notes: Error is a human action. This is the first step that discovers a defect in the software
Examples of Errors include:
  Actual bugs in the code.
  Calculation errors.
  Errors in handling/interpreting data.
  User does not observe operation described in manuals.
  Testing errors.

## Slide 209: Fault
Fault is a condition that causes the system to fail in performing its required function
Synonymous with the commonly used term “BUG”
Notes: A fault occurs when a human error results in a mistake in a software product. Error results in Fault
Error and Fault can have any kind of relationship., For Ex: One to One, One to Many, Many to One etc.,

## Slide 210: Failure
Failure is the inability of a system or component to perform a required function according to its specifications
Human error results in a fault being injected into the software and failure happens only when the program or part of it containing the fault is executed.
Failure happens as and when faulty parts are exercised and it could happen anytime in the software life cycle
Notes: If we execute a fault, failure will happen. So, the relation between the three factors is Error -> Fault -> Failure
Inability of a system to perform its required functions within specified performance requirements is called as Failure

## Slide 211: Incident Reports
Incident reports are mostly based on differences between the specifications of a particular test case's expected result and the actual behaviour of the tested system
Reasons can lie in abnormal system behaviour and in inaccurate test case specification
The correct answer becomes clear only during resolution
Many projects use common management to deal with incident reports written against the tested system and incident reports written against the testware. ie., test plan, test specifications and test automation
Incidents are called as defects
Notes: Software defects are most expensive, the cost of finding and correcting these defects are the most expensive activities (man power, time and budget) in the software development process. As we know that defects are bound to be there in the software, they are inevitable, at the most we can minimize their number and the impact on the software. In order to achieve this, software development team needs to employ a systematic process of defect management. The major objectives of the defect management process are to identify defects as early as possible, rather prevent them and minimize the impact on the software. The basic principles of defect management process are:
Prevent occurrence of defects and optimize the risk.
If not practical to prevent defects, try to find / hunt them as early as possible.
Minimize impact of the hidden defects.
Collect defect information and analyze it.
Utilize the defects information captured to improvise the process.
Process of defect measurement should be integrated within the software development process and should cater to improve development process.

## Slide 212: Documenting Incidents
Communication of Incident reports can be done by properly documenting and communicated via email, spread sheet, or a specialized deviation management system
The description of the incident report must allow simple and accurate reproduction of the failure
The test run and required inputs are to be succinctly described so the test run can be reproduced easily
The incident report refers directly to a test case specification and/or an automated test procedure based on which development can reproduce the failure
Cont…
Notes: Communication of Incident reports can be done by properly documenting and communicated via email, spread sheet, or a specialized deviation management system
The description of the incident report must allow simple and accurate reproduction of the failure
The test run and required inputs are to be succinctly described so the test run can be reproduced easily
The incident report refers directly to a test case specification and/or an automated test procedure based on which development can reproduce the failure

## Slide 213: Documenting Incidents
The report shall address only one single, clearly defined problem and not a combination of several anomalies
The environment in which the test was executed must be clearly documented – Ex: the version of the test object, platform, reference data etc.,
It must be possible to prioritize a number of anomalies relative to each other to resolve them according to their assigned priority
Cont…
Cont…
Notes: The report shall address only one single, clearly defined problem and not a combination of several anomalies
The environment in which the test was executed must be clearly documented – Ex: the version of the test object, platform, reference data etc.,
It must be possible to prioritize a number of anomalies relative to each other to resolve them according to their assigned priority

## Slide 214: Documenting Incidents
Many people are involved in resolution of an incident, effective control must be supported. Ex: assigning unique status to the report, people responsible for debugging, defect resolution and retesting
Date and time of the incident was detected and documented
Cont…
Notes: Many people are involved in resolution of an incident, effective control must be supported. Ex: assigning unique status to the report, people responsible for debugging, defect resolution and retesting
Date and time of the incident was detected and documented
We need to plan effectively for preparation of the document since it helps in many ways

## Slide 215: Sample Reporting Template (1 of 3)
Identification | 
Number | Incremental, unique number of report
Test object | Identifier of the test object (system or impacted component or components
Version | Exact version identifier (tested build) of the test object
Platform | Identification of the hardware/software platform or test environment where the problem occurred
Reporting person ID | Unique identification of the person who detected the incident
Responsible corrector ID (developer) | Unique identification of the person responsible to correcting the defect
Date of occurrence | Date and time the incident was first observed
Notes: Please look at the sample defect template and the style of reporting with common classification

## Slide 216: Sample Reporting Template (2 of 3)
Classification | 
Status | Current processing status of the report , possibly historical information allowing tracking of status changes with corresponding change dates
Class | Severity (e.g., crash, malfunction, deficiency, nice to have, change request)
Priority | Urgency of defect removal
Requirement(s) | Reference(s) to the requirement(s) violated or not fulfilled by the incident
Source | Phase of assumed defect injection: coding, documentation, design, etc.
1
2
Notes: Please look at the sample defect template and the style of reporting with classifications

## Slide 217: Sample Reporting Template (3 of 3)
Problem description | 
Test case | Test case reference (identification) or direct description of the steps necessary for the reproduction of the failure
Problem/symptom | Accurate description of the incident stating the differences between target and actual behavior
Comments | Comments by involved staff on the report; possibly historical information
Correction | Details concerning correction measures
References | References to other, related incident reports; if required, additional references to background information, etc.
Notes: Please look at the sample defect template and the style of reporting with classifications

## Slide 218: Incident Handling
Incident Life Cycle - Anomaly Detected -> Documented -> Analyzed -> Corrected
The Incident Report may also get discarded or rejected if it is unsubstantiated
Different people with different roles will participate in the correction process
For effective coordination among the roles and to ensure orderly communication, its mandatory to define a deviation management process
Notes: Incident Life Cycle - Anomaly Detected -> Documented -> Analyzed -> Corrected
Defect Life Cycle –
The software defect reported by a tester need to be addressed properly, and this is done with help of a systematic defect life cycle.
New - The reported defect has a status New.
Opened – The status of a defect is changed as ‘Opened’ when it is opened by a test manager. After opening , the defect is reviewed. After the review, if it is not a defect, it can be directly closed. Otherwise, the status can be changed as- 0
Duplicate – If the same defect is already reported by any other tester , defect can be closed by changing it’s status as ‘Duplicate’.
Deferred - Though the defect is valid, if the defect is not so important and it is decided not to fix it and may be fixed in the next version, the status of a defect is ‘Deferred’.
Assigned – After review, if the defect is a valid defect, it will be assigned to a development team to fix.
Fixed – Depending of the priority, when the developer will make the changes to the application to remove the defect, the status of a defect will be changed as ‘Fixed’.
Retested – When the defect is fixed, the application needs to be retested to check whether the defect is removed or not.
Reopened / Closed - After retesting, if the fixed defect is unsatisfactory, then it is reopened but if it is satisfactory, it is generally ‘closed’.

## Slide 219: Roles in Deviation Management
The Tester reports incidents, documenting them with input data for analysis. He performs retesting after defect correction
The Test Manager leads the test team and organizes the deviation management, tracking the incidence occurrence and the correction measures and use this as a base for planning and control of his test activities.
The developer analyses the incident reports and resolves defects.
Cont…
Notes: The Tester reports incidents, documenting them with input data for analysis. He performs retesting after defect correction
The Test Manager leads the test team and organizes the deviation management, tracking the incidence occurrence and the correction measures and use this as a base for planning and control of his test activities.
The developer analyses the incident reports and resolves defects

## Slide 220: Roles in Deviation Management
The development manager is in charge of development project and leads the development team
The development manager is responsible for the success of the defect resolution process.
The development manager is responsible for estimating and accounting the effort required to perform the resolution activities
Cont…
Cont…
Notes: The development manager is in charge of development project and leads the development team
The development manager is responsible for the success of the defect resolution process.
The development manager is responsible for estimating and accounting the effort required to perform the resolution activities

## Slide 221: Roles in Deviation Management
  The product manager is responsible for product developed in the project. He approves change requests and is responsible for the prioritization of the correction activities
  The customer may be closely involved in the development process , evaluating new incidents. He may even report incidents himself in many cases
  The Change Control Board (CCB) regularly tracks the progress of deviation detection and resolution and decides on prioritization of defect resolution and change requests
Cont…
Notes:   The product manager is responsible for product developed in the project. He approves change requests and is responsible for the prioritization of the correction activities
  The customer may be closely involved in the development process , evaluating new incidents. He may even report incidents himself in many cases
  The Change Control Board (CCB) regularly tracks the progress of deviation detection and resolution and decides on prioritization of defect resolution and change requests
  CCB is the Configuration Management Team for managing changes

## Slide 222: Deviation Management Process
new
open
analysis
correction
test
closed
failed
observation
rejection
report checked for completeness (open) done by: test manager
problem not reproducible (observation) reported by: developer
report is analyzed (analysis) done by: developer
defect correction released for retest (test) done by: developer
defect correction failed (failed) reported by: tested
new report received (new) person reporting: tester
reporting rejected (rejection) rejected by: test manager
correction process (correction) done by: project manager
Correction successfully completed (closed) done by: tester
Notes: Defect Life Cycle –
The software defect reported by a tester need to be addressed properly, and this is done with help of a systematic defect life cycle.
New - The reported defect has a status New.
Opened – The status of a defect is changed as ‘Opened’ when it is opened by a test manager. After opening , the defect is reviewed. After the review, if it is not a defect, it can be directly closed. Otherwise, the status can be changed as- 0
Duplicate – If the same defect is already reported by any other tester , defect can be closed by changing it’s status as ‘Duplicate’.
Deferred - Though the defect is valid, if the defect is not so important and it is decided not to fix it and may be fixed in the next version, the status of a defect is ‘Deferred’.
Assigned – After review, if the defect is a valid defect, it will be assigned to a development team to fix.
Fixed – Depending of the priority, when the developer will make the changes to the application to remove the defect, the status of a defect will be changed as ‘Fixed’.
Retested – When the defect is fixed, the application needs to be retested to check whether the defect is removed or not.
Reopened / Closed - After retesting, if the fixed defect is unsatisfactory, then it is reopened but if it is satisfactory, it is generally ‘closed’.

## Slide 223: Sample Incident Report (1 of 3)
Identification | 
Number | VSR-Systest 03347
Test object | VSR Component DreamCar
Version | Build 02.013 – 04.27.2006
Platform | Windows XP – Standard-Client-Configuration
Reporting person | G. Myers
Responsible corrector (Developer) | K. Beck
Date of occurrence/ reporting | 04.30.2006 10:17
Notes: One more defect reporting template for your reference

## Slide 224: Sample Incident Report (2 of 3)
Classification | 
Status | Status Date Set by Comment closed 05.14.2006 G. Myers successful re-test test 05.12.2006 K. Beck Recorrected check failure 05.06.2006 G. Myers Discount = 100% still possible test 05.04.2006 K. Beck Checking function corrected correction 05.03.2006 K. Beck Correction in callback function analysis 05.02.2006 K. Beck source code review analysis 04.30.2006 CCB class 3->2 New 04.03.2006 G. Myers
Class | 2 (critical malfunction)
Priority | 2 (correction prior to release)
Requirements | CC-Sys-CalcPrice-01037 rebates
Source | Validation procedures for rebates entry
Notes: One more defect reporting template for your reference

## Slide 225: Sample Incident Report (3 of 3)
Problem description | 
Test case | TC-Price Calculation/0313 rebated purchase price
Problem / symptom | Irrespective of the selected model, special edition, and accessories, it is possible to enter a discount of > 100%. As a result, a negative purchase price is displayed.
Comments | CCB, 04.30.2006: high classification as wrong calculation will leave an extremely bad impression with the customer
Notes: One more defect reporting template for your reference

## Slide 226: Kinds of Incidents
Incidents from Specifications
  Product build varies from the product specified
Incidents in capturing User Requirements
  Variance is something that user wanted is not in the build product that was not specified in the product
Notes: Defects are mainly classified into 2 categories:
Defect from specifications:
The requirement document says something, and the actual product says something.. There is a deviation between the SRS and the developed product
Defect in capturing user requirements:
The customer requirements have not correctly mapped into the requirement specification ie., SRS. In this case, the developed product matches with the SRS documented; since the SRS is not the exact requirements that the customer needed, results in a defective product.

## Slide 227: Incident Categories
Wrong : Incorrect Implementation
Missing : User Requirements are not built into the product
Extra : Unwanted Requirements built into the product
Notes: There are different categories in defects:
Something that has been implemented wrong which the customer was not expecting is considered to be defect
Example: Customer expects calculator ADD functionality to work properly, and in real its not working as expected, ie., there is a deviation from expected to actual it is considered as a defect
The next category is “Missing”. Customer expected functionality has not implemented in real. Say for ex: customer is expecting scientific functions in a calculator is missing in real. It is a defect
Third category is “Extra”. Something that customer is not expecting is there in real. Say for ex: customer don’t want the calculator to work in solar technology, but its implemented. It is considered to be a defect

## Slide 228: Incident Tracking Systems
A Incident Tracking System helps manage software development projects by tracking software bugs, action items, and change requests with problem reports.
Notes: A Incident Tracking System helps manage software development projects by tracking software bugs, action items, and change requests with problem reports.
Better to do tracking through a automation tool, that helps in effective tracking and managing

## Slide 229: Features of Incident Tracking Systems
These software testing tools helps manage developing projects more efficiently by tracking bugs.
This will bring you better response to the user because it identifies how many bugs are in process, and how many bugs are closed.
Besides it records bug report in database and it allows simultaneous access by different users. And it offers bug classification
Cont…
Notes: These software testing tools helps manage developing projects more efficiently by tracking bugs.
This will bring you better response to the user because it identifies how many bugs are in process, and how many bugs are closed.
Besides it records bug report in database and it allows simultaneous access by different users. And it offers bug classification
Popular defect tracking tool is Bugzilla

## Slide 230: Features of Incident Tracking Systems
Defect Tracking system allows to keep track of defect information during software testing.
It provides general information such as
  Origin of defect
  Status
  Symptoms
  Repair priority
  Severity etc.,
Cont…
Notes: Defect Tracking system allows to keep track of defect information during software testing.
It provides general information such as
  Origin of defect
  Status
  Symptoms
  Repair priority
  Severity etc., These we have already seen in defect template in our previous slides

## Slide 231: Incident Information
General - Allows to specify the Basic information of the Defect, priority, Severity, number of times the problem occurred and symptoms.
Priority - Specifies Repair priority of defect.
The default priorities settings are :
1 - Resolve immediately
2 - Give High Attention
3 - Normal Queue
4 - Low Priority
Cont…
Notes: General - Allows to specify the Basic information of the Defect, priority, Severity, number of times the problem occurred and symptoms.
Priority - Specifies Repair priority of defect.
The default priorities settings are :
1 - Resolve immediately
2 - Give High Attention
3 - Normal Queue
4 - Low Priority
Different organizations have different severity and priority status

## Slide 232: Incident Information
Severity can be customized using the admin option.
  Occurrences - Specifies how many times the defect has occurred during testing.
  Symptoms - Allows to specify the symptoms for the defect.
We need two parameters to identify the nature of the defect. Ie.,, Severity and Priority
  Severity tells us how bad the defect is
  Priority tells us how soon it is desired to fix the problem
Cont…
Cont…
Notes: Severity can be customized using the admin option.
  Occurrences - Specifies how many times the defect has occurred during testing.
  Symptoms - Allows to specify the symptoms for the defect.
We need two parameters to identify the nature of the defect. Ie.,, Severity and Priority
  Severity tells us how bad the defect is
  Priority tells us how soon it is desired to fix the problem

## Slide 233: Incident Information
Some of default symptom settings are:
  Cosmetic Flaw
  Data Corruption
  Data loss
  Documentation Issue
  Incorrect Operation
  Installation Problem
  Missing Feature
  Slow Performance
  System Crash
  Unexpected Behaviour etc.,
Cont…
Notes: Some of default symptom settings are:
  Cosmetic Flaw
  Data Corruption
  Data loss
  Documentation Issue
  Incorrect Operation
  Installation Problem
  Missing Feature
  Slow Performance
  System Crash
  Unexpected Behaviour etc.,

## Slide 234: General flow of Overall testing and defect tracking sequence
Automated
test case
Test Procedure
Test Log
Viewer
Test
Failure?
Generate Defect
from Using
Test Log Viewer
Exit
Viewer
Yes
No
Manual Testing
Manually Enter
Defect into the
Defect management tool
Review status
in the
Defect Form
Notes: Defects can be tracked both in Manual Testing and Automated Testing.
Manual Tracking:
Manually enter the defects in the defect management tool, generally in the excel sheet in the template provided by the organization. For wipro’s template, please refer VelociQ.
Automation Tracking:
Automation Scripts are recorded in either a functional or performance testing tool. After execution of the script, the results of script execution is displayed in Test log viewer. If the result of script execution is “PASS”, exit the defect tracking sequence. It means there is no defect as the expected and actual result matches.
If the result of script execution is “FAIL” generate the defect into the test management tool automatically and review the status in the defect form displayed in the test management tool.

## Slide 235: Incident Metrics
  Defect data provides wealth of information for analysis. Some of the frequently used metrics by the Test Manager are
    Number of defects
    Defect density (Defect / size – KLOC,FP,COSMIC FFP)
    Defects per test level
    Defects per unit / module
    Defects per cause
    Defect per status
    Defect per priority
Notes: KLOC – Kilo lines of Code
FP – Function Points
FFP – Fine Functional Points
Metrics is a valuable information used for analyzing defects to make up a decision. Various metrics can be defined to make a decision. This includes:
Number of defects
Defect density (Defect / size – KLOC,FP,COSMIC FFP)
Defects per test level
Defects per unit / module
Defects per cause
Defect per status
Defect per priority

## Slide 236: Sample Template – Incident Report
Comments
Fixed Date
Fixed By
Tested Date
Tested By
Status
Priority
Severity
Defect Description
Defect ID
S.No
Notes: Sample Template – Incident Report is shown above.
It again changes from organization to organization

## Slide 237: Standardized Classification for software anomalies – IEEE 1044/1044.1 Standard
The [IEEE 1044] standard describes the classification of anomalies, the documentation of the attributes of an anomaly, and the associated process.
Overview of the classification Process
It defines a sequence of 4 steps:
  Recognition
  Investigation
  Action
  Disposition
Notes: The [IEEE 1044] standard describes the classification of anomalies, the documentation of the attributes of an anomaly, and the associated process.
It defines a sequence of 4 steps:
  Recognition
  Investigation
  Action
  Disposition

## Slide 238: Overview of the Classification Process
Each of the four steps consists of the execution of parallel activities:
  Recording
  Classifying
  Identifying impacts
Applied on each step, the 3 activities classify and document the features of the incident from different perspectives
The focus of this work flow is on report classification
Cont…
Notes: Each of the four steps consists of the execution of three parallel activities:
  Recording
  Classifying
  Identifying impacts
Applied on each step, the 3 activities classify and document the features of the incident from different perspectives
The focus of this work flow is on report classification

## Slide 239: Overview of the Classification Process
The standard does not describe a complete management process and does not give details on how to deal with rejected reports or ineffective corrections
It is important to classify in each step; i.e., to classify not only the severity and impact of an anomaly defined during analysis but also the circumstances that have led to its detection, the necessary resolution actions and the report's disposition after closure
Cont…
Notes: The standard does not describe a complete management process and does not give details on how to deal with rejected reports or ineffective corrections
It is important to classify in each step; i.e., to classify not only the severity and impact of an anomaly defined during analysis but also the circumstances that have led to its detection, the necessary resolution actions and the report's disposition after closure

## Slide 240: Classification according to IEEE 1044
1.RECOGNITION
A RECORD RECOGNITION
2. INVESTIGATION
A RECORD INVESTIGATION RESULTS
3. ACTION
A RECORD ACTION
4. DISPOSITION
A RECORD DISPOSITION
(D) CLASSIFY
CLASSIFY RECOGNITION
CLASSIFY INVESTIGATION RESULTS
CLASSIFY ACTON
CLASSIFY RECOGNITION
(C) IDENTIFY IMPACT
Notes: In Recognition, Investigation, Action and Disposition we need to identify impact and classify accordingly
Classify recognition
Classify investigation results
Classify action
Classify recognition

## Slide 241: Classification Steps in Detail
Sample Recognition Classification Scheme – Project Activity
Category | Compliance required | Code | Classification
 | Mandatory | RR110 | Analysis
 | Mandatory | RR120 | Review
 | Mandatory | RR130 | Audit
 | Mandatory | RR140 | Inspection
 | Mandatory | RR150 | Code/Compile/Assemble
 | Mandatory | RR160 | Testing
 | Mandatory | RR170 | Validation/qualification Testing
 | Mandatory | RR180 | Support/Operational
 | Mandatory | RR190 | Walk-through
Mandatory element to meet the standard’s requirements
Project activity RR100
RR=recognition step; IV=investigation step; AC=action step; DP=disposition step; IM=impact
Description of the activity
Three-digit number for further refinement of the classification
Cont…
Notes: The above table depicts the Classification Steps discussed in Detail with attributes

## Slide 242: Classification Steps in Detail
Example : Investigation supporting data item
Cont…
Notes: The above table depicts the Classification Steps discussed in Detail with attributes
An example of investigation supporting data item is explained in slide

## Slide 243: Classification Steps in Detail - Recognition
Each Project member can report anomalies. The following activities of the recognition step are performed as soon as the anomaly is encountered:
  Documentation by collecting recognition supporting data items. These items comprise of data related to the environment in which the anomaly was detected
  Example: Data such as h/w and s/w environment and test supporting s/w, contact ID of the reporting person, time of occurrence etc.,
Cont…
Notes: Recognition Phase is as follows:
Each Project member can report anomalies. The following activities of the recognition step are performed as soon as the anomaly is encountered:
  Documentation by collecting recognition supporting data items. These items comprise of data related to the environment in which the anomaly was detected
  Example: Data such as h/w and s/w environment and test supporting s/w, contact ID of the reporting person, time of occurrence etc.,

## Slide 244: Classification Steps in Detail - Recognition
Classification via selection of values out of the recognition classification scheme. It consists of project phase, symptom, system status etc., that help providing accurate reporting
Identifying the Impact by means of the impact classification scheme and the impact supporting data items
Cont…
Notes: Classification via selection of values out of the recognition classification scheme. It consists of project phase, symptom, system status etc., that help providing accurate reporting
Identifying the Impact by means of the impact classification scheme and the impact supporting data items

## Slide 245: Classification Steps in Detail - Analysis
Each reported Anomaly must be investigated. The aim of investigation is to be able to evaluate the anomaly. This is carried out mainly by the developers, but testers or other project members too provide useful information
Documentation: The investigation supporting data items are collected to confirm the existence and reproducibility of the anomaly and to identify possible workarounds and correction measures
Cont…
Notes: Analyzing anomaly is a challenging activity
Each reported Anomaly must be investigated. The aim of investigation is to be able to evaluate the anomaly. This is carried out mainly by the developers, but testers or other project members too provide useful information
Documentation: The investigation supporting data items are collected to confirm the existence and reproducibility of the anomaly and to identify possible workarounds and correction measures

## Slide 246: Classification Steps in Detail - Analysis
Classification: Selection of suitable data out of the investigation classification scheme to describe the actual cause, the impacted documents and the nature of the anomaly
Identification of the Impact: The assumptions made on the impact of the anomaly at the first step are checked and corrected
Cont…
Notes: Classification: Selection of suitable data out of the investigation classification scheme to describe the actual cause, the impacted documents and the nature of the anomaly
Identification of the Impact: The assumptions made on the impact of the anomaly at the first step are checked and corrected

## Slide 247: Classification Steps in Detail - Resolution
Based on the analysis results, resolution actions are planned.
Development is primarily involved, also the product manager and quality assurance department may also get involved.
Documentation: Action supporting data items are collected; Ex: planned resolution date and product delivery status, description of the resolution activities, and the names or functions of people responsible for correction or retesting.
Classification: This is done using action classification scheme, describing the type of action (eg., code or document changes) and their priority (immediate -> no resolution)
Cont…
Notes: Resolution of the anomaly:
Based on the analysis results, resolution actions are planned.
Development is primarily involved, also the product manager and quality assurance department may also get involved.
Documentation: Action supporting data items are collected; Ex: planned resolution date and product delivery status, description of the resolution activities, and the names or functions of people responsible for correction or retesting.
Classification: This is done using action classification scheme, describing the type of action (eg., code or document changes) and their priority (immediate -> no resolution)

## Slide 248: Classification Steps in Detail - Resolution
Classification: This is done using action classification scheme, describing the type of action (eg., code or document changes) and their priority (immediate -> no resolution)
Identifying the Impact: Impact categories documented in the previous steps are reviewed and if necessary updated
Cont…
Notes: Classification: This is done using action classification scheme, describing the type of action (eg., code or document changes) and their priority (immediate -> no resolution)
Identifying the Impact: Impact categories documented in the previous steps are reviewed and if necessary updated

## Slide 249: Classification Steps in Detail - Disposition
After all resolution activities have been completed the removal of the anomaly is to be documented
The main actors involved in this step are testers, support staff and product manager.
Documentation: The disposition supporting data items, for instance, document that the customer has been informed about the resolution. They are used to document verification results
Cont…
Notes: After all resolution activities have been completed the removal of the anomaly is to be documented
The main actors involved in this step are testers, support staff and product manager.
Documentation: The disposition supporting data items, for instance, document that the customer has been informed about the resolution. They are used to document verification results

## Slide 250: Classification Steps in Detail - Disposition
Classification: The disposition classification scheme documents the final version of the anomaly report (e.g., “resolution completed” or “duplicate problem”
Identifying the Impact: A concluding consideration is made and previously documented impacts are reviewed and updated
Cont…
Notes: Classification: The disposition classification scheme documents the final version of the anomaly report (e.g., “resolution completed” or “duplicate problem”
Identifying the Impact: A concluding consideration is made and previously documented impacts are reviewed and updated

## Slide 251: Test Management

## Slide 252: Test Management
Topics Covered in this lesson are:
  Test Management Documentation
  Test Concept Documentation
  Test Cost Estimation
  Scheduling Test Planning
  Test Progress Monitoring and Checking

## Slide 253: Objectives
After completing this course, you should be able to understand:
Test management documentation
Test concept documentation
Test cost estimation
Scheduling test planning
Test progress monitoring and checking
Notes: The main objectives that we are going to see in this chapter includes the following:
Test management documentation
Test concept documentation
Test cost estimation
Scheduling test planning
Test progress monitoring and checking
If the project plan does not have clearly stated objectives, then the testers must develop their own by:
Setting objectives to minimize the project risks
Brainstorming
Relating objectives to the testing policy, if established.
We will see more on testing policy in later slides.

## Slide 254: Test management documentation
Test policy
Test handbook
Test concept
Test step plan
Notes: Test Management documentation mainly talks about the following:
Test policy
Test handbook
Test concept
Test step plan
These concepts are very important when we are talking about process in an testing environment. We can see each of these in detail

## Slide 255: Test policy
The document in which the company philosophy towards the testing (or quality assurance) of software is described
Defines Management’s intensions
Notes: Policy is nothing but management intension and actions
Test Policy is a document that talks about management intension and actions relevant to testing. It is otherwise called Quality Assurance. If there is no process, then there is no quality assurance.

## Slide 256: Test handbook
A framework document in which the test steps to be executed and the test activities to be carried out are described
The purpose of the test policy and test handbook is to provide a test definition that can be applied to all projects in an organization
The overall purpose of these documents is to standardize and simplify the creation of test plans and test schedules, gather best practices, and provide them a guideline for future projects
Notes: Test handbook is like a ‘bible’ for testing.
It is a framework document in which the test steps to be executed and the test activities to be carried out are described.
Test handbook is a detailed document which maps with the testing policy and provides a test definition that can be applied to all related testing projects in an organization.
The main objective of having these documents is to have the stakeholders aware of their responsibilities and adhere to the company standards relevant to their nature of job. It restricts the team involved to do their responsibilities in their own way. It provides them a common guideline for future projects

## Slide 257: Test concept
The test concept describes the test steps and test activities to be executed for a particular project
Notes: The test concept describes in detail the actual test steps and test activities to be executed for the particular project.
Please note these are not the real test cases that we design in test design phase. This will act as a use case reference for the tester to create real test cases.

## Slide 258: Test step plan
The test plan details the procedure for a test step and describes implementation of the test concept for particular test step
The four documents test policy, test handbook, test concept and test step plan are often compressed into one document or subdivided into other types of documents
Notes: As the title itself says this test step plan details the procedure that we use for creating a test step and also describes in detail about the implementation of the test concept relevant to the test step.
Generally test policy, test handbook, test concept and test step plan are combined together into one documents with different sections or subdivided into different documents. It depends on the organization how they follow in defining all the details.
The document that include all goals and activities for all phases, including resource estimates, methods for design, documentation etc., through to installation and operation is called as Project Plan

## Slide 259: Quality policy
Quality demands that a company expects are documented as quality policy
Quality policy expresses the importance of: quality of the products, services and processes
Quality policy contains the organization’s commitment to continuous improvement
Senior management ensures the quality policy is reviewed to confirm its continuing appropriateness
Notes: Quality Policy, a very generic term that we have often heard about.
If we go to any well established organizations/schools/colleges/hospitals etc., we will find this board hanging with the title saying Quality Policy..
It basically defines the overall intention and direction of an organization regarding quality as formally expressed by top management
Quality policy mainly focuses on products, services and processes
Quality policy is general to development, testing, maintenance etc., Testing policy defines the overall intention and direction of an organization regarding quality in testing.
Management main responsibility is to ensure whether the quality policy is reviewed periodically confirming its continuing appropriateness

## Slide 260: Piece from Quality policy
Example - Quality policy of Wipro :
“Achieve Customer Satisfaction by providing defect free products on time”
Please Refer VelociQ for more clarity explanation on our policy:
Url link: http://itms.wipro.com -> My Learning Plan -> Mandatory Courses -> Role Based Training Process -> VelociQ 101
Notes: You can see a our quality policy
“Achieve Customer Satisfaction by providing defect free products on time”
This quality policy is generic that can be applied from both development and testing perspective.
Looking at this quality policy all stakeholders involved will have a clear picture how we are going to deliver quality to customers. Our focus here is to ensure quality by providing defect free products on time.
How to ensure defect free products and how to deliver on time, all these detailed explanations will be available in the related documents test handbook, test concept and test step plan. Going through all these documents in detail, all stakeholders will have a clear picture what they are supposed to do relevant to quality
Please have a look-up in velociQ, clicking the above link where you will find different layer policies and the annexure to the policies defined.

## Slide 261: Test policy
Organizational beginning of testing commences with the test policy
Developed by the IT dept and reflects the company philosophy
Test policy is complimentary to, or a component of, the quality policy
The quality policy describes the basic views and aims of a company, regarding quality, as pursued by management
Cont…
Notes: Quality policy is generic for the entire organization
Test Policy is specific for the testing team
Process oriented testing commences with the test policy. It is developed by the IT department and relates with the company philosophy
Test policy should have relevance with the general quality policy defined for the organization
The quality policy describes the basic views and aims of a company, regarding quality, as pursued by management
The methods, tools, coverage and techniques used to accomplish test objectives is called Test Approach. Test Policy defines the test approach to be followed aligned to defined standards
The step-by-step method that ensures standards are met is called Test Procedure
Work Processes includes policies, procedures and standards..
Various good ways to raise management's awareness of the importance of testing includes:
Make sure management knows what they get for the money they spend on testing
Relay other benefits of testing
Collect and distribute articles about testing etc.,

## Slide 262: Test policy
Test policy consists of an outline document with the following content:
  A definition of testing (Eg: checking that the software solves a business problem)
  An outline of the test process (Eg: Conception and execution of a test according to departmental procedures and user requirements)
  The evaluation of the test (eg. Measuring the cost of faults which are discovered after release)
  The quality level to be achieved (e.g. not more than one fault of the highest severity per 1000 lines of code in the first 6 months after introduction)
  The procedure for test process improvement (e.g. post project reviews to be carried out after each completion of a project, targeted to reach CMM level 3)
  The test policy concerns test activities for new developments as well as for maintenance
Cont…
Notes: This slide basically tells what and all a test policy should contain.
Continuous process improvement happens on:
Monitor performance of prior improvement initiatives
Base improvement efforts on the organization's needs and business goals
Enforce the newly developed processes

## Slide 263: Test policy and Quality policy
Test policy is a part of the quality policy, it may be difficult to maintain as a separate entity
Keeping both together makes the relationship between the two easier to see
In practice, they are found under different names
Testing done to create confidence in the quality of the system, is increased if the basis and objectives of testing are known, documented and consistent with corporate quality goals
Notes: This slide basically talks about the relation between test policy and quality policy
It is better to have the quality policy and test policy together in a single document with different names. This enables to compare the end results easily. Maintainability becomes easier

## Slide 264: Features of a good test policy
Be realistic
  Avoid exaggerated expectations
Adequate maturity
  Avoid By defining phases and roles that cannot be enforced or efficiently organized
Measurability
  Impossible to algorithmically calculate the number of defects in a system
Liveliness
  Test policy is regularly reviewed and improved in a goal-oriented fashion
Notes: A good test policy should have the following features
Be realistic – Give only practical cases that can only be achievable
Adequate Maturity – Have only roles and responsibilities defined which are mandatory for the situation managing the risks effectively
Measurability – Identify appropriate metrics that can enable to have a conclusion defining quality
Liveliness – Test policy document is not static and it has to reviewed, improved based on quality needs. It’s a dynamic document
Policies help building systems, testing systems, resource allocation, environment management etc.,

## Slide 265: Test handbook
Test policy has corporate validity across all departments, projects, test levels and test phases
Test policy to be kept at relatively abstract level
So, in order to support the implementation of the test policy in concrete cases, a further level of detail is useful: the test handbook
Cont…
Notes: Already we have discussed about test handbook. It gives a detail study of what is mentioned in the test policy and how to achieve the same effectively ensuring quality

## Slide 266: Test handbook
The sphere of use of test handbook covers the generic test requirements for an organization
Test handbook deals with the risks and describes a process whereby these risks can be weakened, in conjunction with the test policy
Test handbook contains a description of the test steps to be used
A test handbook consists normally of two main parts:
  An explanation of the risks which should be covered by software testing
  The specific test activities that must be carried out to cover the identified risks
Cont…
Cont…
Notes: Test handbook covers the generic test requirements for an organization specified in the requirement specification document
Test handbook deals with the risks and describes a process whereby these risks can be weakened, in conjunction with the test policy
Test handbook contains a description of the test steps to be used
A test handbook consists normally of two main parts:
  An explanation of the risks which should be covered by software testing
  The specific test activities that must be carried out to cover the identified risks
  We can see more in detail about risk management in chapter 3

## Slide 267
The test handbook takes up the demands setting up in the quality policy and addresses those quality risks, should be reduced through testing
When a test manager plans his tests in a new project, he can, draw upon the test handbook as a catalogue for the test activities to be performed
The concrete realization of these activities is then documented in the project’s test plan
Cont…
Test handbook
Cont…
Notes: When a test manager plans his tests in a new project, he can, draw upon the test handbook as a catalogue for the test activities to be performed. He will get a clear picture how to make a effective plan for his team
These can then be mapped to the project’s test plan so that maintainability becomes easier
Test handbook is not project specific and we can refer the same test handbook with different relative projects
Like test policy, a test handbook must regularly be aligned with the evolving test plans and adapted to changing circumstances by updating the test handbook periodically. Which means test handbook is also a dynamic document

## Slide 268
The art of preparing a test handbook is in keeping it concrete enough to be of benefit to the user and at the same time not letting it become project specific
It provides balance between reusability and concreteness
Like test policy, a test handbook must regularly be aligned with the evolving test plans and adapted to changing circumstances by updating the test handbook periodically
Cont…
Test handbook
Cont…
Notes: When a test manager plans his tests in a new project, he can, draw upon the test handbook as a catalogue for the test activities to be performed. He will get a clear picture how to make a effective plan for his team
These can then be mapped to the project’s test plan so that maintainability becomes easier
Test handbook is not project specific and we can refer the same test handbook with different relative projects
Like test policy, a test handbook must regularly be aligned with the evolving test plans and adapted to changing circumstances by updating the test handbook periodically. Which means test handbook is also a dynamic document

## Slide 269
Test handbook should outline the following aspects for each test step:
  Input and output criteria
  The test procedure ( top-down, bottom-up, priority driven)
  The test specification technique to be used
  The test completion criteria
  The degree of independence of the testing
  Standards to be maintained
  The environment in which the software tests are executed
  Test automation procedure
  The degree of reusability of software
  When to use re-test or regression testing
  The test process to be used, including the test results, eg. Test reports
  Measurements and metrics to be documented
  When to use deviation management
Cont…
Test handbook
Cont…
Notes: The main areas to focus while preparing a test handbook document includes:
  Input and output criteria
  The test procedure ( top-down, bottom-up, priority driven) to follow
  The test specification technique to be used
  The test completion criteria ensuring when to stop testing
  The degree of independence of the testing
  Standards to be maintained
  The environment in which the software tests are executed
  Test automation procedure
  The degree of reusability of software
  When to use re-test or regression testing
  The test process to be used, including the test results, eg. Test reports
  Measurements and metrics to be documented
  When to use deviation management
If we have detailed all these informations appropriately, it ensures all stakeholders involved will have a clear understanding what they have to achieve

## Slide 270
The test handbook must not necessarily consists of one document, but can be divided into a set of documents, e.g. company test handbook, branch test handbook, department test handbook, project test handbook etc.,
Different test handbooks are suitable for different areas of use, (Ex. where security is critical and non-critical)
Measures for improving the test process can be included in later versions of the test handbook
Cont…
Test handbook
Notes: The test handbook must not necessarily consists of one document, but can be divided into a set of documents, e.g. company test handbook, branch test handbook, department test handbook, project test handbook etc.,
Company test handbook will have company related informations regarding quality
Branch test handbook deals with informations related to different branch tests regarding quality
Department test handbook deals with different departments in testing team like QA, Testing, Security, Maintenance etc regarding quality
Project test handbook deals with project specific details regarding quality
It is better to have different splitting like this to have better modularity
Measures for improving the test process can be included in later versions of the test handbook ensuring test handbook is a dynamic document

## Slide 271: Test concept
The test concept represents the precise use of test handbook for a particular project
Deviations from the test handbook are documented in test concept
The test concept is referenced from the project plan
Test concept contains additional information, which allows the tester :
  To set project costs and testing timescales in order to adhere to the approved budget and resources
  To identify test cycles based on the software release plan
  To convince management and the user of the necessity of testing
  To define and communicate auxiliary services which should be provided by other people or departments
  To identify the project results to be tested
Notes: The test concept represents the precise use of test handbook for a particular project.. It details more in detail about the test steps.
Deviations from the test handbook are documented in test concept
The test concept is referenced from the project plan
Test concept contains additional information, which allows the tester :
  To set project costs and testing timescales in order to adhere to the approved budget and resources
  To identify test cycles based on the software release plan
  To convince management and the user of the necessity of testing
  To define and communicate auxiliary services which should be provided by other people or departments
  To identify the project results to be tested

## Slide 272: Test step plan
The test step plan describes the detailed procedure for a test step
It introduces the refinement of the test concept for one test step
The test step plan describes the implementation of the test concept for a particular test step
Normally it contains the sequence of the test activities in each test step as well as a timetable of activities and the associated milestones across STLC
Cont…
Notes: The test step plan describes the detailed procedure for a test step.
Normally it contains the sequence of the test activities in each test step as well as a timetable of activities and the associated milestones across STLC.

## Slide 273: Test step plan
Test level plan is a synonym for test step plan – (Source: ISTQB)
Test level plans breakdown the test schedule to the test procedures for each of the planned test levels such as component, integration or system test
They are revised at each test cycle or even more frequently depending on the project risks
Cont…
Notes: According to ISTQB sources, Test level plan is a synonym for test step plan.
Test level plans breakdown the test schedule to the test procedures for each of the planned test levels such as component, integration or system test. This enables a tester to plan his test activities by stages.
They are always revised at each test cycle or even more frequently depending on the project risks and needs

## Slide 274: Test concept documentation
Test concept or test step plan can be developed in accordance with the IEEE 829-1998 Standard
The IEEE 829 standard defines the structure and content of some of the standard documents required in testing
It provides templates for test specifications, test item transmittal reports, test logs, test incident reports and test summary reports
Notes: Giving low priority and personal attitudes are the major causes of documentation problems. We should try to avoid these two to ensure adequate quality in all documents that we prepare
The IEEE 829 standard defines the structure and content of some of the standard documents required in testing
It provides templates for test specifications, test item transmittal reports, test logs, test incident reports and test summary reports

## Slide 275: Test cost estimation
To a great degree, test management depends on estimation and judgment
By judgment we mean, the expertise of the test manager or person responsible for the estimation.
Internal factors within the organization and external factors (such as economy and client requests) always affect the project
Here is where risk analysis and estimation meets
Estimation involves risk at all levels of testing
We can say, “The importance of estimation cannot be underestimated.”
Cont…
Notes: Test management depends mainly on two factors: estimation and judgment
By judgment we mean, the expertise of the test manager or person responsible for the estimation.. Internal factors within the organization and external factors (such as economy and client requests) always affect the project
Estimation has to be done at all levels of testing. Its again challenging

## Slide 276: Test cost estimation
There is no one correct way to develop a budget.
Some IT organizations use judgment and experience to build the budget
Others use automated estimating tools to develop the budget
Among the factors that must be estimated are: size, requirements, expertise, and tools.
Factors that influence estimation include, but are not limited to:
  Requirements
  Past data
  Organization culture
  Selection of suitable estimation technique
  Own experience
  Resources available
  Tools at our disposal
Cont…
Notes: There is no one correct way to develop a budget. Everyone have their own way based on their experience, intuitions and risks associated
The factors that needs to be estimated includes size, requirements, expertise and tools
Factors that influence estimation include, but are not limited to:
  Requirements
  Past data
  Organization culture
  Selection of suitable estimation technique
  Own experience
  Resources available
  Tools at our disposal

## Slide 277
Average Test cost by SDLC phases
Notes: Bottom Up Estimation

## Slide 278: Test cost estimation
Estimating the budget and schedule for testing involves determining what effort and time will be needed to accomplish the testing goals as stated in the test plan
All testing goals should be smart goals wherein SMART stands for:
  Specific: Well defined; clear to anyone that has basic knowledge of the project
  Measurable: Know if the goal is obtainable and how far away completion is; know when it has been achieved
  Agreed Upon: Agreement with all the stakeholders what the goals should be
  Realistic: Within the availability of resources, knowledge and time
  Time Frame: Enough time to achieve the goal; not too much time, which can affect project performance
Cont…
Notes: Estimating the budget and schedule for testing involves determining what effort and time will be needed to accomplish the testing goals as stated in the test plan
All testing goals should be SMART goals
SPECIFIC – Unique Requirement
MEASURABLE – Know if the goal is obtainable
AGEED UPON – Testing goals should be accepted across all stakeholders involved
REALISTIC – Testing goals should be practical to achieve with the availability of resources, knowledge and time
TIME FRAME – Reasonable time limits to achieve the testing goal ensuring quality

## Slide 279: Test cost estimation
Budgeting Techniques
Budgeting techniques are techniques to estimate the cost of a test project
The following budgeting techniques are discussed below:
  Top-Down Estimation
  Expert Judgment
  Bottom-Up Estimation
Cont…
Notes: The following budgeting techniques are discussed below:
  Top-Down Estimation
  Expert Judgment
  Bottom-Up Estimation
We can see in detail in the following slides

## Slide 280: Budgeting Techniques
Top-Down Estimation
The assumptions in Top-Down Estimation approach is that software has its own complexity and difficulty in design and implementation
Project management uses this technique since they generate an overall estimate based on the initial knowledge
It is used at the initial stages of the project and is based on similar projects
Past data plays an important role in this form of estimation
Cont…
Notes: Top down and Bottom up approach are types of incremental testing techniques. Project management uses this technique since they generate an overall estimate based on the initial knowledge
It is used at the initial stages of the project and is based on similar projects. Experience and Intuition plays an important role in this form of estimation

## Slide 281: Budgeting Techniques
Expert Judgment
If someone has experience in certain types of projects or certain tools, their expertise can be used to estimate the cost that will be incurred in implementing the project.
Cont…
Cont…
Notes: If someone has experience in certain types of projects or certain tools, their expertise can be used to estimate the cost that will be incurred in implementing the project
Experience is the sole input for this type of estimation

## Slide 282: Budgeting Techniques
Bottom-Up Estimation
This cost estimate can be developed only when the project is defined as in a baseline
The WBS (Work Breakdown Structure) must be defined and scope must be fixed
The tasks can then be broken down to the lowest level and a cost attached to each
This can then be added up to the top baselines thereby giving the cost estimate
Cont…
Notes: This cost estimate can be developed only when the project is defined as in a baseline.
The WBS (Work Breakdown Structure) must be defined and scope must be fixed. The tasks can then be broken down to the lowest level and a cost attached to each. It gets its name ‘bottom-up’ since it works its way up from the bottom, which is the lowest level task.

## Slide 283: Budgeting Techniques
Bottom-Up Estimation
It gets its name ‘bottom-up’ since it works its way up from the bottom, which is the lowest level task
At this level, each activity has a resource and skill level attached to it and dependencies have been identified
Contingencies have also been addressed in this technique
Cont…
Notes: This cost estimate can be developed only when the project is defined as in a baseline.
The WBS (Work Breakdown Structure) must be defined and scope must be fixed. The tasks can then be broken down to the lowest level and a cost attached to each. It gets its name ‘bottom-up’ since it works its way up from the bottom, which is the lowest level task.

## Slide 284: Tracking Budgeting Changes
A cost estimate is an ‘educated guess’ of the costs that will be incurred
A budget is the accepted cost
A cost baseline is the comparison of the estimate versus actual cost
It is necessary to have a cost estimate for the following reasons:
  It helps in monitoring the cost with the goal of preventing the project from going beyond budget
  It helps to track variances allowing management to take appropriate action
  It helps in proving justification of costs incurred to the stakeholders
A cost baseline, once established, should not be changed unless approved as it is used to track variances against the planned cost during the execution of the project.
Notes: A budget is the accepted cost by all stakeholders involved..
A cost baseline is the comparison of the estimate versus actual cost.
Cost Estimation is necessary for the following reasons:
  It helps in monitoring the cost with the goal of preventing the project from going beyond budget
  It helps to track variances allowing management to take appropriate action
  It helps in proving justification of costs incurred to the stakeholders

## Slide 285: Test cost estimation
Cost estimation is an approximate evaluation of the cost of the test, based on experience
It is necessary to consider the following aspects in test cost estimation:
  The number of tests
  The time required for each test step
  The number of repeat tests for each test step
All test process activities are taken into account in the estimate, e.g. the time for test preparation and execution as well as the time for test planning
With unknown or poor software quality, the cost to achieve the required test completion criteria is difficult to predict
Cont…
Notes: Cost estimation is an approximate evaluation of the cost of the test, based on experience of the person doing estimation
It is necessary to consider the following aspects in test cost estimation:
  The number of tests
  The time required for each test step
  The number of repeat tests for each test step
  For estimation to be accurate, All test process activities are taken into account in the estimate, e.g. the time for test preparation and execution as well as the time for test planning
  All estimation are based on statistical inputs. Ensuring the correct inputs providing during estimation will yield correct output results

## Slide 286: Test cost estimation
The cost estimate can be based on:
Intuition, advice
Experience
Company standards
A detailed breakdown of all test activities
Based on the formula:
  Function point method (Size Estimation)
  Test points
  Relative to the development cost (e.g. 40% in new development of software)
Metrics
Comparable new test projects for estimating re-test cycles
Calculation of the average cost per test object or test case from a previous test run and multiplication by the estimated number of test objects or test cases in the current test run.
Cont…
Notes: The cost estimation is based on the following entities:
Intuition, advice
Experience
Company standards
A detailed breakdown of all test activities
Based on the formula:
  Function point method (Size Estimation)
  Test points
  Relative to the development cost (e.g. 40% in new development of software)
Metrics
Comparable new test projects for estimating re-test cycles
Calculation of the average cost per test object or test case from a previous test run and multiplication by the estimated number of test objects or test cases in the current test run.

## Slide 287: Scheduling test planning
A Work Breakdown Structure (WBS) groups test project components into deliverable and accountable pieces
Cont…
Notes: A Work Breakdown Structure (WBS) groups test project components into deliverable and accountable pieces.
For example a test plan is divided into level test plans for Verification, Training, System Test etc.,

## Slide 288: Scheduling test planning
Test planning should be done as soon as possible, e.g. in order to notify people whose services are required and to give them enough time for preparation
Test planning can play a supporting role in the preparation of the development plan for software components
For example, the high priority of a test object can be used to decide which components to develop and deliver first
The advantages of releasing test plans step-by-step, when all the information is not available and delays are to be avoided
Cont…
Cont…
Notes: Test planning should be done as soon as possible
Test planning can play a supporting role in the preparation of the development plan for software components
For example, the high priority of a test object can be used to decide which components to develop and deliver first
Traceability Matrix is used to validate the tests needed and relates those tests to the requirements.

## Slide 289: Scheduling test planning
The test schedule maps the general planning to concrete dates and resources
A test schedule may, for example, be structured as follows:
  Organizational planning:
    Scheduling of start and end dates of test cycles depending on delivery dates for the builds of the test objects
    Resource planning consisting of
      Task assignment to the test team
      Layout of the test infrastructure ( hardware, software, testware)
    Scheduling for acceptance testing and release testing during transition to subsequent test levels
Cont…
Cont…
Notes: A test schedule may, for example, be structured as follows:
Organizational Planning:
Scheduling of start and end dates of test cycles etc
Resource Planning like tasks assigned to the test team etc

## Slide 290: Scheduling test planning
Content planning
  Scoping of test cycle content depending on the anticipated functionality of each of the test objects
  Step-by-step refinement of the assigned scope per test cycle to build up list of all planned tests, starting with the test objectives specified in the test plan
  Effort estimation for each planned cycle as a basis for scheduling tests
  Planning of an efficient test sequence to minimize redundant actions
  Additional test cases defined ad hoc or by explorative testing if resources are available
  Resource assignment to specific test topics
    Test personnel with application or test task specific know-how
    Definition of the specific test infrastructure for the selected test tasks
    Provision of test data
Cont…
Notes: 2. Content Planning:
Scope of testing has to be planned effectively and scheduled
Scoping of test cycle content depends on the anticipated functionality of each of the test objects defined
AAdditional test cases defined ad hoc or by explorative testing if resources are available

## Slide 291: Test Schedule & Planned Resources
The test schedule section includes the following:
  Major test activities
  Sequence of tests
  Dependence on other project activities
  Initial estimates for each activity
The plan should not be maintained separately, but incorporated into the overall project plan.
Test resource planning includes:
  People, tools, and facilities
  An analysis of skill sets so that training requirements can be identified
Notes: A calendar based breakdown of tasks and deliverables is called Scheduling
The test schedule section includes the following:
  Major test activities
  Sequence of tests
  Dependence on other project activities
  Initial estimates for each activity
  The test plan should not be maintained separately, but incorporated into the overall project plan
Test resource planning includes:
  People, tools, and facilities
  An analysis of skill sets so that training requirements can be identified

## Slide 292: Test progress monitoring and checking
The different procedures for controlling test progress including monitoring of deviations and test cases as well as the use of statistical methods
Test progress reports are used to communicate test progress
The reports must be tailored for the respective addresses (tester, management, etc.)
Test progress can be presented graphically and in tabular form
Identification of opportunities influencing the course of the test process in order to minimize deviations from the test plan, e.g. by:
  Correction mechanisms including revision of test priorities
  Calling in additional resources
  Delaying release in agreement with the project management
  Altering the test completion criteria
Cont…
Notes: Effort required modifying an operational program is called Flexibility..
The different procedures for controlling test progress including monitoring of deviations and test cases as well as the use of statistical methods.\
Test progress reports are used to communicate test progress at all stages of the testing life cycle
Identification of opportunities influencing the course of the test process in order to minimize deviations from the test plan, e.g. by:
  Correction mechanisms including revision of test priorities
  Calling in additional resources
  Delaying release in agreement with the project management
  Altering the test completion criteria

## Slide 293: Test progress monitoring and checking
Test manager actively control the test activities
Test results information are to be communicated in the test report
In practice, the iterative nature and potentially parallel execution of the test process at several test levels require additional management and control
  Initiating the test tasks
  Monitoring the test progress
  Reacting to test results
  Reacting to changed circumstances
  Evaluating test completion (Should be correct and complete)
  Test report
Cont…
Notes: Test control comprises the identification and implementation of all measures necessary to ensure that test activities are performed according to plan during the test cycle and that all test objectives are achieved
In practice, the iterative nature and potentially parallel execution of the test process at several test levels require additional management and control including:
  Initiating the test tasks
  Monitoring the test progress
  Reacting to test results
  Reacting to changed circumstances
  Evaluating test completion (Should be correct and complete)
  Test report

## Slide 294: Initiating the test tasks
Test planned in the test schedule must be initiated
Two strategies are used when allocating tests to tester:
  Assignment of specific functional or application-specific test topics to individual testers
  Assignment of testers based on test phases or roles
Assigning a task by number ensures that the tester is aware of the assignment
Ensure that test tasks are undertaken
Notes: Testing should ensure “meeting requirements” and “fitness for use”. Meeting requirements is ensured at all levels. Fitness for use is ensured in system testing by the tester and acceptance testing by the real user
Two strategies are used when allocating tests to tester:
  Assignment of specific functional or application-specific test topics to individual testers
  Assignment of testers based on test phases or roles

## Slide 295: Monitoring the test progress
Monitoring the test progress must start as soon as the first draft version of the test schedule becomes available
It is test progress versus test schedule
Questions concerning three task categories must be answered:
  How many of the test cases contained in the plan have already been specified?
  Which tests are fully automated
  Which tests (automated or manual) have already been completed? Which tests are still open, delayed or blocked?
Cont…
Notes: Monitoring the test progress must start as soon as the first draft version of the test schedule becomes available
It is test progress versus test schedule
Questions concerning three task categories must be answered:
  How many of the test cases contained in the plan have already been specified?
  Which tests are fully automated
  Which tests (automated or manual) have already been completed? Which tests are still open,delayed or blocked?

## Slide 296: Monitoring the test progress
Test schedule template is followed
Test coverage metrics are required to measure the test progress compared to product size
Timing the test progress control
Cont…
Notes: Test schedule template is followed
Test coverage metrics are required to measure the test progress compared to product size
Timing the test progress control
This ensures process oriented approach at all stages of STLC

## Slide 297: Reacting to test results
Based on insights gained during progress tracking, test managers may have to initiate specific and appropriate correction measures
Task assignment is done through test schedule tables
Defect based metrics is used to draw conclusions
In order to ensure comparability, use practicable methods for defect classification of incident reports
Notes: Based on insights gained during progress tracking, test managers may have to initiate specific and appropriate correction measures
Task assignment is done through test schedule tables defined earlier
Defect based metrics is used to draw conclusions eg., defect trend analysis
In order to ensure comparability, use practicable methods for defect classification of incident reports

## Slide 298: Evaluating test completion
Evaluation of the achieved test progress based on the test schedule and on the achieved test object coverage
Evaluation of available test results
Estimation of residual risks
Economic circumstances
Notes: Evaluation of the achieved test progress based on the test schedule and on the achieved test object coverage
Evaluation of available test results
Estimation of residual risks
Economic circumstances
These estimates helps the tester to decide on test completion

## Slide 299: Influencing factors on test completion evaluation
Test result
Test progress
Obligation of coverage and documentation
Conveyability
Understandability
Reliability
Flexibility
Portability
Measurability
Cost effectiveness
Residual risk
Notes: If measurements taken my many people matches with acceptable deviations, its called reliability
Effort required modifying an operational program is called Flexibility
How easy it is to transfer a program to other hardware or OS is called Portability
Factors influencing to decide on test completion includes the above mentioned entities

## Slide 300
Test coverage metrics
Notes: One important metric to decide on test completion criteria is the relationship between test executed and test failed.
In the above graph, pink blocks define the test cases executed week wise
Say for example in Week 1, approximately 180 test cases are executed and 50 test cases are failed. Over a period of 5 weeks the fail percentage got reduced

## Slide 301: Test completion indicator and acceptance range
measured value
1.0
0.0
quality goal
measurement uncertainty
minimally acceptable
requirement overfulfilled
satisfactory
unsatisfactory
scale
evaluation level
Notes: The above slide indicates the test completion indicator and the acceptance range
The evaluation level starts from a scale of 0.0 to 1.0. Till 0.4 its unsatisfactory and the product is of diminished quality. Satisfactory level starts for 0.4 till 1.0. This is the area where the product is of acceptable quality. The quality goal needs to be achieved is within that acceptable limits. This decides on the criteria to stop testing

## Slide 302: Summary
Test schedule does not gets implemented itself
Test managers should actively see to it that planned tasks are assigned to people
Test progress must be regularly monitored
During test cycle test manager must assess test progress and test results and use them as control values
If test progress is unsatisfactory, additional testing resources may be employed
Depending on the number and criticality of detected defects, the focus of testing may need to be changed
Notes: A total summary of what we have discussed so far:
Test schedule does not gets implemented itself
Test managers should actively see to it that planned tasks are assigned to people
Test progress must be regularly monitored
During test cycle test manager must assess test progress and test results and use them as control values
If test progress is unsatisfactory, additional testing resources may be employed
Depending on the number and criticality of detected defects, the focus of testing may need to be changed

## Slide 303: Summary
If circumstances change fundamentally, test plan and further course of action should get changed to adapt these changes
Due to spot check character of testing, test completion decision is always accompanied by uncertainty
Test exit criteria provide indicator by means of which decision may be supported to stop testing
The test manager must regularly use the test report to communicate information on test progress, product quality and control measures initiated by him
Notes: If circumstances change fundamentally, test plan and further course of action should get changed to adapt these changes
Due to spot check character of testing, test completion decision is always accompanied by uncertainty
Test exit criteria provide indicator by means of which decision may be supported to stop testing
The test manager must regularly use the test report to communicate information on test progress, product quality and control measures initiated by him

## Slide 304: Lean Methodologies in Testing

## Slide 305: Lean Methodologies in Testing
Please refer to the following website:-
---> Lean Training Material
Cont…
Notes: Provide for a professional, adequate working environment
Provide for interesting tasks that will relax the inevitable test routine
Allow and encourage specialization within the team
Point out opportunities for further personal development and careers
Provide feedback to the test team about its contribution to the project's success or product quality
Propagate the accomplishments of the test team within the organization. Present the success of the test and development teams as a collective success that will be collectively celebrated

## Slide 306: Requirements Modeling

## Slide 307: Requirements Modeling
Topics Covered in this lesson are:
  Behavior Modeling
  State Transition Modeling
  Entity Modeling
  UML Modeling
  BPMN Modeling

## Slide 308: Requirements Elicitation
  Requirements Modeling
    Diagrammatic representation of Requirements
    Easy to Visualize and review the Requirements
    Useful for Knowledge Transfer and for training new resources in the project
    Enables the analyst to ask the right questions to customer while capturing requirements
  Types of Modeling
    Entity Modeling
      A Business entity is a set of fields/attributes that have a business relationship
      Example – An order is a business entity
      Business Entities can have One-to-one, Many-to-one or many-to-many relationships
      Example – An Order Entity is associated with multiple line item entities
      In an Entity Model, the relationship between various such entities in the application is captured and depicted
      The operations performed on the entities are also depicted. For example, an order (entity) can have operations such as “Create”, “Modify” and “Delete”
      Useful for deriving database design, application low level design and for preparing the test data
Requirements Capturing Aids

## Slide 309: Requirements Elicitation
  Types of Modeling
    Behavior Modeling
      Depicts the behavior of the system diagrammatically in the form of flows
      Can be constructed using activity diagrams or sequence diagrams
      Activity diagrams are graphical representations of workflows of stepwise activities and actions
      Sequence diagrams are a kind of interaction diagrams that shows how processes operate with one another and in what order
      Activity diagrams are more useful, from a tester’s perspective as they capture the flow of events/user actions and the system responses. This data is useful for constructing test cases
    State Transition Modeling
      Describes the various states that the application or entity can take, and the conditions for transition from one state to another
      Applicability – Domains/Areas where a given entity can take on various states
      Examples – Coin based Vending Machines, Mobile Testing, ATM Machines
Requirements Capturing Aids

## Slide 310: Requirements Elicitation
  Types of Modeling Notations
    UML Modeling
      User first defines the Business Entities/Objects and their associated operations
      These operations serve as building blocks while constructing flows
      The benefits of reuse are exploited fully
      Suited for Software Developers, Architects, Testers and Engineers who are more technical
      More suited for Generating Implementation Code Templates and Test Cases
    BPMN Modeling
      User models the flow directly without defining entities
      Suitable for Business Analysts / Domain Experts
      More suited for capturing business process flow level requirements
      Reuse is not fully exploited
Requirements Capturing Aids

## Slide 311: Test Team Composition

## Slide 312: Test Team Composition
Topics Covered in this lesson are:
  Team Composition Objectives
  Individual Skills
  Test Manager
  Test Analyst
  Tester
  Automation Specialist
  Attitudes and Competencies of a successful tester

## Slide 313: Team Composition - Objectives
Professional and Social Competencies expected out of testers
Point out factors critical to a successful test team
Individual Skills
Functional Team roles
The Communication Factor
The Motivation Factor
Notes: Professional and Social Competencies expected out of testers
Point out factors critical to a successful test team
Individual Skills
Functional Team roles
The Communication Factor
The Motivation Factor

## Slide 314: Individual Skills
The capability to test software can be obtained through experience or training in different work areas:
  Through the use of software systems
  Through activities in software development
  Through activities in software testing
Notes: The capability to test software can be obtained through experience or training in different work areas:
  Through the use of software systems - Usability
  Through activities in software development - Development
  Through activities in software testing - Testing

## Slide 315: Test Manager
Manages the test organization
Develops a test strategy in consultation with the development leads, customer
Scopes and estimates the test effort
Develops a detailed test plan to direct and control all testing activities
Plans for training requirements, tool procurement needs in association with project manager/ senior management
Cont…
Notes: A test manager’s main responsibility is to:
Manage the test organization
Develops a test strategy in consultation with the development leads, customer
Scopes and estimates the test effort
Develops a detailed test plan to direct and control all testing activities
Plans for training requirements, tool procurement needs in association with project manager/ senior management

## Slide 316: Test Manager
Decides on choice of automated tools in collaboration with testers
Involved in selection of tools and test personnel
Supports Sr. management in determining policies and strategy for test function
Develops appropriate escalation mechanisms to mitigate risks
Maintains an oversight over the QC/QA activities in the project
Cont…
Notes: Decides on choice of automated tools in collaboration with testers
Involved in selection of tools and test personnel
Supports Sr. management in determining policies and strategy for test function
Develops appropriate escalation mechanisms to mitigate risks
Maintains an oversight over the QC/QA activities in the project

## Slide 317: Test Analyst
Understands the application domain, customer, end-user and environment
Develops test cases design based on the test strategy and plan
Refines and maintains the test cases as the application evolves
Notes: A test analyst:
Understands the application domain, customer, end-user and environment
Develops test cases design based on the test strategy and plan
Refines and maintains the test cases as the application evolves

## Slide 318: Tester
  Understand the test unit and related test cases
  Executes the test cases and records the execution details
  Records the defect details and communicates to the developer
  Tracks the defects and brings it to closure/resolution
Notes: A Tester:
  Understand the test unit and related test cases
  Executes the test cases and records the execution details
  Records the defect details and communicates to the developer
  Tracks the defects and brings it to closure/resolution

## Slide 319: Automation Specialist
Involved in the selection and deployment of test tools
Supports the test manager in devising a test strategy with automation
Supports the team in translating the test cases into automation scripts
Helps build effective test suites for regression testing
Helps set-up the environment to conduct load/stress testing
Notes: An Automation Specialist:
Involved in the selection and deployment of test tools
Supports the test manager in devising a test strategy with automation
Supports the team in translating the test cases into automation scripts
Helps build effective test suites for regression testing
Helps set-up the environment to conduct load/stress testing

## Slide 320: Attitudes and Competencies of a successful Tester
Recruit the right testers
Helps testers for self-improvement
Strengths required by software teams
Notes: The common Attitudes and Competencies of a successful Tester is:
Recruit the right testers
Helps testers for self-improvement
Strengths required by software teams

## Slide 321: Know the Application
The ideal tester has deep insights into how the users will exploit the program’s features and the kinds of cockpit errors that users are likely to make
Notes: The ideal tester has deep insights into how the users will exploit the program’s features and the kinds of cockpit errors that users are likely to make
In general knowing the application completely in and out
Should be capable of identifying all common business processes

## Slide 322: Intelligence
The single most important quality for testers (just as for programmers) is raw intelligence
Good testers, just as programmers, are smart people.
Notes: The single most important quality for testers (just as for programmers) is raw intelligence
Good testers, just as programmers, are smart people.

## Slide 323: Hypersensitivity to little things
Good testers notice little things that others miss or ignore.
Testers see symptoms, not bugs
Notes: Good testers notice little things that others miss or ignore. (Out-of-box Testing)
Testers see symptoms, not bugs

## Slide 324: Tolerance for Chaos
People react to chaos and uncertainty in different ways.
Testers have to be flexible and be able to drop things when blocked and move on to another thing that is not blocked.
Notes: People react to chaos and uncertainty in different ways.
Testers have to be flexible and be able to drop things when blocked and move on to another thing that is not blocked.

## Slide 325: People Skills
  We can be an effective programmer even if we are hostile and anti-social; that won’t work for a tester
  Sense of humour and a thick skin will help the tester to survive.
  Testers may have to be diplomatic when confronting a programmer with a fundamental goof up.
  Diplomacy, tact, a ready smile- all work for independent tester’s advantage.
Notes: Stubbornness:
Ability to reach compromises and consensus can be at the expense of tenacity
Best testers are both socially adept and tenacious where it matters
Best testers are so skilful at it that the programmer never realizes they’ve been had
Organized:
There’s just too much to keep track off than trust to memory.
Good testers use files, databases and all the other accoutrement of an organized mind.
  We can be an effective programmer even if we are hostile and anti-social; that won’t work for a tester
  Sense of humour and a thick skin will help the tester to survive.
  Testers may have to be diplomatic when confronting a programmer with a fundamental goof up.
  Diplomacy, tact, a ready smile- all work for independent tester’s advantage.

## Slide 326: Sceptical (Unconvinced)
That doesn’t mean hostile.
Scepticism in the sense that nothing is taken for granted and that all is fit to be questioned.
Only tangible evidence in documents, specifications, code and test results matter
Notes: This doesn’t mean hostile.
Scepticism in the sense that nothing is taken for granted and that all is fit to be questioned.
Only tangible evidence in documents, specifications, code and test results matter

## Slide 327: Test Technology
Test Managers must check in their team because they tend to pay too much one-sided attention on the job they do.
One side attention for the optimization of test automation, enhancement of the test environment and technically challenging tasks.
As a result they loose sight of the application that is to be tested and that test resources are not deployed as they should be.
Notes: Test Managers must check in their team because they tend to pay too much one-sided attention on the job they do.
One side attention for the optimization of test automation, enhancement of the test environment and technically challenging tasks.
As a result they loose sight of the application that is to be tested and that test resources are not deployed as they should be.

## Slide 328: Application Experts as Testers
Application and domain experts know the technical and operational background and context of the system under test
They often have in depth knowledge about testing non-functional requirements such as system usability or performance because they may have some prior experiences working with a previous version of the system.
They have a good understanding of how the system performs its tasks.
Cont…
Notes: Application and domain experts know the technical and operational background and context of the system under test
They often have in depth knowledge about testing non-functional requirements such as system usability or performance because they may have some prior experiences working with a previous version of the system.
They have a good understanding of how the system performs its tasks.

## Slide 329: Application Experts as Testers
  They are experienced PC users, but not IT experts
  They can assist in specification and execution of technically relevant test cases and do a good job in system or acceptance testing
Cont…
Notes:   They are experienced PC users, but not IT experts
  They can assist in specification and execution of technically relevant test cases and do a good job in system or acceptance testing

## Slide 330: Laymen as Testers
Most companies consciously delegate user-oriented tests to laymen
This works only if the test specification is up-to-date and very detail and if testing is accompanied and supervised in detail by an experienced test manager.
In all other cases, this approach will yield suboptimal results especially when it comes to detecting failures
Experiences says laymen does not have necessary perception
Notes: Most companies consciously delegate user-oriented tests to laymen
This works only if the test specification is up-to-date and very detail and if testing is accompanied and supervised in detail by an experienced test manager.
In all other cases, this approach will yield suboptimal results especially when it comes to detecting failures
Experiences says laymen does not have necessary perception and requires more effort in matching the team’s expectations

## Slide 331: Software Test Training
Software testers should have a sound knowledge or training in the area of software testing
All members of the test team should have at least obtained MiLK Certified
Some members should require additional role-related in-depth knowledge provided by the Advanced Level L1S Concepts
Notes: Software testers should have a sound knowledge or training in the area of software testing
All members of the test team should have at least obtained MiLK Certified
Some members should require additional role-related in-depth knowledge provided by the Advanced Level L1S Concepts

## Slide 332: Social Competence
In order to be successful, the tester is required to have social competence. The following are some important and helpful character traits for the tester:
  The ability to familiarize himself quickly with complex domains and applications
  The ability to detect defects
  The ability to cope with and voice criticism adequately
Cont…
Notes: In order to be successful, the tester is required to have social competence. The following are some important and helpful character traits for the tester:
  The ability to familiarize himself quickly with complex domains and applications
  The ability to detect defects
  The ability to cope with and voice criticism adequately
  In general, we have to be competent enough to handle all situations

## Slide 333: Social Competence
The ability to distinguish essentials from nonessentials and the courage to leave out what is less important
Discipline, exactitude, patience, frustration tolerance etc.,
The ability to work in a team and ability to communicate
Cont…
Notes: The ability to distinguish essentials from nonessentials and the courage to leave out what is less important
Discipline, exactitude, patience, frustration tolerance etc.,
The ability to work in a team and ability to communicate

## Slide 334: Functional Team Roles – Test Manager
The Test Manager leads the test team
He is responsible for creation of test schedule and its technical and on-time implementation
He reports test status and test results to the project manager, product manager or development leader.
He should have experience in test planning, test control and test process improvement
He should have knowledge and practical experience in general methods of software testing, quality management, project management and human resource management
Notes: The Test Manager leads the test team
He is responsible for creation of test schedule and its technical and on-time implementation
He reports test status and test results to the project manager, product manager or development leader.
He should have experience in test planning, test control and test process improvement
He should have knowledge and practical experience in general methods of software testing, quality management, project management and human resource management

## Slide 335: Test Designer
The test designer is responsible for creation and maintainable of test specifications.
His role involves identifying the appropriate test methods and the definition of a suitable test environment.
He supports the test manager in creating test plan and test schedule.
He must be a quick learner with complex application domains, requirement documents, functional specifications and system prototypes
He must be able to comprehend the function and expected behaviour of the system under test
Cont…
Notes: The test designer is responsible for creation and maintainable of test specifications.
His role involves identifying the appropriate test methods and the definition of a suitable test environment.
He supports the test manager in creating test plan and test schedule.
He must be a quick learner with complex application domains, requirement documents, functional specifications and system prototypes
He must be able to comprehend the function and expected behaviour of the system under test

## Slide 336: Test Designer
He derives appropriate test cases and documents them in a way that they are fully traceable
His main character traits is that he is able to distinguish important from less important information and set priorities.
Cont…
Notes: He derives appropriate test cases and documents them in a way that they are fully traceable
His main character traits is that he is able to distinguish important from less important information and set priorities.

## Slide 337: Test Automator
The Test Automator is the test team's programmer.
He has comprehensive programming experience, general software engineering, very good knowledge of the test tools and scripting language applied in the project.
Basic knowledge of testing techniques and practical experience as a tester
With sufficient experience in test automation, he can specialize further more to become a developer of test frameworks and test tools.
Notes: The Test Automator is the test team's programmer.
He has comprehensive programming experience, general software engineering, very good knowledge of the test tools and scripting language applied in the project.
Basic knowledge of testing techniques and practical experience as a tester
With sufficient experience in test automation, he can specialize further more to become a developer of test frameworks and test tools.

## Slide 338: Test Administrator
The Test Administrator is responsible for the installation, operation, and maintainable of the test environment.
Installing and setting up the Operating systems, database systems and application server
Installing and configuring the test object and installing and setting up the test tools
He is a trouble-shooter and fire-fighter solving complex installations or configuration problems even under stress
He is an indispensable member of the test team
Notes: The Test Administrator is responsible for the installation, operation, and maintainable of the test environment.
Installing and setting up the Operating systems, database systems and application server
Installing and configuring the test object and installing and setting up the test tools
He is a trouble-shooter and fire-fighter solving complex installations or configuration problems even under stress
He is an indispensable member of the test team

## Slide 339: Tester
The Tester is responsible for the execution of the tests and the documentation of the test results
He executes the test cases according to the test schedules and test specification
If he notices a deviation from the expected system behaviour, he writes an incident report
The basic qualification for this role are test fundamentals, IT basics, ability to operate applied test tools, and basic understanding of the test objects.
Cont…
Notes: The Tester is responsible for the execution of the tests and the documentation of the test results
He executes the test cases according to the test schedules and test specification
If he notices a deviation from the expected system behaviour, he writes an incident report
The basic qualification for this role are test fundamentals, IT basics, ability to operate applied test tools, and basic understanding of the test objects.

## Slide 340: Tester
A Good Tester must be able to go beyond the limits of test specification and apply his own ideas and creativity in a systematic manner.
Depending on the test specification degree of detail and the maturity of the software under test, it is always necessary to fill gaps in specifications and to add additional test cases testing the same.
A good tester also distinguishes himself in writing brief, to the point incident reports containing correct and traceable information.
Cont…
Notes: A Good Tester must be able to go beyond the limits of test specification and apply his own ideas and creativity in a systematic manner.
Depending on the test specification degree of detail and the maturity of the software under test, it is always necessary to fill gaps in specifications and to add additional test cases testing the same.
A good tester also distinguishes himself in writing brief, to the point incident reports containing correct and traceable information.

## Slide 341: Experts
Load Test Expert
Database Expert
Network Expert
Automation Expert
Their duty is to support the “core” roles in technically sophisticated matters or in problem solving
Notes: Testing experts include(s):
Load Test Expert
Database Expert
Network Expert
Automation Expert
Their duty is to support the “core” roles in technically sophisticated matters or in problem solving

## Slide 342: The Communication Factor
Testing does not involve only finding and documenting as many defects as possible
It is very important to communicate the identified problems or defects in the right way and to the right people
The way a defect is communicated is often more important than the content of the report itself
Notes: Testing does not involve only finding and documenting as many defects as possible
It is very important to communicate the identified problems or defects in the right way and to the right people
The way a defect is communicated is often more important than the content of the report itself

## Slide 343: Test Team - External Communication
Communication between testers and developers
  A Tester detects a failure in the software and writes an incident report
  The Incident report written must always be factual and problem oriented
  Personal or non-objective criticism or even finger-pointing must strictly be avoided
  A diplomatic communication style is an indispensable precondition for the acceptance of incidence reports
Cont…
Notes: Communication between testers and developers
  A Tester detects a failure in the software and writes an incident report
  The Incident report written must always be factual and problem oriented
  Personal or non-objective criticism or even finger-pointing must strictly be avoided
  A diplomatic communication style is a needed precondition for the acceptance of incidence reports

## Slide 344: Test Team - External Communication
  Nobody can blame the tester for the fact that failures occur, and he should receive a well-conceived answer to each of his reports.
Example – Bad Style of Reporting
“... Tried to save a purchase contract but application still crashes. This has been known for weeks; see reports 264 and 253. Can't somebody come up with a decently coded program?...”
Cont…
Cont…
Notes:   Nobody can blame the tester for the fact that failures occur, and he should receive a well-conceived answer to each of his reports.
Example – Bad Style of Reporting
“... Tried to save a purchase contract but application still crashes. This has been known for weeks; see reports 264 and 253. Can't somebody come up with a decently coded program?...”

## Slide 345: Test Team - External Communication
Example – Good Style of Reporting
  “Crash after attempt to save purchase contract:
  Description: ContractBase crashes when trying to create new purchase contract
  Impact: Contract data is lost; system needs to be rebooted
  Reproduction:
    Call up ContractBase
    Select customer
    Select new purchase contract (compare attached screen shot)
    “Save contract”
    -> Crash
    ....”
Cont…
Notes: Example – Good Style of Reporting
  “Crash after attempt to save purchase contract:
  Description: ContractBase crashes when trying to create new purchase contract
  Impact: Contract data is lost; system needs to be rebooted
  Reproduction:
    Call up ContractBase
    Select customer
    Select new purchase contract (compare attached screen shot)
    “Save contract”
    -> Crash
    ....”
    Step-wise reporting style helps in reproducing the defect as early as possible in the SDLC phases

## Slide 346: Test Team - External Communication
Communication between testers and project management:
The test manager regularly reports test progress and observed software quality to product or project management
The test status report needs to be open and direct
Solution-oriented, constructive contributions and formulations will facilitate things
Statements concerning individual team members and personal finger-pointing are not acceptable
Cont…
Notes: Communication between testers and project management:
The test manager regularly reports test progress and observed software quality to product or project management
The test status report needs to be open and direct
Solution-oriented, constructive contributions and formulations will facilitate things
Statements concerning individual team members and personal finger-pointing are not acceptable

## Slide 347: Test Team - External Communication
Communication between Project manager and Test manager:
Product/Project Manager informs the test manager about changes in the project plan and delivery dates.
New, Changed or deleted features
System Environment changes
Staffing changes in the development team
New software suppliers
Cont…
Cont…
Notes: Communication between Project manager and Test manager:
Product/Project Manager informs the test manager about changes in the project plan and delivery dates.
New, Changed or deleted features
System Environment changes
Staffing changes in the development team
New software suppliers

## Slide 348: Test Team - External Communication
Communication between Testers and Users:
Testers, in particular test designers, should always stay close contact with users, developers and other stakeholders involved in the system under test
Requirements specifications are hardly ever detailed, complete, or up-to-date enough to do without additional talks with the people who originally wrote them
Additional background information may be gained about the system application's domain or information that will help setting testing priorities
Cont…
Notes: Communication between Testers and Users:
Testers, in particular test designers, should always stay close contact with users, developers and other stakeholders involved in the system under test
Requirements specifications are hardly ever detailed, complete, or up-to-date enough to do without additional talks with the people who originally wrote them
Additional background information may be gained about the system application's domain or information that will help setting testing priorities

## Slide 349: Test Team - Internal Communication
Scheduling regular team meetings is an important measure in support of team-internal communication
The meeting must have a fixed agenda and must be moderated.
Examples of Agenda:
  General Project Situation
  Current status of the test progress versus plan
  Test object quality, defect rate, bug fix rate
  Current staff planning
  Release planning and upcoming release cycles
  Quality of the test process and improvement potential
Notes: Scheduling regular team meetings is an important measure in support of team-internal communication
The meeting must have a fixed agenda and must be moderated.
Examples of Agenda:
  General Project Situation
  Current status of the test progress versus plan
  Test object quality, defect rate, bug fix rate
  Current staff planning
  Release planning and upcoming release cycles
  Quality of the test process and improvement potential

## Slide 350: The Motivation Factor
Effective and productive testing requires right technical skills along with full commitment and motivation of the testers involved
Motivation measures that a test manager can take are listed below
Communicate clear objectives and provide clear task distribution, track the plans and respond to deviations
Promote testing and show the benefits of testing to everybody
Present test results regularly and make sure they are well prepared
Present the costs of testing in a honest way and compare them with the benefits of testing
Cont…
Notes: Effective and productive testing requires right technical skills along with full commitment and motivation of the testers involved
Motivation measures that a test manager can take are listed below
Communicate clear objectives and provide clear task distribution, track the plans and respond to deviations
Promote testing and show the benefits of testing to everybody
Present test results regularly and make sure they are well prepared
Present the costs of testing in a honest way and compare them with the benefits of testing

## Slide 351: The Motivation Factor
Provide for a professional, adequate working environment
Provide for interesting tasks that will relax the inevitable test routine
Allow and encourage specialization within the team
Point out opportunities for further personal development and careers
Provide feedback to the test team about its contribution to the project's success or product quality
Propagate the accomplishments of the test team within the organization. Present the success of the test and development teams as a collective success that will be collectively celebrated
Cont…
Notes: Provide for a professional, adequate working environment
Provide for interesting tasks that will relax the inevitable test routine
Allow and encourage specialization within the team
Point out opportunities for further personal development and careers
Provide feedback to the test team about its contribution to the project's success or product quality
Propagate the accomplishments of the test team within the organization. Present the success of the test and development teams as a collective success that will be collectively celebrated

## Slide 352: Agile testing

## Slide 353: Agile Testing
  Agile Part 1
Agile Part 2
Navigate the below link to go through the course Material
http://itms.wipro.com -> My Learning Plan -> Mandatory Courses
-> Role based Training Courses -> Agile

## Slide 354: Cloud testing

## Slide 355: Cloud Testing
TOPICS COVERED:
Overview
Need For Cloud Testing
Types Of Testing
Steps to carry out Cloud Testing
Applications
Tools
Benefits
Issues

## Slide 356: Overview
Cloud testing is a form of software testing in which web applications use cloud computing environments (a "cloud") to simulate real-world user traffic.
Cloud Testing uses cloud infrastructure for software testing.
Organizations pursuing testing in general and load, performance testing and production service monitoring in particular are challenged by several problems like limited test budget, meeting deadlines.
High costs per test, large number of test cases, and little or no reuse of tests and geographical distribution of users add to the challenges.
Moreover ensuring high quality service delivery and avoiding outages requires testing in one's datacenter, outside the data-center, or both.
Cloud Testing is the solution to all these problems.
Effective unlimited storage, quick availability of the infrastructure with scalability, flexibility and availability of distributed testing environment reduce the execution time of testing of large applications and lead to cost-effective solutions.
Notes: The team "Cloud" in cloud computing represents Internet

## Slide 357: Need for Cloud testing
Traditional approaches to test software incur high cost to simulate user activity from different geographic locations.
Testing firewalls and load balancers involves expenditure on hardware, software and its maintenance.
In case of applications where rate of increase in number of users is unpredictable or there is variation in deployment environment depending on client requirements, cloud testing is more effective.

## Slide 358: Types Of Cloud Testing

## Slide 359: Types Of Cloud Testing Cont…
Stress test:
Stress Test is used to determine ability of application to maintain a certain level of effectiveness beyond breaking point.
It is essential for any application to work even under excessive stress and maintain stability.
Stress testing assures this by creating peak loads using simulators.
But the cost of creating such scenarios is enormous.
Instead of investing capital in building on-premise testing environments, cloud testing offers affordable and scalable alternative.

## Slide 360: Types Of Cloud Testing Cont…
Load Test:
Load testing of an application involves creation of heavy user traffic, and measuring its response.
There is also a need to tune the performance of any application to meet certain standards.
Performance Test :
Finding out thresholds, bottlenecks & limitations is a part of performance testing.
For this, testing performance under a particular workload is necessary.
By using cloud testing, it is easy to create such environment and vary the nature of traffic on-demand.
This effectively reduces cost and time by simulating thousands of geographically targeted users.

## Slide 361: Types Of Cloud Testing Cont…
Functional Testing :
Functional testing of both internet and non-internet applications can be performed using cloud testing.
The process of verification against specifications or system requirements is carried out in the cloud instead of on-site software testing.
Compatibility Testing:
Using cloud environment, instances of different Operating Systems can be created on demand, making compatibility testing effortless.

## Slide 362: Types Of Cloud Testing Cont…
Browser Performance Testing:
To verify application's support for various browser types and performance in each type can be accomplished with ease.
Various tools enable automated website testing from the cloud.
Latency Testing:
Cloud testing is utilized to measure the latency between the action and the corresponding response for any application after deploying it on cloud.

## Slide 363: Steps For Cloud Testing
Companies simulate real world Web users by using cloud testing services that are provided by cloud service vendors such as Advaltis, Compuware, HP, Keynote Systems, Load Impact, Neotys and SOASTA.
Once user scenarios are developed and the test is designed, these service providers leverage cloud servers (provided by cloud platform vendors such as Amazon.com, Google, Rackspace, Microsoft Azure etc.) to generate web traffic that originates from around the world.
Once the test is complete, the cloud service providers deliver results and analytics back to corporate IT professionals through real-time dashboards for a complete analysis of how their applications and the internet will perform during peak volumes.
Notes: Keys to successful testing
Understanding a platform provider's elasticity model/dynamic configuration method
Staying abreast of the provider's evolving monitoring services and Service Level agreement (SLAs)
Potentially engaging the service provider as an on-going operations partner if producing commercial off- the shelf (COTS) software
Being willing to be used as a case study by the cloud service provider. The latter may lead to cost reductions.

## Slide 364: Applications
Cloud testing is often seen as only performance or load tests, however, as discussed earlier it covers many other types of testing.
Cloud computing itself is often referred to as the marriage of software as a service (SaaS) and utility computing.
In regard to test execution, the software offered as a service may be a transaction generator and the cloud provider's infrastructure software, or may just be the latter.
Distributed Systems and Parallel Systems mainly use this approach for testing, because of their inherent complex nature.
D-Cloud is an example of such a software testing environment. For testing non-internet applications, virtual instances of testing environment can be quickly setup to do automated testing of the application.
The cloud testing service providers provide essential testing environment as per the requirement of the application under test.
The actual testing of applications is performed by the testing team of the organization which owns the application or third party testing vendors.

## Slide 365: Tools
Leading cloud computing service providers include, among others, Amazon, Advaltis, 3-terra, Skytap, HP and SOASTA.
Some of the tools for cloud testing include :
  Soatest
HP LoadRunner

## Slide 366: Benefits
The ability and cost to simulate web traffic for software testing purposes has been an inhibitor to overall web reliability.
The low cost and accessibility of the cloud's extremely large computing resources provides the ability to replicate real world usage of these systems by geographically distributed users, executing wide varieties of user scenarios, at scales previously unattainable in traditional testing environments.
Minimal start-up time along with quality assurance can be achieved by cloud testing.
Following are some of the key benefits:
Reduction in capital expenditure
Highly scalable

## Slide 367: Issues
The initial setup cost for migrating testing to cloud is very high as it involves modifying some of the test cases to suit cloud environment. This makes the decision of migration crucial.
Therefore, cloud testing is not necessarily the best solution to all testing problems. Legacy systems & services need to be modified in order to be tested on cloud. Usage of robust interfaces with these legacy systems may solve this problem.
Also like any other cloud services, cloud testing is vulnerable to security issues. The test results may not be accurate due to varying performance of service providers’ network and internet. In many cases, service virtualization, can be applied to simulate the specific performance and behaviors required for accurate and thorough testing

## Slide 368: Reusability in Software testing

## Slide 369: Reusability in Software testing
TOPICS COVERED:
Reusability in Test Cases
Reusability in Test Automation Frameworks and Code
Reusability in Test data
Reusability in Test Infrastructure
Reusability in Test Team – Core go-to members
Reusability in Training / Ramp up documents / Knowledge Artifacts / Test Templates Test demos

## Slide 370: Reusability in Software testing
Reusability, as complex as it may sound, is something that can be introduced at various levels.
We’ve heard of teams’ talk of reusable frameworks especially in Test Automation efforts.
While it makes total sense to do so, reusability really should and could be built in, at all facets of Software Testing.
The major benefit of Reusability in Software Testing is Time-to-market and higher Productivity

## Slide 371: Reusability in Test Cases
While designing test cases, churn out generic test cases for some of the core areas of your work, like the ones outlined below, to reuse them at subsequent stages:
Bucketize test cases based on test attributes – UI, Functionality, Performance, Security, Globalization, Accessibility, Usability etc.
Bucketize test cases based on domain specific compliances – BFSI, Health Care, Education, Mobile
Bucketize test cases based on technology – ecommerce, mobile, RIA
During the Test case design phase for creating reusability UML can be used.

## Slide 372: Reusability in Test Automation Frameworks and Code
Build frameworks that are modular and can be easily reused.
Test automation, although very valuable, is often a very expensive effort where the ROI becomes questionable. This is primarily because of changing product functionality which may invalidate the test scenario at hand.
While this challenge is often beyond the scope of the test team to control, the situation gets doubly complicated, when poor test automation code is generated. By poor test automation strategy and code don’t add a lot of value when automated, huge chunks of repetitive code that is written, code that gets very cumbersome to read through, review and maintain.
An answer to all this, is to modularize test automation code and create frameworks to handle repetitive functionality. For e.g. code to sign in/sign out could be easily separated and handled in a separate module to be reused as and when required.

## Slide 373: Reusability in Test data
This area offers a lot of scope to build reusability and is also one where a lot of time is often expended during the testing cycle.
Spend the extra time upfront to decide what kinds of reusable data can be created.
Some examples include: user accounts, user profile information, payment instruments etc.

## Slide 374: Reusability in Test Infrastructure
To ease the tester’s job in setting up test infrastructure, there are a lot of external options available lately such as leveraging machines on the cloud, Virtual Private Cloud (VPC), Infrastructure as a service (IaaS).
Besides these, if your test bed setup is such that you need to maintain it in-house, explore options to build reusability such as creating images, downloaded copies of software for easy access and use etc.

## Slide 375: Reusability in Test Team – Core go-to members
Investing in reusable/go to people in specialized areas is often the best investment a company can make.
Identify a pool of experts for specific domains, test attributes and continue to provide them the required training and resources to empower them to succeed. Their success is your success, in terms of differentiators that you build for your company.
This does not mean that access to resources is restricted to a select few in the company. You have just created a talent pool which is mutually enriching viz.
  benefiting your company in terms of business and
  motivating your experts intellectually and your other engineers to strive to join such a special group.
  Reusability in this space, is often not prioritized in various companies owing to time, budget and attrition constraints. However, given the strong benefits that exist in this space, this is an area that deserves maximum push to inject reusability into.

## Slide 376: Reusability in Training / Ramp up documents/ Knowledge Artifacts/Templates/Demos
Create knowledge base articles, best practices , checklists, important workarounds along the way, as your team learns something new. Such articles should be precise, crisp and useful for subsequent reference, and not merely an overhead to the team
A sample set of such templates, which can be created for periodic use include: Status reports, Bug reports, Result dashboards, Project plans, Test plans, Test cases, Review guidelines, Release / Sign off mailers
Demos and Presentations can often be very time consuming to create, however are very important in the course of product development. Template the flow and script as much as possible, which will help you do your test demos on time and without fail.
Notes: Categorization, Accessibility and IP Clearance are followed while Test Artifacts are stored in Test Repository for Reuse

## Slide 377: Reusability in Software testing Cont..
Besides the above, always be on the lookout for repetitive/monotonous tasks that can be easily automated to alleviate the test team’s overhead.
Such tasks are often excellent candidates to infuse reusability into, when automated.
When you plan effectively and invest upfront to build the right levels of reusability we have automatically created more room for our testers, to spend their cycles on more creative and challenging areas of test, where the human brain is very important to be applied.
This combination of automated test tasks + out-of-box test scenarios, go a long way in building a product of great quality, within budgeted costs and time.